##### Tender for Trenching, laying and maintenance of Underground/5 Pair/Primary/ Distribution cable and Reinstatement etc in Network operation West area of BGTD for the year  2012-2013

Tender No: AGM(CC)/4-10/UG/Copper cable development & Mtce/West/2012-13/2

O/o AGM(CC), II  floor,

City Telephone Exchange, S.R.Nagar,

Bangalore-27

BHARAT SANCHAR NIGAM LIMITED

# BANGALORE TELECOM DISTRICT

Document Sl.No       :				                                           Issued to

Name of  the Area  :

Date                                                                       							Issued By

Table of Contents

| Section | Content |
| --- | --- |
| I | Notice Inviting Tender |
| II | Bid Form |
| III | Tenderer’s Profile |
| IV | Instruction to Bidders |
| V | General (Commercial) Conditions of the Contract |
| VI | Special Conditions of the Contract |
| VII | scope & description of works and construction specifications |
| VIII | Cable Construction Specifications |
| IX | Material Security Bond Form |
| X | Agreement profarma |
| XI | Letter of Authorisation for attending Bid Opening and certificate for downloaded document |
| XII | Format Experience Certificate |
| XIII | Schedule of rates |
| XIV | Financial bid Proforma |

# Section – I

# Bharat   Sanchar  Nigam  Limited

- (Government of India Enterprises)

Office of  AGM(CC),   II floor, City Telephone Exchange Building,

Sampangiramanagar, Bangalore-27

Notice Inviting Tender

Tender for Trenching , laying and maintenance of  Underground /5 pair/Primary and Distribution cable works  in west area of  BGTD  for the year  2012-2013

NIT No.AGM(CC)/4-10/UG/Copper cable development & Mtce/west/2012-13/2 dtd  16.06.2012

SEALED TENDERS ARE INVITED FOR AND ON BEHALF  OF    CHAIRMAN AND MANAGING DIRECTOR, BHARAT SANCHAR NIGAM LIMITED BY PGM, BGTD FROM THE ELIGIBLE CONTRACTORS  FOR THE FOLLOWING WORKS:

1. Name of the work      :    Trenching , laying and maintenance of Underground /5 pair/Primary and Distribution cable works in BGTD

| Name of the SDCA | Tender Number | Qua Quantum | Estimated Cost | Document Cost (Nonrefundable) | Bid Security |
| --- | --- | --- | --- | --- | --- |
| BGTD Network operation West area | AGM(CC)/4-10/ UG/Copper cable development & Mtce/West/2012-2013 / 2 dtd 16.06.2012 | UG- 30 kms , 5Pair- 30 kms and maintenance works | Development - Rs. 32.63 lakhs Maintenance -Rs 1.38 crores Total cost of the tender is Rs.1.71 crores | Rs.2280 | Rs. 4.5 lakhs |

2. Eligibility  of Contractors :          Invitation of bids is open to

- BSNL Enlisted Contractors of Class A1,A,B,C,D. The  enlistment should be valid on the date of qualifying bid opening.

or

II.			           Experienced contractors

  - who have done at least 20 KMs of cable laying by open trenching method or similar works in BSNL, BWSSB, KPTCL etc., since  01.04.2008. The work experience should be supported by work orders, experience certificates, paid bill copies.

or

  - who have done at least 20 KMs of cable laying by open trenching method or similar works in any other public utility service providers including private telecom service providers  since  01.04.2008 The work experience should be supported by work orders, experience certificates, paid bill copies.

III.	Experienced contractors should have a combined turn over of Rs. 50 lakhs  for   the past 3 years since  01.04.2008 and shall enclose the annual turnover certificate and Profit & Loss statement duly certified by the company auditors. In support of this, bidders shall submit self-certified copies of the bidder’s Balance Sheet, Profit & Loss statement for the last 3 completed years duly audited.

IV.	The bidder shall have a valid and current service tax registration certificate, permanent Income Tax Account Number, current IT payment details. The bidder shall enclose attested copies of each of these certificates along with the bid documents failing which the bid will be liable for rejection

V.	The bidder should have valid labour licence issued by competent authority , EPF and ESI registration certificates at the time of bidding . The bidder shall enclose attested copies of each of these certificates along with the bid documents failing which the bid will be liable for rejection

3.   Period of  contract : One year from the date of signing of the agreement, from the first Contractor or   completion of work put to tender, whichever is earlier.

4.    Mode of payment :  Tender document could be purchased by paying cost of bid document cited above, in the form of  DD issued from a scheduled bank drawn in favor  of  BSNL, BGTD,  payable  at  Bangalore and that is not transferable. The tender document also can be down loaded  from Website WWW.bangaloretelecom.com or Tenders.gov.in.  Downloaded documents should be submitted along with the tender documents cost as in NIT and  a  certificate  stating that no corrections are incorporated in the down loaded document. Bid Security could  be paid in   the form of  Crossed Demand Draft/ Bank Guarantee issued  from a Scheduled Bank drawn in  favour of  “BSNL, BGTD”  payable at Bangalore with a period of validity for 180 days from the date of opening the Qualifying bid.

5.  Tender Document containing detailed description of work, Terms & Conditions can be had from Sri M.V.Gangadhara AGM(CC), City Telephone Exchange Building,   Sampangiramanagar, Bangalore-560027

Those intending to purchase the document should submit a written application indicating the SDCA name, enclosing the document fee to the above office and the document will be   issued within one working day of receipt of the written application.

6.   The completed Tender Documents  can be submitted    before the prescribed  date and  time to the   AGM(CC), City Telephone Exchange Building,  II Floor, Sampangiramanagar, BG-27

7.     Sale of Tender Document :Between 1100   hrs to 1600  hrs from 16.06.2012 to 06.07.2012

(on all working days)

8.    Time and last date of submission of  Bids  Up to 1300   Hrs on  07.07.2012

9.     Time of  Qualifying  Bid Opening  at  1400  Hrs on  07.07.2012

The Tender   which is not accompanied by the requisite Bid Security (and cost of bid document in case of web downloaded document) shall be  summarily  rejected.  Tender will not be accepted / received after expiry date and time. The Principal  General Manager, BSNL, BGTD   reserves the right to reject any or all tenders without  assigning any reason what so ever.

10. Tender document contains 70 pages.

AGM(CC)

BSNL,BGTD

TENDER NOTICE No.AGM(CC)/4-10/UG/ Copper Cable Development & Mtce/East/2012-2013/ 1 dtd 16.06.2012 BSNL, BGTD invites Wax/Tape Sealed tenders for underground cable in BGTD at 6 areas for the year 2012-2013. Terms and conditions and other details can be down loaded from the Website www.bangaloretelecom.com Or purchased from AGM(CC) office . Contact Telephone No 080 22216122. The last date for receipt of tenders is 07.07.2012 up to 1300 hrs and will be opened on the same day at 1400 hrs. Principal General Manager Bangalore Telecom District

- Section II

##### BID FORM

Tender No. --------------------------------------------------------------

To

The Principal General Manager,

BSNL, BGTD.

Telephone House, Rajbhavan Road,

Bangalore-1

Dear Sir,

Having examined the conditions of Contract and Specifications, the receipt of which is hereby duly acknowledged, we, undersigned, offer to execute the work of Underground Cable Construction in conformity with said drawings, conditions of contract and specifications as may be ascertained in accordance with the schedule of prices attached herewith and made part of this Bid.

We undertake if our Bid is accepted, we will execute the work in accordance with specifications time limits & terms and conditions stipulated in the tender document.

If our Bid is accepted, we shall submit the securities as per the conditions mentioned in the contract.

We agree to abide by this Bid for a period of 150 days from the date fixed for Bid opening (Qualifying Bid) and it shall remain binding upon us and may be accepted at any time before the expiry of that period.

We also agree to extend the bid validity for a period of further 120 days  on BSNL ,S request as per clause no.4.11.2 of tender document.

Until a formal Agreement is prepared and executed, this Bid together with your written acceptance thereof in your notification of award shall constitute a binding contract between us.

Bid submitted by us is properly sealed and prepared so as to prevent any subsequent alteration and replacement.

Date

Name :

Signature of Authorised Signatory ……………………….

In capacity of ………………………

Duly Authorised to sign the bid for and on behalf of ……………..

- In case of proprietary / partnership firm, the tender has to be signed by proprietor/ all partners / power of attorney holder

- In case of  Public/Private limited company Director /Officer authorized by Company or Power of attorney holder on behalf of company  should sign.

Witness ……………………

Address ……………………

Signature ………………….

Clause No 4.11.2 BSNL reserves the right to request the lowest  bidders as per read out list on the opening  day to extend the bid validity for a period of further 120 days and the bidder has to necessarily extend  the bid validity.  Refusal to extend the bid validity will result in forfeiture of the bid security.  A bidder accepting the request and extending the bid validity will not be permitted to modify his bid.

SECTION III

TENDERER’S PROFILE

3.1	General:

3.1.1  	Name of the Tenderer / Firm …………………………

3.1.2 	Name of the person submitting the tender whose Photograph

is affixed Shri/Smt …………………………………..

Photo to be affixed here

- Passport size Photograph of the tenderer / authorized Signatory holding Power of Attorney

(who is signing this bid) duly  attested  (SELF Attested)should be affixed in the

appropriate box

- In case of  Sole Proprietorship he/ she himself/herself may sign the tender. Power of attorney is required in case where bidder himself/herself not submitted the bid but done through Power of Attorney holder

- In case of Partnership firms, the tender may be signed by all Partners or power of attorney holder.

- In case of  Public/Private limited company Director /Officer authorized by Company or Power of attorney holder on behalf of company  should sign).

3.1.3	  Address of the Tenderer /Firm

3.1.4	  Telegraphic Address………………………………………………………………….

3.1.5  Tel. No. (with STD Code) (O) ……………….(Fax)…………….(R)…………….

3.1.6  	Registration & incorporation particulars of the firm:

- Proprietorship

- Partnership – copy of partnership deed to be submitted

- Private Limited company -  copies of MOA and   Article of Association

- Public Limited company.- copies of MOA and   Article of Association

(Please attach attested copies of documents of registration/Incorporation of your firm with the competent authority as required by business law)

3.1.7    Name of Proprietor/Partners/Directors      ……………………………

……………………………

3.1.8	   Tenderer’s Enlistment Certificate details:

a.	Category			           ……………………………

b.	Number			                         ……………………………

c.	Issuing Telecom Circle 	                         ……………………………

d. 	Issued on 			            ……………………………

e.	Valid upto			            ……………………………

(A copy of the Enlistment Certificate attested by a Gazetted Officer may please be enclosed)

3.1.9   	Tenderer’s bank, its address, his current Account No. & Bank Code for ECS payment

Permanent Income Tax No, Service tax registration no.,

(Please attach copy of  PAN/  copy  of Service Tax registration certificate/ latest Income Tax Returns)

3.1.10 	Infrastructural capabilities:

- Capacity of trenching per day (in metres)………………………………………..

- Capacity of pipe laying per day (in metres)…………………………………….

- Capacity of pulling cable through duct /pipe per day (in metres)…………………

- Capacity of engaging mazdoors per day ………………………………………..

- Particulars of vehicles available with the tenderer

| Sl. | Type of Vehicle | Registration No. |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |
| 4 |  |  |

- Particulars of other machines possessed by the contractor which can help in trenching, cable laying and cable pulling:

1   …………………………………………………………………………………………

2   ………………………………………………………………………………………...

3  ............................................................................................................................

3.1.11 Details of Technical and Supervisory Staff:

| Sl. | Name | Qualification | Designation | Remarks |
| --- | --- | --- | --- | --- |
| 1 |  |  |  |  |
| 2 |  |  |  |  |
| 3 |  |  |  |  |

    - Details of CST/KST/Service Tax etc.

- Power of attorney required only in cases  where the bidder himself/herself   not

Submitted the bid but submitted by Power of Attorney holder.

- Partnership deed

- MOA, Article of Association in case of Company. Copies of all the above

Documents to be submitted

- Trade Index Number

- CST/ KST/VAT Registration  Certificate

- PAN Number

- Service Tax Registration  Certificate

- Valid  Labour  Licence

- EPF Registration

- ESI Registration

I/We hereby declare that the information furnished above is true and correct.

Place:

Date:

Signature of Tenderer/Authorised Signatory ………

Name of the Tenderer…………………………………

Seal of the Tenderer

Section IV

Instruction to Bidders

4.          Instruction to Bidders

  - INTRODUCTION:

    - DEFINITIONS

a.			            President of India:  The President of India means the President of India and his successors.

- Government of India: The Government or Government of India shall mean the President of India

c.	The BSNL means BHARAT SANCHAR NIGAM LIMITED, the company with  Board of Directors  and   Chairman &  Managing Director,  with Head Quarters at New Delhi.

All references of: Department

Chief General Manager

Principal General Manager

General Manager

Deputy General Manager/Area Manager/Director/Telecom Dist. Manager

Divisional Engineer/Assistant General Manager

Sub Divisional Engineer

Junior Telecom Officer

Chief Accounts Officer

Accounts Officer

Assistant Accounts Officer

Junior Accounts Officer

Including other officers in the BSNL, whatever designations assigned to  them from time to time, who may be the in-charge of direction, supervision, testing, acceptance and maintenance including their successor(s) in the office appearing in various clauses shall be taken to mean the BSNL, an enterprise under the  Ministry of Communications,  Government of India

Department in the document means department of  BHARAT SANCHAR NIGAM LIMITED

d.    The SSA Head means the Head of SSA , PGM,   BGTD and his successors

e.	The General  Manager  means the General Manager (Installation),  BSNL,  or  any other GM of Bangalore Telecom District and his successors.

f.	The Deputy General Manager means all the  Deputy General Managers, Area managers  of   Bangalore Telecom District

g.	The Divisional Engineer means all the Divisional Engineers of  Bangalore Telecom District  in charge of underground cable works  and their successors.

h.	Representatives of the Divisional Engineer means the Officer and staff  for the time being in the Bangalore Telecom District deputed by the Divisional Engineer for supervising the works etc.

i.	Bangalore Telecom District – Secondary Switching Area covered by  Bangalore  District.

- The jurisdiction of  PGM, BGTD : The jurisdiction of   PGM ,BGTD  means full SSA under his control for Telecom Administration and service.

- Representative of  PGM,BGTD : Representative of  PGM, BGTD  means Officer and staff for the time being in “ BGTD” deputed by the  PGM, BGTD.  for inspecting or supervising the work or testing etc.

- Engineer-in-charge: The Engineer-in-charge means the Engineering Officer nominated by PGM, BGTD  to supervise the work, under the contract (Minimum Divisional Engineer level Officer).

- Site Engineer: Site Engineer shall mean an SDE of  BSNL who may be placed by the PGM,BGTD as in-charge of the work at site at any particular period.

- A/T Unit:  A/T Unit shall be mean Acceptance and Testing Unit of the  BSNL.

- A/T Officer:  An Officer authorised by  PGM,BGTD/A/T unit   to conduct A/T.

p.	Contract:  The term contract means, the documents forming the tender and acceptance thereof and the formal agreement executed between the competent authority on behalf of the CMD BSNL  and the contractor, together with the documents referred to therein including these conditions, the specifications, designs, drawings and instructions issued from time to time, by the engineer in-charge and all these documents taken together shall be deemed to form one contract and shall be complementary to one another.  In the contract, the following expressions shall, unless the context otherwise requires have the meanings, hereby respectively assigned to them.  The expression works or work shall unless there be something either in the subject or context repugnant to such construction, be construed and taken to mean the works by or by virtue of the contract contracted to be executed whether temporary or permanent, and whether original, altered, substituted or additional.

q.	Contractor:  The contractor shall mean the individual, firm or company, enlisted with BSNL in accordance with procedure for enlistment of contractor, whether incorporated or not, undertaking the works and shall include the legal personal representative of such individual or the persons composing such firm or company, or the successors of such firm or company and the permitted assignees of such individual, firm or company.

r.	Works: The expression “Works” shall unless there be something  either in the subject or context repugnant to such construction be construct and taken to mean the works by or by virtue of the contract contracted to be executed whether temporary or permanent and whether original, altered, substituted or additional.

s.	Schedule(s):  Schedule(s) referred to in these conditions shall mean the   relevant schedule(s) or the standard schedule of rates mentioned in the document.

- Site: The site shall mean the land/ or other places on, into or through which work is to be executed  under the contract or any adjacent land, path or street through which, the work is to be executed under the contract or any adjacent land, path or street which may be allotted or used for the purpose of carrying out  the  contract.

- Normal Time or Stipulated Time:  Normal time or stipulated time means time specified in the work order to complete the work.

- Extension of Time: Extension of Time means the time granted by BSNL to complete the work beyond the normal time or stipulated time.

- Date of Commencement of Work:   Date of commencement of work means the date of actual commencement of work or 7th day from the date of issue of work order, whichever is earlier.

- Due date of completion:  Due date of completion shall be the date by which the work shall be completed at site including clearance of site.

- Duration of completion of work:  The duration of completion of work or completion time shall be time specified in the work order plus extension of time granted, if any.

- Excepted risk:  Excepted risk are risks due to war (whether declared or not), invasion, act of foreign enemies, hostilities, civil war, rebellion, revolution, insurrection,  military or usurped power, any acts of Government damages from aircraft, acts of God, such as earthquake, lightening and unprecedented floods and other causes over which, the contractor has no control and the same having been accepted as such, by the Accepting Authority or causes solely due to use or occupation by the government of the part of the work, in respected of which a certificate of completion has been issued.

  - ELIGIBILITY OF BIDDERS:

The invitation of bids is open to contractors as per their eligibility mentioned in NIT of this tender document.

The eligibility conditions of the contractor to participate in cable laying works is as follows:

Invitation of bids is open to

- BSNL Enlisted Contractors of Class A1,A,B,C,D. The  enlistment should be valid on the date of qualifying bid opening.

or

II.			           Experienced contractors

  - who have done at least 20 KMs of cable laying by open trenching method or similar works in BSNL, BWSSB, KPTCL etc., since  01.04.2008. The work experience should be supported by work orders, experience certificates, paid bill copies.

            - or

  - who have done at least 20 KMs of cable laying by open trenching method or similar works in any other public utility service providers including private telecom service providers  since  01.04.2008 The work experience should be supported by work orders, experience certificates, paid bill copies.

III.	Experienced contractors should have a combined turn over of Rs. 50 lakhs  for   the past 3 years since  01.04.2008 and shall enclose the annual turnover certificate and Profit & Loss statement duly certified by the company auditors. In support of this, bidders shall submit self-certified copies of the bidder’s Balance Sheet, Profit & Loss statement for the last 3 completed years duly audited.

- The bidder shall have a valid and current service tax registration certificate, permanent Income Tax Account Number, current IT payment details. The bidder shall enclose attested copies of each of these certificates along with the bid documents failing which the bid will be liable for rejection.

V.	The bidder shall have valid labour licence issued by competent authority, EPF and ESI registration certificates at the time of bidding . The bidder shall enclose attested copies of each of these certificates along with the bid documents failing which the bid will be liable for rejection

  - THE BID DOCUMENTS:

BID DOCUMENTS:

The construction work to be carried out, goods required, bidding procedures and contract terms are prescribed in the Bid Documents.    The Bid Documents include:

4.3.1.	Qualifying Bid:

Notice inviting Tender excluding financial bid.

Bid Form

Tenderer’s Profile.

Instruction to Bidders.

General (Commercial) Condition of the contract.

Special Conditions of Contract.

Scope Conditions of Contract.

U G Cable construction specifications

Material Security Bond Form.

Agreement (Sample).

Letter of Authorisation for Attending Bid Opening.

Rates of Empty Cable Drums

4.3.2   Financial Bid:   1 .  Schedule of rates           2	 .  Financial bid form

The bidder is expected to examine all instructions, forms, terms and specifications in the bid documents.  Failure to furnish all information required as per the Bid Documents or submission of bids not substantially responsive to the Bid Documents in every respect will be at the bidder’s risk and shall result in rejection of the bid.

4.4   QUERIES ON BID DOCUMENTS:	       A prospective bidder, requiring any clarification of the Bid  Documents  shall notify BSNL in writing or by fax or cable at the department’s mailing address indicated in the  invitation for Bids.  BSNL  shall respond in writing to any request for clarification of the Bid Documents, which it received not later than 7 days prior to the date for the opening of the bids.  Copies of the query (without identifying the source) and the clarifications by BSNL shall be sent to all the prospective bidders who have purchased the bid documents and all such clarifications issued by  BSNL will form part of the bid document.

4.5		AMENDMENT OF THE BID DOCUMENTS:

4.5.1	At any time, prior to the date of submission of bids  BSNL may, for any reason whether suo motto   or in response to a clarification requested by a prospective Bidder, modify the bid documents by amendments.

4.5.2	The amendments shall be notified in writing or by telex or FAX to all prospective bidders on the address intimated at the time of purchase of bid document from BSNL and these amendments will be binding on them.

4.5.3	In order to afford prospective bidders reasonable time to take the amendments into account in preparing their bids, BSNL may, at its discretion extend the deadline for the submission/opening of bids suitably.

  - PREPARATION OF BIDS

Cost of Bidding:  The bidder shall bear all costs associated with the preparation and submission of the bid.  BSNL, will in no case, be responsible or liable for  these costs, regardless of the conduct or outcome of the bidding process.

  - DOCUMENTS ESTABLISHING BIDDER’S ELIGIBILITY AND QUALIFICATIONS:

4.7.1 The bidder shall furnish, as part of his bid documents establishing the bidder’s eligibility,

the following documents:

- Bid  Security  in accordance to NIT Section I

- Cost of downloaded document in case of web downloaded document

- Copy of valid labour licence issued by competent authority.

- Copy of Employee’s Provident Fund Registration certificate

- Copy of ESI registration certificate.

- Solvency Certificate in original  from the banker of the tenderer for Rs. 5 lakhs. The solvency certificate shall not be   older than the date of issue of NIT.

- Copy of  Service  Tax  Registration

- Tender document(s), in original, duly filled in and signed by tenderer or his authorised representative along with seal on each page. All corrections and overwriting must be initialed with date by the tenderer or his authorised representative.

- The copy of Enlistment certificate  issued by the competent authority  duly attested The  enlistment should be valid on the date of qualifying bid opening.

- Experience Certificate for contractors other than  enlisted contractors as per NIT Section I.

- Bid Form, duly filled in, and signed as per section  Il .

- Tenderer’s profile, duly filled in, and signed as per section III of the tender document.

- Attested copy ‘Power of Attorney’  in case person other than the tenderer has signed the tender

documents.

- Copy of PAN card

Note: Documents of the tender (other than copies of printed books) should be self attested by the bidder.

Note: Format of experience certificate at section XII and format of Indemnity bond are   introduced in this tender

4.7.2    The Bids will be summarily rejected under the following conditions :

1.   A bid not secured in accordance with para  4.9.1 , 4.9.3 and 4.7.1 sub clause. No 2 to7 shall be rejected by BSNL as non responsive. Vide Clause 4.9.4

2.   A bid submitted with an adjustable price quotation will be treated as  non-responsive and rejected.  Vide Clause  4.10.3

3.   Bid shall  remain valid for 150 days  from date of opening of the bid (Qualifying Bid). A bid valid for a    shorter period shall be rejected by  BSNL as non-responsive. Vide Clause 4.11

4.    If the Contractor does not accept the correction of the errors, his bid shall be rejected. Vide Clause 4.19.2

5.   A bid determined as substantially non responsive will be rejected by  BSNL and shall not subsequent to the bid opening be made responsive by the bidder by correction of the non-conformity.  Vide Clause 4.19.4

6.   The tender will be bound by all terms, conditions & specifications as detailed  in the  tender documents.     Any tender with conditions other than those specified in the tender document is liable to be summarily rejected. No modification by the contractor in any of the conditions will be permitted after the tender is opened. Vide Clause 4.13.1.3

7.    The Power of Attorney should be submitted as follows:

i) The Power of Attorney should be submitted and executed on the non-judicial stamp paper of appropriate value as prevailing in the respective states(s) and the same be attested by a Notary public or  registered before Sub- Registrar of the states(s) concerned.

ii) The Power of Attorney be executed by a person who has been authorized by the Board of Directors of the bidder in this regard, on behalf of the Company /Institution/Body corporate.

iii)  In case of the bidder being a firm, the said Power of Attorney should be executed by all the partners(s) in favour of the said Attorney.

In case of Public/ Private Limited Companys latest Board Resolution  authorizing  the authorized  signatory to sign the document on behalf  of the company to be furnished.

The bid with GPA not satisfying the above conditions will be rejected.

8.	Solvency Certificate from the banker of the tenderer in original   for Rs 5 Lakhs (Rupees  Five Lakhs) in original. Solvency  Certificate shall not be older than the date of issue of NIT. Bids not satisfying this condition will be rejected.

- If the Cost of the Bid Document is not submitted in the case of downloaded documents, the bid will be rejected.

10.	The copy of Enlistment certificate issued by the competent authority duly attested by a Gazetted

Officer.  Experience Certificate for contractors as per NIT Section I. If these certificates are not

submitted the bid will be rejected.

4.8  	Evaluation and Selection Criteria

4.8.1  Maximum of Contractors required is 3.  L1 bidder will get  50 % of the quantum of work  over a period of one year. Remaining 50 % of work will be counter offered to  L2 and L3  bidders at L1 rates and work will be allotted on the inverse ratio of their quoted rates.

4.8.2     Allocation of Areas

In case the Financial Bid ratings are at the same level,  (a) Higher class of contractor will be given preference to the lower class of contractor (b)  Enlisted contractor will be given preference to experienced contractor.

BSNL reserves the option to induct additional contractors at a later date (during the currency of the contract period) from the qualified bidders, in case of  contingencies like poor performance of the approved contractors.

All the successful tenderers are required to submit the agreement duly signed on every page and in addition signed by two witnesses with address  before taking up the works.

EVALUATION AND COMPARISON OF SUBSTANTIALLY RESPONSIVE   BIDS

BSNL shall evaluate in detail and compare the bids previously determined to be substantially responsive.

The evaluation and comparison of responsive bids shall be on the percentage deviation (above/below/at par) offered and indicated in schedule of rates of the bid documents.

  - BID SECURITY:

4.9.1   	The bidder shall furnish, as part of his bid, a bid security (EMD) as in the NIT of Section I of the Tender Document. No interest shall be  paid by  BSNL on the bid security for any period, what so ever.

4.9.2   	The bid security is required to protect  BSNL against the risk of bidders conduct, which would warrant the security’s forfeiture, pursuant to para  4.9.7

4.9.3  Bid Security shall be paid in the form of Crossed Demand Draft issued by a scheduled bank drawn in  favour of “BSNL BGTD” payable at  Bangalore or as Bank Guarantee issued by a Scheduled Bank,  with validity for a period of 180 days from the date of opening the bid.

4.9.4     A bid not secured in accordance with para 4.9.1 & 4.9.3 shall be rejected by BSNL as non responsive.

    - The bid security of the unsuccessful bidder will be refunded as promptly as possible but   not later   than 30 days after the expiry of the period of bid validity prescribed by BSNL.

4.9.6    The successful bidder’s bid security will compulsorily be converted to  part  performance   security deposit. Hence if the Bid security is submitted in the form of Bank Guarantee, the successful bidders have to replace the Bank Guarantee  with a new Bank Guarantee for the same amount  with a validity of  2 years  from the date of signing the agreement as Performance Security Deposit.

4.9.7     The bid security shall be forfeited:

1.  If a bidder withdraws  his bid during the period of bid validity specified in the bid document or if the bidder makes any modifications in the terms and conditions of the   tender before acceptance  of the  tender, which are not acceptable to BSNL or

- In case of successful bidder, if the bidder fails

i)  to  sign the agreement  or			  ii)to furnish Material  Security iii)to furnish Performance  Security.

4.10       BID PRICES:

4.10.1   Prices shall be quoted by the bidder as percentage below/above/at par in section XIV  (financial bid profarma ) with respect to  the  Schedule of  Rates vide section  XIII  which is exclusive of service Tax. However the successful bidder can claim the service tax as applicable as extra on production of necessary bills.

In case work allotted to a contractor is not done in stipulated period , any increase in service tax  the addition expenses shall be borne by the contractor.

The contractor shall be responsible for transporting the materials, to be supplied by BSNL (At the District Telecom Store) or otherwise to execute the work under the contract, to site at his/their own cost.  The costs of transportation are subsumed in the standard Schedule Rates and therefore no separate charges are payable on this account.  The offer shall be firm in Indian Rupees.

4.10.2	The bidder shall be quote as percentage below/above/at par  the schedule of rates in section XIV (Financial Bid proforma) with respect to schedule of rates vide section XIII. The schedule of rates at section XIII are exclusive of service tax and hence will be paid extra. Prices quoted at any other place shall not be considered.

Note: If the bidder desires to quote below or above the schedule of rates,   percentage  quote   is to be mentioned in figures as well as in words in the appropriate columns .

In case he is quoting at par with respect to the schedule of rates , the same should be mentioned in words “At Par” at the respective column.

4.10.3	    A bid submitted with an adjustable price quotation will be treated as  non-responsive and rejected.

4.10.4	   Discount, if any, offered by the bidders shall not be considered unless they are specifically indicated in the schedule of rates (Financial Bid).  Bidders desiring to offer discount shall therefore modify their offers suitably while quoting and shall quote clearly net price taking all such factors like Discount, free supply, etc., into account.

4.11  	 PERIOD OF VALIDITY OF BIDS:

4.11.1    Bid shall remain valid for 150days from date of opening of the bid (Qualifying Bid). A BID VALID FOR A SHORTER PERIOD SHALL BE REJECTED BY BSNL AS NON-RESPONSIVE.

4.11.2   BSNL reserves the right to request the lowest  bidders as per read out list on the opening  day to extend the bid validity for a period of further 120 days and the bidder has to necessarily extend  the bid validity.  Refusal to extend the bid validity will result in forfeiture of the bid security.  A bidder accepting the request and extending the bid validity will not be permitted to modify his bid.

4.11.3    The tender once accepted will be valid for one year from the date of acceptance of the tender

4.12	   SIGNING OF BID:

4.12.1	  The bidder shall submit, as a part of his bid, the bid documents (in original) duly signed on each and every page, establishing the conformity of his bid to the bid documents of all the works to be executed by the bidder under the contract. (Note: The tenderer is advised to keep a photocopy (at his own cost) of the bid documents for his own reference.)

4.12.2	   The   bid shall contain no inter-lineation, erasures or overwriting  except as necessary  to correct errors made by the bidder in  which case such corrections shall be signed with date by the  person or persons signing the bid.

4.13    	SUBMISSION OF BIDS:

4.13.1	   Method of preparation of bid:

4.13.1.1 Bid for each tender should be submitted in three envelopes placed inside a main    cover.  These envelopes should contain the following:

| Envelope | Marked on the Cover | Contents of Envelope |
| --- | --- | --- |
| First | Bid Security | Containing Bid Security ( and document cost also in case of web downloaded document) as per clause 4.9 |
| Second | Qualifying Bid | Containing documents as per clause 4.7 except Bid security and document cost also in case of web downloaded document and Financial bid proforma. |
| Third | Financial Bids | Rates duly quoted by the tenderer in the prescribed Formats |

On all these envelopes the name of the firm and whether “Bid Security” OR “Qualifying Bid” OR “Financial Bid”  must be clearly mentioned with Name of the Area and should be properly sealed (with sealing wax/Packing PVC tape).  These envelopes are to be placed inside an outer envelope clearly mentioning the name of the Area  and Tender Number and properly sealed (with sealing wax/Packing PVC tape).

The tenders which are not submitted in above mentioned manner shall be summarily rejected.

4.13.1.2   All envelopes (3 inner & one outer) must bear the following:

Tenders for trenching ,laying and maintenance of Underground/ 5 pair/Primary  and Distribution cable and reinstatement in  BGTD “NOT TO OPEN BEFORE (DUE DATE OF TENDER)”

Tender No. ………………………………………., Name of the Area .............................

Full address of the Tendering Authority and Full address of the Tenderer

Tender receiving officer: Sri M.V.Gangadhara  AGM(CC) II Floor, City Telephone exchange, S.R.Nagar, Bangalore-27

4.13.1.3  The tenderer will be bound by all terms, conditions & specifications as detailed  in  the tender documents.

4.13.1.4 Any tender with conditions other than those specified in the tender document is liable to be summarily rejected.  No modification by the contractor in any of the conditions will be permitted after the tender is opened.

4.14       SUBMISSION OF BIDS:

4.14.1   	Tenders should be dropped in the tender box placed in the Office, before the closing date & time of tender, as mentioned in NIT.  The tenderer is to ensure the delivery of the bids at the correct address.  BSNL shall not be held responsible for delivery of bid to the wrong address.  The slit of the tender box will be sealed immediately after the specified time for receipt of tender.  Any tender presented in person after the sealing of box will not be received by the tendering authority or by any of the subordinates or will not be allowed to be deposited in the tender box.

    - Postponement of Tender Opening:  Whenever it is considered necessary to postpone the opening date of tenders, quick decision would  be taken and communicated to the tenderer who have purchased the tender documents and shall be at least one day before the original date of opening.  Such notice of extension of date of opening shall also be put up on the notice board and also published in the newspapers in which original NIT has been published.

    - BSNL if subsequently, declares date fixed for opening of bids as holiday, the revised schedule will be notified.  However, in absence of such notification, the bids will be opened on next working day, time and venue remaining unaltered.

4.15	  LATE BIDS:  Tenders will not be received after the specified time of closing of the tender and the same shall be rejected and returned unopened to the bidder.  It is the sole responsibility of the tenderer that he should ensure timely submission of tender.

4.16     MODIFICATIONS AND WITHDRAWAL OF BIDS:

4.16.1  	The bidder may modify or withdraw his bid after submission and before opening, provided that the intimation is deposited by the bidder in a properly sealed envelope (with Wax/Packing PVC tape) in the tender box, before the schedule time & date for closing of tender.

4.16.2	   No bid shall be modified subsequent to the deadline for submission of bids.

4.17      OPENING OF BIDS BY BSNL:

4.17.1	   BSNL shall open the bids in the presence of bidders or his authorised representative who choose to attend, at due time on due date.  The bidder’s representative who are present, shall sign an attendance register.  The bidder shall submit authority letter to this effect before they are allowed to participate in the bid opening.

4.17.2	 Only  one representative for any bidder shall be authorised and   permitted to attend the bid opening.

4.17.3     The Bids shall be opened in the following manner:

4.17.3.1 The bid opening committee shall count the number of bids and assign serial numbers to the bids.  For example, if 10 tenders have been received the bids shall be numbered as 1 of 10, 2 of 10 etc.  All the members shall initial on the outer envelopes of all the bids with date.

4.17.3.2 The envelopes containing the tender offer, not properly sealed, as required  shall not be opened and shall be rejected outright. Closing the cover by gum, will not be treated as sealed cover. The reasons for not opening such tender offers shall be recorded on the face of the envelope and all the members of bid opening committee shall initial with date.

4.17.3.3 First the outer envelope containing the three envelopes will be opened.  The bid opening  committee shall  initial on all three envelopes with date.

4.17.3.4 Among these three envelopes, the envelope marked “BID SECURITY” shall be opened first and examined.

4.17.3.5 The bidders who have submitted proper bid security  (and document cost in case of web downloaded document) as per tender document, their “QUALIFYING BID”, shall be opened and papers/documents submitted by the bidder shall be examined and recorded by the TOC. After opening the qualifying bid, all the documents contained therein shall be serially numbered and signed by the bid opening committee members.

4.17.3.6   After recording of the “Qualifying Bid” the TOC will place all the Financial bids submitted by the bidder in an envelope and will seal it with a wax/Tape  for keeping in safe custody.

4.17.3.7 The financial Bid shall be opened in the following manner:

1. The envelope marked “Financial Bid”, will be opened only for qualified tenders  in “Qualifying bid”

2. The date and time of opening of “Financial bid” shall be conveyed to all the bidders who have qualified in qualifying bid and their representatives shall be allowed to attend the financial bid opening.

3. After opening the “Financial Bid” the bidder’s name, bid prices, modifications, bid withdrawals and such other details as the department, at its discretion, may consider appropriate, will be announced at the opening

4. In case there is discrepancy in figures and words in the quote, the same shall be announced in the bid opening , but the quote in words shall prevail.

    - Before  out right rejection of the Bid by Bid opening team for non-compliance of any of the provisions mentioned above ,  the bidder company is given opportunity to explain their position. However if the person  representing the company is not satisfied with the decision of the Bid opening team, he/they  can submit the representation to  Bid opening team immediately  but in no case after  closing  of the tender process with full justification quoting  specifically  the violation of  tender conditions if any.

    - Bid opening team will not return the bids  submitted by the bidders  on the date  of  tender  opening  even if it is liable for rejection  and  will  preserve   the bids  in sealed cover  , by taking signatures of  some of the desirous  representatives of  the participating   bidder/companies present on the occasion.

4.18    	CLARIFICATION OF BIDS BY BSNL:  To assist in examination, evaluation and comparison of bids,  BSNL may, at its discretion ask the bidder for clarification of its bid.  The request for its clarification and its response shall be in writing.  However,  no post bid clarification at the initiative of the bidder shall be entertained.

4.19	    PRELIMINARY EVALUATION

4.19.1  	BSNL shall evaluate the bidders to determine whether they are complete, whether any computational errors  have been made, whether required sureties have been furnished, whether the documents have been properly signed and whether the bids are generally in order.

4.19.2   	If there is discrepancy between words and figures, the amount in words shall prevail. If the Contractor does not accept the correction of the errors, his bid shall be rejected.

4.19.3	   Prior to the detailed evaluation, BSNL will determine the substantial responsiveness of each bid to the bid document.  For purpose of these clauses a substantially responsive bid is one which conforms to all the terms and conditions of the bid documents without deviations. BSNL’s determination of bid’s responsiveness is to be based on the contents of the bid itself without recourse to extrinsic evidence

4.19.4	   A bid determined as substantially non responsive will be rejected by BSNL  and shall not subsequent to the bid opening be made responsive by the bidder by correction of the non-conformity.

4.19.5	    However BSNL may waive any minor infirmity of non-conformity or irregularity in a bid which does not constitute a material deviation, provided such waiver does not prejudice or affect the relative ranking of the bidder.

4.20	   CONTACTING BSNL:  	No bidder shall try to influence BSNL on any matter relating to its bid, from the time of bid opening till the time of contract is awarded.	Any effort by the bidder to modify his bid or influence BSNL in BSNL’s bid evaluation, bid comparison or the contract award decision shall result in the rejection of the bid.

4.21	   AWARD/PERIOD OF CONTRACT:  	BSNL shall consider award of contract only to those eligible bidders whose offers have been found technically, commercially and financially acceptable.

The work against the tender is for one year’s requirement and the terms and  conditions of this tender shall be operative for a period of one year from the date of signing of agreement between the department and the contractor.

4.22	    BSNL’S RIGHT TO VARY QUANTUM OF WORK:

BSNL, at the time of award of work under the contract, reserves the right to decrease or increase the work by up to 25% of the total quantum of work specified in the schedule of requirements without any change in the rates or other terms and conditions.

4.23	   BSNL’S RIGHT TO ACCEPT ANY BID AND TO REJECT ANY OR ALL THE  BIDS:  BSNL reserves the right to accept or reject any  bid and to annul the bidding process and reject all bids, at any time prior to award of contract without assigning any reason what-so-ever and without thereby incurring any liability to the affected bidder or bidders on the grounds for the BSNL’s action.

4.24   	ISSUE OF LETTER OF INTENT:   The issue of letter of intent shall constitute the intention of  BSNL to enter into the contract with the bidder.  Letter of intent will be issued as offer to the successful bidder. 	The bidder shall within 21 days of issue of letter of intent, give his acceptance along with material security  provided with the bid documents.

4.25	   SIGNING OF AGREEMENT:

4.25.1  	The signing of agreement shall constitute the award of contract on the bidder.  The agreement with the successful bidder shall be signed by  BSNL within a week of submission of material security.

4.25.2	   As soon as the tender is approved by the competent authority, the Bid Security deposited by the successful bidder shall be compulsorily converted into the Performance security deposit, which will be held by  BSNL till the completion of warranty period.

4.26   ANNULMENT OF AWARD:  Failure of the successful bidder to comply to  sign the agreement shall constitute sufficient ground for the annulment of the award and forfeiture of the bid security in which event,  BSNL may make the award to any other bidder at the discretion of  BSNL or call for new bids.

SECTION V

5.    	GENERAL (COMMERCIAL) CONDITIONS OF THE CONTRACT

5.1	 APPLICATION:  The General conditions shall apply in contracts made by  BSNL for the execution of  work of Trenching and laying Cable and Reinstatement etc.,

5.2  	STANDARDS:  The works to be executed under the Contract shall confirm to the standards prescribed in the  U G Cable construction  specifications.

5.3   	PR ICES:

5.3. 1     Prices shall be quoted by the bidder as percentage below/above/at par in section XIV  (financial bid profarma ) with respect to  the  Schedule of  Rates vide section  XIII  which is exclusive of service Tax. However the successful bidder can claim the service tax as applicable as extra on production of necessary bills.

In case work allotted to a contractor is not done in stipulated period , any increase in service tax  the addition expenses shall be borne by the contractor.

The contractor shall be responsible for transporting the materials, to be supplied by BSNL (At the District Telecom Store) or otherwise to execute the work under the contract, to site at his/their own cost.  The costs of transportation are subsumed in the standard Schedule Rates and therefore no separate charges are payable on this account.  The offer shall be firm in Indian Rupees.

    - Prices charged by the contractor for services provided under the contract shall not be higher than the prices quoted by the contractor in his bid.

    - Price once fixed will remain same for the entire period of contract..

5.4   	SUBCONTRACTS:  The contractor shall not assign, sub contract or subject the whole or any part of  the works    covered by the contract, under any circumstances.

5.5  	Security:

5.5.1  	Material Security:

5.5.1.1   The successful tenderer will have to deposit Material Security of  Rs 1,80,000/-(Rupees One lakh Eighty Thousands Only), in the form of Bank Guarantee   (valid up to and including six months there after, the period of the contract) from a Scheduled Bank and in the Material Security Bond form provided in the Bid Document.   Material Security can also be submitted in the form of Crossed Demand Draft drawn in favour of BSNL, BGTD  issued by a Scheduled Bank and payable at  BGTD.  The Material Security will be a non  interest bearing deposit, for any period what so ever.

5.5.1.2   The contractor at any point of time will not be issued stores costing more than material security.  If due to any reason more stores have to be issued to the contractor then the material security will be suitably enhanced. In this regard the decision of PGM, BSNL,BGTD  shall be final and binding.

5.5.1.3   The proceeds of the material security shall be payable to the department as a compensation for any loss resulting from the contractors failure to handle properly the material issued to him under the contract.

5.5.1.4   	The Material security shall be released/refunded within a fortnight from the date of the payment of the last final bill of the work under the contract or final settlement of material account whichever is later on production of the “ no dues certificate” from “Engineer in charge”.

5.5.2	    Performance Security:

5.5.2.1 The contractor shall permit  BSNL, at the time of making any payment to him for work done under the contract, to deduct such sum in addition to the sum already deposited as security deposit (due to conversion of bid security), an amount to the tune of 7.5 % of running bills/final bill.

5.5.2.2	  The proceeds of the performance security shall be payable to  BSNL as compensation for any loss resulting from the  contractor’s failure to complete its obligations under the contract.

5.5.2.3 The performance security deposit shall be refunded after expiry of warranty period of last work executed provided there are no recoveries to be made arising out of poor quality of work, incomplete work and/or violation of any terms and conditions of the contract as stipulated in the bid document.

The Security Deposit will not bear any interest. The Security Deposit shall not be returned to the Contractor(s) until a period of 12 months shall have elapsed after payment of the final bill for final work order, but a portion thereof may be refunded at the discretion of the Principal General Manager, if the performance of the contractor  has been found satisfactory and the portion retained will be sufficient to cover any damage.

5.5.2.4  No interest will be paid to the contractor on the security deposit.

5.6	  Issue of Work Orders  & Time limit:

Time frame for carrying out the works

5.6.1	  The contractor is expected to carry out at least 200 mts of Trenching/ Cable laying at a stretch in a day.

5.6.2	   The survey of the full route is to be carried out  for  any underground utilities, in proposed route.  This  should be done at a rate of 1 Km per day.

5.6.3	   The total time allowed to carry out the Construction  work will be calculated as below.

Mobilisation  of resources 		 --  1 day, Survey of Routes			 --  1 KM/ day,  Trenching/Cable laying			 -- 200 mts/ day

The work order will be issued indicating the dates of commencement & completion of work  as per the above time schedule.

    - The Work order shall be issued  by the Divisional Engineer in-charge of cable construction works after examining the technical and planning  details of the works to be executed.

    - If due to any reason partial work order is to be issued then the same shall be issued with the approval  of an officer not below the rank of General  Manager / Area manager/DGM.

5.6.6	  The Divisional Engineer shall mention the time limit to execute the work order  after seeing the quantum of work and store available position.

5.6.7 BSNL reserves the right to cancel or modify the scope of work stipulated to be carried out against the work order in the event of change of plan necessitated on account of technical reasons or in the opinion of the work order issuing authority or the Area Manager/DGM, if  the contractor is not executing the work at the required pace

5.6.8  	The work order shall be issued so as to include all items of works  for the      section allotted to  the contractor as put in the NIT.

Note: All   contractors desires to take the work, which involves Road opening are advised to obtain the “ Reopening and Restoration protocol December 2001” latest version from BBMP and study the same before submitting the tender.

Compliance to the contents contained in the above document is MANDATORY

WORK EXECUTION

    - The work orders are issued by the respective DEs indicating the name of the work, route length, type of surface, width, and period allowed for completion of work, with indent for collection of stores/cables.

The time allowed for completion is for complete activities like road cutting, trenching, cable /pipe laying refilling (with sand wherever   required) and permanent reinstatement.

The contractor shall keep sufficient labour force and required materials to carry out the work strictly within the stipulated period.  The stipulated period is fixed as per the permission of BMP,BDA and there would be no scope for getting extension of time for delayed execution.

Delayed execution will not only attract imposing of penalty but also tell upon the performance of the contract, which may lead for termination of contract, without any further notice.

The works under execution are subject to inspection by quality control check not only of staff/officers of BSNL, but also BMP authorities/ any authorised inspection agency. The item rejected by quality control unit, are required to be redone at the cost of contractor immediately. Therefore the contractor shall keep the site engineer, always at the work spot, for interaction with the inspecting agency.

All the concerned documents, permission letter, work order, indent etc. shall be made available by the contractor’s site engineer to the inspecting agency, whenever required by them.

5.7.			EXTENSION OF THE TIME LIMIT:

5.7.1 			GENERAL

5.7.1.1	In each work order, the work order issuing authority shall specify the time allowed for completion of work consistent with the magnitude and urgency of work.  The time allowed for carrying out the work is to be strictly observed by the contractor and shall be reckoned from seventh day from the date of issue of work order.

5.7.1.2	In as much as “ the time being deemed to be the essence of contract”, throughout the  stipulated period of contract, the work is to be proceeded with  all due diligence on the part  of the contractor.

5.7.2           Application for Extension of Time And Sanction of EOT:

5.7.2.1 	There may be some hindrances, other than covered under force majeure, while execution of work and in such cases the contractor shall apply in writing in the prescribed Form (Part- A) to the engineer-in-charge for the extension of time (EOT), on account of which he desires such extension within three days of  occurrence of hindrance. The Engineer-in- charge shall forward the request to the competent authority (an officer of the rank of JAG level in-charge of  cable construction work) with his detailed report and photocopy of the hindrance register, in the prescribed Form(Part-B) within three days of receipt of request  from the contractor. The competent authority is empowered to grant extension of time for  completion of work on certain conditions. He shall exercise such powers if the following  conditions are satisfied.

5.7.2.2  The application contains the ground(s), which hindered the   contractor  	 in execution of work.

5.7.2.3 	The Engineer-in-charge is of the opinion that the grounds shown for   Extension of time  are reasonable.

      - The competent authority shall consider the request keeping all the facts and circumstances in view and shall grant extension of time, if in his opinion, there are reasonable and sufficient grounds for granting such extension and the reasons for delay are not ascribable to the contractor.

      - The competent authority may also grant extension of time for completion of work in cases where

reasons for delay are ascribable to the contractor, but such extension of time shall be with LD charges as per clause dealing with penalty for delays in execution of works. The extension of time with LD charges shall be issued under the signature of JAG level Telecom Officer competent to grant the extension of time.

5.7.2.6	The competent authority shall grant EOT with time period for completion of work expressly mentioned. The sanction of the competent Authority of EOT shall be issued under the signature of the Engineer in-charge.

5.7.2.7	          If the competent authority is of the opinion that the grounds shown by the contractors are not reasonable and sufficient and declines to grant the extension of time, the contractor cannot challenge the soundness of the opinion by reference to arbitration. The decision of the competent authority on period of extension of time or refusal for extension of time shall be final and binding on the contractor.

5.7.3		Grant of Extension of Time without Applications:

There are, at times, practical difficulties like non-availability of materials, delay in providing permissions/right of way etc. reasons of which are ascribable to the department. In such cases, the engineer in-charge with the approval of competent authority to sanction EOT, may issue extension of time suo moto without waiting for contractor to make an application for EOT.  Entry of hindrances shall be made in the Hindrance Register. BSNL will however, not be liable to the contractor for any losses or damages, costs, or expenses that the contractor may in any way sustain/ suffer due to delay in making the above available.

5.8.      Measurement, Inspection, Testing and Acceptance Testing

5.8.1	 Measurement :

5.8.1.1	  The measurement is to be maintained by the officer in charge of the     work or his immediate engineering subordinate not below the rank of Junior Telecom Officer. The entry shall be made in ink. No entry shall be erased.  If a mistake is made, it should be corrected by crossing out the incorrect words or figures and inserting the corrections, the corrections thus made shall be initialed & dated by the officer concerned.

5.8.1.2   Responsibility of taking and recording measurements: The  measurement of various items of work shall be taken and recorded in the measurement book issued with each work order. The measurement shall be taken and recorded by an officer not below the rank of Junior Telecom Officer, supervising the work. The Junior Telecom Officer/Sub Divisional Engineer, directly responsible for supervision of work, shall be responsible for accuracy of 100% of measurements.  The Sub Divisional Engineer where Junior Telecom Officer is supervising officer shall be responsible for conducting test check of 50% of measurements.  The Divisional Engineer shall be responsible for conducting test check of 10% of measurements.

5.8.1.3    Method of recording of nomenclature of items:  Complete nomenclature of items, as given in the agreement need not be reproduced in the measurement book for recording the measurements, but corresponding Item Code as provided, shall be used.

      - Method of measurements: The measurements of the work shall be done for activity-wise as and when the item of work is ready for measurement.  The method of measurement of various items are enumerated as under:

Measurement of depth of trenches:  			The cable routes of one work order shall be divided into a number of segments each of maximum 200 meters length bounded by identifiable landmarks at both the ends of the segments.  If landmarks are not available, length of segment may be maintained at 200 meters.  The measurement of depth shall be recorded at each point of measurement (POM) in the measurement book in meters in the multiples of  5cms.  For example, 97cms  will  be recorded as  95cms and 103cms as 105cms.  The points of measurements shall be at a distance of 10 meters starting from 0 (zero) meter.  For example, if the length of segment is 75 meters, the POMs shall   be at 0M, 10M, 20M, 30M, 40M, 50M, 60M, and 70M.  The last POM shall be at 75th M to be recorded against Residual POM.  For each segment average depth shall be worked out by dividing the total depth by number of  POMs  The measurements of depth shall be recorded in the measurement book.

5.8.1.5     Trench of less Depth:

Relaxation and Competent Authorities to Grant Relaxation :

The depth  of trench  is very  important for future life of cables.  Therefore, contractor is obligated to ensure that the standard depth is maintained  in  normal circumstances. The efforts required to excavate trenches is not proportionate especially with reference to depth.  Therefore, normally the workers tend to dig shallow trenches.  As standard depth of the trench is important for future life and protection of cables, this tendency has to be discouraged.  In order to encourage the contractor to achieve best possible depth in the face of site constraints, the following scale of payment shall be applied for digging trenches of lesser depths, subject to condition that relaxation has been granted by the competent authority for lesser depths. 	If for any reason, the required depth can not be reached and the competent authority is satisfied with the reasons for not achieving the full depth then the payment will be regulated as follows, where more standard width and more depth are required to be done by the contractor, the rates proportionate, which will be decided by the DGM/AM concerned.  After digging, the trenches have to be made clear of boulders and other materials and a smooth bed is to be made available for laying cables.

5.8.1.6        However, due to obstructions, if the standard   depth  cannot  be      achieved ,  lower  depth  upto   certain  limits  are  acceptable by the authorities as  prescribed   below  with  extra  protection  as  per  specifications. The relaxation  by  the  competent authority prescribed below  shall be  obtained giving reasons for not achieving standard depth.

| Size/Type of cable | Standard depth in cms. | Minimum acceptable Depth without Relaxation | Powers delegated for Relaxation For depth upto |  |
| --- | --- | --- | --- | --- |
|  |  |  | DET | DGM |
| U/G All sizes | 110 | 90% | 80% | 30% |

5.8.1.7	            The rates payable for the work of shallow –depth as acceptable by DGM/AM/GM ,concerned  shall be as follows

Underground cable  :-  Standard Depth 1 M on top of  the Cable

Trench Depth 1.1 M

Depth between	                     Rate applicable as percentage of approved rates

90 cms  to 99 cms                		Proportionate of approved rates

80 cms to  89 cms		               75% of approved rates  for the achieved depth

70 cms to  79 cms		               65% of approved rates  for the achieved depth

60 cms to 69 cms               		50% of approved rates  for the achieved depth

50 cms to 59 cms		                40% of approved rates  for the achieved depth

40 cms to 49 cms		                30% of approved rates  for the achieved depth

30 cms to 39 cms		                20% of approved rates  for the achieved depth

20 cms to 29 cms                                   		-Nil-

10 cms to 19 cms                                   		-Nil-

Below 10 cms                                         			-Nil-

An example is shown below :-

U/G   Standard Depth 1.1 m

Assuming that the standard depth required is 100 cms and the rate approved is Rs 40/- for the standard depth, then as per the above formula,  for a depth of  80 cms the rate worked out is

Rate applicable		    =  40 X .80 = Rs 32/- per running meter

Actual amount to be paid   = (80 / 100 )X 32 =  Rs 25.6 /- Per running meter

Measurement of Lengths and Profiles of strata and protection.

The measurements of length of trenches are on running meter basis,  irrespective of type of soil encountered while digging. The type of protection provided (item code-wise) in a segment shall be recorded in the measurement book in the sheet provided for this purpose.

Measurement of length of cable:  The length of cables laid in trenches, through pipes and through ducts shall be measured by use of RODO Meter/ Measuring tape.  The length should be cross verified with the marking of length on the cables.  The lengths shall be recorded in sheet provided in the measurement book.  Measurement of other items:  The measurement/numerical details of other items shall be recorded in the sheets provided for respective items, viz.,

- Digging of joint pit and preparation of joint chamber along with its type i.e. Brick chamber or Pre Cast RCC type.

- Fixing, Painting and sign writing of route/joint indicator.

- Termination of Cable in equipment room and number of joints.

- Erection, termination painting and sign writing of DPs

- Construction of plinths and Erection,  Painting and Sign  Writing  of  Pillars

- Termination of Cables on MDF and Pillars ( Primary Cables)

- Termination  of  Cables on MDF and Pillars ( Distribution Cables)

5.8.1.8	   The contractor shall sign all the measurement recorded in the Measurement Book. This will be considered as an acceptance by the contractor of measurement recorded in the MB.  In case contractor fails to attend at the measurement or fails to countersign or to record the difference within a week, then in any such events, the measurements taken by Engineer -in-charge or by the subordinate as the case may be shall be final and binding on the contractor and the contractor shall have no right to dispute the same.

5.8.1.9 	  The Divisional Engineer, before passing the bill for sections covered by each set of measurement, may carry out test check by re-opening trench at as many locations as necessary   as specified in the document ‘procedure for Underground cable construction’ and bills will be passed only when he is personally satisfied of the correction of the entries in the “Measurement Book” and also when he is satisfied of other aspects of the work as per the terms of the contract.  The Contractor shall provide the necessary assistance of labour for re-opening of trench for test check by the Divisional Engineer.  Separate payment shall not be made to the contractor for excavation of such test checks.  However, such test pits shall not be more than 10% of the cable laying work.

5.8.1.10  Measurement of work of cable pulling through pipe/duct will be taken equal to the length of the pipe/duct through which the cable has been pulled and not the total length of cable pulled through pipe/duct.

5.8.2.   INSPECTION  AND QUALITY CONTROL :

5.8.2.1	  The Quality of works: The importance of quality of  Cable Construction works cannot be over-emphasized. The quality and availability of long distance media and telecom service and efficiency of the reliable media connectivity of exchanges depends up on quality of laying of  UG Cable. Further, the  UG cables vulnerable to damages due to work of other agencies.

5.8.2.2	   The quality of UG cable plant depends upon the quality of individual items of work involved viz. Depth of cables laid, care while paying & laying. Protection, Jointing of cables and Termination  in equipment room /MDF pillars and DPs and at last  but not the least on documentation of cable  networks. In order to ensure quality in Cable Construction  work, each component of work needs attention. The works shall be carried out strictly in accordance with specifications laid down to achieve  the requisite quality aim.

5.8.2.3 	It is imperative that the contractors are fully conversant with the construction practices and shall be fully equipped to carry out the work in accordance with specification. The contractors are expected and bound to ensure quality in construction works in accordance with specifications laid down. The contractor shall engage adequate and experienced supervisors to ensure that works are carried out as per specifications and with due diligence and in a professional manner. The contractors shall satisfy himself/themselves that the work conforms to the quality specification before offering the same to A/T wing for Acceptance and Testing.

5.8.2.4	   An assessment of extent of interest shown by the contractors in executing the works with requisite quality shall be recorded and used in evaluating the Contractors’ Performance Rating (CPR).

5.8.2.5.	  The works shall be carried out strictly in accordance with specifications laid down to achieve the requisite quality aim. This will require close cooperation and coordination among three sub agencies namely  (1) The Constructions Officers (i.e the engineer –In-charge and staff/officers working under him/ her supervising the work) (2) The Contractor  (3) The Acceptance and testing Wing of the Department. All the three sub agencies shall have distinctly defined functions and interrelationships.

Broadly they are outlined as under:

Quality control responsibilities of Construction Officers: The construction officers are directly responsible for ensuring proper control of the quality of the work in accordance with specifications. They shall also be responsible for ensuring the materials duly approved by the competent authority are used in the works. The construction officers shall ensure that defects are immediately brought to the notice of contractors so that the same are specified without any loss of anytime.

5.8.2.6	     In addition to acceptance testing being carried out by A.T wing and       supervision by Construction Officers, all works at all times shall be opened to inspection of the department. The contractor shall be bound, if called upon to do so, the works for inspection without any extra payment.

5.8.2.7    	Site Order Book: The site order book is one of the primary records to be maintained by the JTO supervising the work during the course of execution of works. The noting made by officers as well as contractors, will form as basis for operations of many contractual clauses. The site order book is to be maintained in the prescribed format  The contractor or their authorised representatives shall also be at liberty to note their difficulties etc. in these books. The site order books shall invariably be consulted at the time of making final payments to the contractor.

5.8.3  	Testing  and  Acceptance  Testing

5.8.3.1	The work shall be deemed to have been completed only after the A.T. Officer has accepted the same. The contractor shall make test pits at the locations desired by A.T. Officer for conducting test checks without any extra payment. The contractor shall restore the pits after test measurements to its original shape. The contractor shall be responsible to provide test measurements tools and testers for conducting various tests.

5.8.3.2	Scope of Acceptance and Testing: The purpose of acceptance and testing is to verify integrity of measurements and quality of work done. The A.T. Officer shall not be responsible for recording of measurements for the purpose of billing and contractual obligations. However, if the measurements taking by A.T. Officer are found to be lesser than the measurements recorded by the officer responsible for recording the measurements, the measurements taken by A.T. Officer shall prevail without prejudice to any punitive action against the contractor as per provisions of the contract and the officer recording the measurements. The contractor shall be obligated to remove defects/deficiencies pointed out by the A.T. Officer without any additional cost to BSNL.

5.8.3.3	Offering the work for acceptance and testing: The Sub Divisional Engineer responsible for construction, after having satisfied himself of completion of work ready for A.T., shall offer the work to A.T. Officer for conducting Acceptance  Testing. The work shall be offered for A.T. as soon as part of work is complete in all respects.  The work against any work order can be offered for A.T. in a number of  stages.

5.8.3.4	The contractor shall provide labour, if demanded by the A/T officer for digging of test pits and other necessary infrastructure for carrying out the A/T work. No extra payment will be made for the digging of test pits.

5.8.3.5   Acceptance Testing is not applicable for maintenance and fault tracing works

5.9.	WARRANTY

5.9.1		The contractor shall warrant that the material supplied for the work shall be new and free from all defects and faults in material, workmanship and manufacture and shall be of the highest grade and consistent with the established and generally accepted standards for materials of the type ordered and shall perform in full conformity with the specifications and drawings. The contractor shall be responsible for any defects that may develop under the conditions provided by the contract and under proper use, arising from faulty materials, design or workmanship such as corrosion of the equipment , inadequate quantity of materials etc. and shall remedy such defects at his own cost when called upon to do so by BSNL who shall state in writing in what respect the stores are faulty. This warranty shall survive inspection or payment for, and acceptance of goods, but shall expire except in respect of complaints notified prior to such date, twelve months after the Acceptance Testing.

5.9.2   	If it becomes necessary for the contractor to replace or renew any defective portion/portions of the materials under this clause, the provisions of the clause shall apply to the portion/portions material so replaced or renewed or until the end of the above mentioned period of twelve months, whichever may be later. If any defect is not remedied within a reasonable time as prescribed by the department, the department may proceed  to do the work at the contractors risk and costs, but without prejudice to any other rights which BSNL may have against the contractor in respect of such defects.

5.9.3	   The Cable joint shall be guaranteed for a period of ONE year from the date of closing of joint. In case of failure of the joint due to poor workmanship i.e. failure of joint without external damage, with in the stipulated period of guarantee the contractor shall repair the joints at his own cost within 24 hours of informing him, failing which the department may carry out the repairs and penalty equivalent to five times of the approved rate of the jointing work plus the cost of materials used shall be recovered from the contractor from his pending bill/SD or any amount due to him without prejudice to any other action as per terms and conditions of the tender. The cost of jointing kit, supplied by the department, so used to revive the joint shall be deducted from the running bills of the contractor pending for payment or from security if all bills have been settled.

5.9.4              	Replacement under warranty clause shall be made by the contractor free of all charges at   site including freight, insurance, cost of works and other incidental charges.

5.10      AUDIT AND TECHNICAL EXAMINATION:

    - BSNL shall have the right to cause an audit and technical examination of the work and the final   bills of the contractor including all  supporting vouchers, abstract etc. to be made after payment of    the final bill and if as a result of such audit and technical examination any sum is found to have been overpaid in respect of any work done by the contractor under the contract or any work claimed by him to have been done by him under the contract and found not to have been executed, the contractor shall be liable to refund the amount of overpayment and it shall be lawful for BSNL to recover the same from him, or in any other manner legally permissible and if it is found that the contractor was paid less than what was due to him under the contract in respect of any work executed by him under it, the amount of such under payment shall be duly paid by BSNL to the contractor.

5.10.2	     Provided that BSNL shall be entitled to recover any sum overpaid, nor the contractor shall be entitled  to payment of any sum paid short where such payment have been agreed upon between the Divisional Engineer or his subordinate officer on one hand and the contractor on the other, under any term of the contract permitting payment for work after assessment by the PGM, BGTD  or his subordinate officer.

5.10.3	   Any sum of money due and payable to the contractor (including security deposit refundable to him) under this contract may be appropriated by BSNL for the payment of a sum of money arising out or under any other contract made by the contractor with BSNL.

5.11      PAYMENT TERMS

5.11.1   Procedure for Preparation and  Settlement of Bills

The work order shall contain work of one or more primary cables and/or distribution cable works of one or more pillars. As stated earlier the work has to be organised in such a way so that the cables are available for release of connections at the earliest and in line with this thinking the contractor should carry out the works in a systematic manner either of a primary cable or a number of primary cables on the same route or distribution cables of a pillar in one stretch. All items of work involved in the work order shall be completed in all respects before preparing the bills for the work.  The provision of running bill has been made to make it easy for the contractor to manage his cash flow and to complete the work systematically and meaningfully in a shortest possible time.  The procedure for preparation of running and final bills is enumerated as under.

5.11.2   Procedure for Preparation, Processing and Payment of Running bills:

The Contractor shall prepare the running bills in triplicate ensuring execution of part work in its completeness as envisaged above, correctness of rates and quantum of work and submit the bills to S.D.E. in-charge of work. The bills shall be prepared accurately and as per measurements recorded in the measurement book . The S.D.E. in-charge shall record the certificate on the running bill that the site order books have been consulted before signing the running bills. This would enable the S.D.E. to ensure whether the defects pointed during execution have been rectified or not. The S.D.E. in-charge of work shall scrutinize the bills and accord necessary certificates and submit the running bills with the documents as mentioned below to the Divisional Engineer, in-charge of work.

- First copy of bill with first copies of measurement sheets of measurement book and   A/T reports, (Payable Copy)

- Second copy of bill with first copies of measurement sheets of measurement book,  (Not for Payment)

- Third copy of the bill with photocopies of measurement sheets and A/T reports,   (Not for Payment)

5.11.2.1	     The Divisional Engineer shall exercise the prescribed checks on the bills and accord necessary certificates on the bills. The Divisional Engineer shall retain the third copy  in record and   record it in the estimate file maintained in his office and send first and second copies with all documents to works Section of the Planning Cell for processing of bills and release of payment.

5.11.2.2     	The work section of the planning  cell   shall process the bills in estimate file of   the   concerned work and scrutinize the bills vis-à-vis `work order issued, sanctioned provisions in the estimate etc. The bill shall be passed, after necessary scrutiny by works section, by the officer competent to pass the bill. Against any running bill, payment to the extent of only 90% shall be made which shall be treated as an advance to the contractor.  7.5% of the bill amount towards Performance Security Deposit and statutory taxes applicable to contract shall be deducted at the time of payment from each running bill.  Account payee cheque for the amount passed in the bill will be issued only after the contractor gives a stamped receipt for the amount, if the bills are not pre-receipted. Details of  payment of all the bills shall be entered into contract’s ledger by Work Section of the Planning Cell.

Note : The bidders shall produce payment particulars of ESI and EPF  w.r.t  the labourers  engaged by him for subsequent bills.

      - Bill  payment  through Electronic Clearance Scheme

All payments pertaining to the bills of this contract will be made through ECS (Electronic Clearance Scheme) only.  The contractors should submit the mandate form for this purpose along with the agreement while entering into the contract.

5.11.2.4	         The payment for partial completion of work will be allowed only when the work    order is for 1000 meters & above.  The invoices/bills shall be superscribed as” 1st   running bill”,  “2nd   running bill” till the quantity of the work is completed for each work order.  The last bill may be furnished as” last and final bill”.  For payment for each partial bill, only 90% of the bill amount shall be passed after doing all deductions,  the balance 10% which shall be passed with final bill of the work order.

5.11.2.5    In exceptional cases where work required for preferring a Running Bill can not be completed within reasonable time due to non-availability of stores or any other reason and where the department is reasonable for delay, the concerned DGM may permit payment of running bill (prepared without completing the work end to end for that unit of work) to the extent of 70% so that the contractor does not face resource crunch. Such payment shall be treated as an advance payment to the contractor like any other running bills.

5.11.3	Procedure for preparation, processing and payment of final bill:

5.11.3.1   The  contractor shall prepare the final bill in triplicate after completion of the entire work entrusted against the work order & acceptance and testing of all the works and submit to 	S.D.E-in- charge of work within 30 (Thirty) days of acceptance and testing and payment  shall be made within one month

The final bill shall be prepared for all the measurements of all items involved in execution of  complete work order.  The Contractor shall prepare the final bill containing the following details:

- The bill for all the quantities as per Measurements at the Approved Rate

- Adjustment of amount received against running bills

- Adjustment of  Performance Security Deposit and Statutory Taxes   already  recovered

- Store reconciliation statement furnishing account of    stores  received   against the   Work Order and returned to the designated Store Go down   as  surplus with requisite  verification from store in-charge/S.D.E in-charge of work.

- Letters of grant of E.O.T(s) if work could not be completed within stipulated   time

- Test Certificate of Bricks

- Six sets of bound documentation, with Soft Copy

      - The following recoveries shall be effected from every bill

1. Performance Security Deposit  at 7.5% of the value of work done

2. Income Tax

3. Works contract Tax if applicable

4. Any other Miscellaneous items

5.11.3.3 	The S.D.E in –charge of work shall scrutinize the final bill against the works entrusted and accord necessary certificate stating that the work has been executed satisfactory in accordance with specification and terms and conditions of contract. The S.D.E shall verify the quantities of items of work with reference to measurements recorded in the measurement book (and also A/T reports in case of any deviations noted by A/T officer). THE S.D.E in-charge of work shall submit the final bills along with other documents mentioned above, with the documents as mentioned hereunder to the Divisional Engineer, in-charge of work.

- Bill prepared by the contractor.

- Material reconciliation statement.

- Measurement book.

- A/T Certificates for developmental works

- The site order register.

Details of recoveries/penalties for delays, damages to BSNL / Third party properties as per provisions of the contract. In case no recovery is to be made,   NIL   report needs to be submitted.

- Details of empty cable drums cost of which needs to be recovered from the bill.

The contractor may use Form ACE-18 to prepare his bills.  But  the bills prepared by him in his own forms etc., may be accepted provided they comply  with the following conditions:

The  bills are submitted in quadruplicate, all being signed on revenue stamp by the contractor.  The copies may be marked as original, duplicate etc. Details of quantity and nature of each item of work done as well as the     approved rates are given.

- Copy of work order cum completion certificate.

- A/T clearance certificate along with the bill.

- Certificate of inspection/completion from a TECHNICAL COMMIITTEE consisting of (i) AGM-O/D, (ii) SDE-O/D, (iii) SDE- MTCE, and (iv) AE-CIVIL for having re-instatement work for  which the running bill has been prepared

A certificate   with running bill signed by concerned SDEs, counter signed by concerned DEs that after ramming extra material has been transported and dumped at authorized dumping ground.

All the invoices and receipts for the payment of completed work when executed by a firm must be signed by all partners except where the contractors are described in their tender as a firm in which case the receipt or invoices may be signed by one of the authorized partner in the name of the firm.  All the partners or Managing Partner can nominate a representative to sign the receipt or invoices.

5.11.3.4	  The Divisional Engineer shall exercise the prescribed checks on the bills and accord necessary certificates on the bills. The Divisional Engineer shall retain the third copy of the bill along with photocopies of other documents in his estimate file and send first and second copies of the bill, measurement book and other documents submitted by S.D.E along with the bills as above to the concerned section for processing the final payment.

5.11.3.5	    The office cell dealing with  bills  shall process the bills in the estimate   file of the concerned work and scrutinize the bills vis-à-vis work order issued, sanctioned provisions in the estimate etc. The office cell shall also  scrutinize the bill  to recover all the liabilities of the contractor and statutory taxes besides 7.5% payments against security deposit. The bill shall be passed, after necessary scrutiny by Works Section, by the officer competent to pass the final bill.

5.11.4 	PROCEDURE FOR PAYMENT FOR SUB STANDARD WORKS

The contractors are required to execute all works satisfactorily and in accordance with the specifications.   If certain items of works are executed with unsound, imperfect, or unskilled workmanship or with materials of any inferior description or that any materials  or articles provided by him for execution of work are unsound or of a quality inferior to that contracted for or otherwise, not in accordance with the contract (referred to as sub-standard work, here in after ), the Divisional Engineer In-charge shall make a demand in writing specifying the work, materials or articles about which there is a complaint.

5.11.5      Timely action by Construction Officers:

Timely reporting and action, to a great extent, can prevent occurrence of sub standard work, which will be difficult or impossible to rectify later on. It is incumbent on the part of Construction Officers to point out the  defects in work in time during progress of work. The Junior Telecom Officer/Sub Divisional Engineer responsible for execution and supervision of work shall without any loss of time submit  a report of occurrence of any substandard work to the Divisional Engineer in-charge besides making an entry in the site order book. A notice in respect of defective work shall be given to the contractor by Divisional Engineer in-charge in writing during the progress  of work asking the contractor to rectify/replace/remove the substandard item of work and also definite time period within  which such rectification/removal/replacement has to be done.  After expiry of notice period, if the contractor fails to rectify/replace/remove the substandard items,  the defect shall be got rectified/replaced/removed departmentally or through some other agency at the risk and cost of the contractor.

5.11.5.1     Non reporting of substandard work in time on the part of the Construction Officers shall not in any way entitled the contractor to claim that the defects were not pointed out during execution and as such the contractor  cannot be absolved of the responsibility for substandard work or associated liabilities.

5.11.5.2     Authority and Procedure to accept substandard work and  payment    thereof:-

There may be certain items of work pointed out as substandard which may be difficult to rectify and in the opinion of  PGM, BGTD , the items in question will not materially deteriorate the quality of service provided by the construction, the PGM, BGTD shall appoint committee to work out the reduced rates payable to the contractor for such substandard work.  The committee shall constitute one Divisional Engineer other than the one who is directly in-charge of Cable  Construction involving substandard items of work, as Chairman and one S.D.E  (Planning) and an Accounts Officer, as members.  The committee shall take into account, the approximate cost of materials/work pointed out as substandard and recommend the rates payable to such substandard work which shall not exceed 60% of the approved rates of the items in question.

5.11.6   Record of substandard work 		 The items adjudged as substandard   shall be  entered into the measurement with red-ink.

5.12   	DISPOSAL OF EMPTY CABLE DRUMS

5.12.1  	The contractor shall be responsible to dispose off the empty cable drums after laying of  the cable. The competent authority taking into account  the prevailing market rates has fixed the cost of  Cables of various sizes of cable drums.  The cost of empty cable drums shall be deducted from the bill for the work on which the cable along with the drums has been issued or any other amount due to the contractor or from security deposit.

5.12.2	  Rates fixed for  cable drums are given in Tender Document (Qualifying  Bid). The rates are fixed and there is no percentage above or below applications on these rates.

5.12.3   The contractor shall be responsible for the accounting of the cable drums issued and  shall mention the number and types of cable drums in the bill so that the amount is deducted from the bills due.

5.12.4  	The contractor shall not be allowed to dump the empty cable drums in Govt /Public place, which may cause inconvenience  to Govt /Public . If the contractor does not dispose off the empty cable drums within 3 days of becoming empty, the department is at liberty to dispose off the drums in any manner deemed fit and also recover the amount fixed in this contract for empty cable drums along with the transportation charges fixed as twice the rate of the cable drum, from the bill/security deposit any other amount due to the ontractor.

5.13	  PENALTY CLAUSE :

5.13.1 	DELAYS IN THE CONTRACTORS PERFORMANCE

5.13.1.1 The time allowed for completion of the work as entered in the tender shall be strictly adhered by the contractor and shall be deemed to be the most important aspect of the contract on the part of the contractor and shall be reckoned from 7th (Seventh) day of the  issue of work order by BSNL.  The work shall, throughout the stipulated period of contract, be proceeded with all due diligence to achieve the desired progress uniformly, and  the contractor shall pay as penalty an amount equal to 1%(one percent) of the amount, minimum Rs 1000/-(Rupees One Thousand Only) per week of  the incomplete work, for every one week of delay  in completion of work, subject to a maximum of 10%(ten percent) of the cost of the work award

5.13.1.2    On any date, the penalty payable as above, reaches 10% (ten  percent) of the estimated cost of the work, the contractor should proceed with the work further only on getting a written instructions from the Divisional Engineer that, he is allowed to proceed further with the work.  It will be in the discretion of the Divisional Engineer to allow the contractor to continue with the work on the basis of any written agreement reached between the contractor and the Divisional Engineer one of the conditions of such agreement may be a stipulation for the contractor to agree for realization of penalty for  delay at a higher rate as my be agreed between the Divisional Engineer and the contractor.

5.13.1.3 Penalty for delay in completion of the work shall be recoverable from the bills of the contractor and /or by adjustment from the security deposit or from the bills of any other contract. However, adjustment from security deposit will be made only when the contract has been terminated or at the time of final settlement of bills on completion of work.

5.13.1.4     In case of slow progress of the work in a section which have been awarded

to a particular contractor, and the public interest does not permit extension of time limit for completion of the work, the PGM will have the full right to order that the scope of the contractor  may be restricted to such fraction of the whole of the work and get the balance executed at the risk and cost of the contractor.  The details are given in Rescission of the contract clause of the bid document. All such payments shall be recovered from the contractor’s pending bills or security  deposit. The PGM  reserves the right to cancel the contract and forfeit the security deposit if the contractor fails to commence the work within the stipulated period  after issue of the work order.

5.13.1.6     Penalty  for other delays:    Time is the essence of contract.  The period of completion mentioned in the permission letter of BMP,BDA or in the work order of BGTD shall be, for all the activities of a specified job eg. trenching, cable/pipe laying, refilling & final reinstatement shall be strictly followed.  If the contractor fails to complete the work, within the stipulated period, he shall be liable to pay compensation as below.   Where excavation in the property of BMP,BDA is involved

| Category of road | Road width | Penalty for late completion. Rs. per meter per day of delay |
| --- | --- | --- |
| A | Above 15 m | Rs 10/- |
| B | Between 7.5 m & 15 m | Rs.06/- |
| C | Less than 7.5 m | Rs.05/- |

The decision of the D.E. concerned shall be final and the amount of penalty, shall be recovered from any of the due amount/bills of the contractor.   This is in addition to any other penal action proposed elsewhere in the contract.

NOTE: 	For this purpose a record of delays will be kept in a register called “Register of delays” and all the entries should be signed by SDE/JTO and Contractor during the period of execution.

      - PENALTY FOR BAD WORKMANSHIP (In Case of Final Reinstatement)

The  quality of work executed , shall be as per prescribed technical- specifications. The work of sub standard-quality noticed during execution or during the period of one year, from the date of completion, has to be made good by the contractor, at his own cost.  Failing to attend the defective work by the contractor, BGTD shall  be at liberty to carryout the noticed defective work and to recover the cost from the contractor, from any bills due & payable to him ,including performance security deposit.

The works of final reinstatement  of BMP,BDA, have to be executed strictly  as per technical specifications of BMP,BDA.  All  such works are liable for inspection either by BMP,BDA authorities or any independent agency authorized by BMP,BDA.  The contractor is liable to take  immediate remedial/rectification action, as pointed out by the inspection authority, at his own cost, and offer the works for inspection again.

If the works offered for second inspection, are rejected by the inspecting agency, the contractor shall be liable to pay penalty as follows

| Category of road | Road width | Penalty for rejection on 2nd Inspection per meter of Reinstatement. |
| --- | --- | --- |
| A | Above 15 m | Rs 20/- |
| B | Between 7.5 m & 15 m | Rs.15/- |
| C | Less than 7.5 m | Rs.12/- |

The amount of penalty shall be recovered from any bills/amount due  to the contractor ( including performance security deposit.)

If the contractor fails to redress the trench properly i.e., ramming and consolidation of the trench as per procedure mentioned in the technical specification and removing of surplus earth within 48 hours of the completion of the work, then a penalty  of 20% of the charge for  excavation of trenching   shall be recovered straightway from the bill.

5.14      Penalty for causing inconvenience to the public:

5.14.1	  To ensure progress during the execution of work and to cause minimum inconvenience to the public, the contractor shall not dig a trench of more than 200 meters at a stretch in a route at a time. He shall cause to lay cable and close such trenches expeditiously. Under any circumstances a stretch of trench of maximum 200 meters shall not be kept open for more than 4(four) days in case of cable laying by digging paved surfaces, In the event of  contractor failing to comply with, these conditions, a penalty of recovery up to Rs300 /- (Rupees Three Hundred only)per day the trench is kept open beyond the time limit allowed may be imposed by BSNL This penalty will be in addition to that payable for delay or slow work.

5.14.2	     The contractor shall not be allowed to dump the empty cable drums/waste materials in Govt /public place, which may cause inconvenience to Govt /Public.  If the contractor does not dispose off the empty cable drums/waste materials with in 3 (three) days of becoming empty, the department is at liberty to dispose off the drums in any manner deemed fit and also recover the amount fixed in this contract for empty cable drums / waste materials from the bill/ security deposit along with the cost incurred by the department in disposing off such materials.  BSNL may also levy a penalty up to Rs1000/- (Rupees One thousand Only) for each such default.

5.14.3   	If any such penalty is levied on a contractor for more than 2(Two) occasions, then his/her contract could be terminated.  In this regard the decision of PGM shall be final and binding.

5.15       Penalty for cutting/damaging the old cable of BSNL

    - During excavation of trench utmost care is to be taken by the contractor, so that the existing underground cables are not damaged or cut.  In case any damage /cut is done to the existing cables, a penalty as per the schedule given below will be charged from the contractor or the amount will be deducted from his running bills.

| Size of existing U/G /OF cable cut/damaged | Amount of penalty per cut/damage |
| --- | --- |
| Up to 100 pairs cable | Rs. 500.00 (Five Hundred) |
| Above 100 pairs & up to 400 pairs | Rs.1,000.00 (One thousand) |
| Above 400 pairs | Rs.2,000.00 (Two thousand) |
| OF Cable | Rs.50,000.00 (Fifty Thousand) as per the recent guidelines from BSNL HQ |

Note: The above amount is subject to change according to BSNL HQ orders received from time to time.

Besides the above penalty, the contractor shall carry out such repairs for restoration of the damaged cable free of charge.  The cost of jointing kit shall also be borne by the contractor. If contractor fails to repair the damage, the cost of repair  (including cost of labour + jointing kit) shall be recovered from the contractor.

5.15.2	       Penalty for damaging any other utilities.

There is a damage caused to any property of a third party injury/loss occurs to any person because of any lack of proper precaution on the part of the contractor, the contractor will be held responsible and has to compensate for such damage/injuries/losses which will be deducted from his bills payable or from the security deposit or from what ever amount due to him.  He will be required to make good security deposit or any such deposit by payment of additional amount before new work are taken up. If BSNL has to incur any expenditure to repair such damages or to compensate for such injuries/lapses, the amount plus five percent as processing charge will be recovered from the dues of the Contractor or from the security deposit or both.In every case by virtue of the provisions and Workman’s Compensation Act the BSNL is obliged to pay compensation to a work man employed by the contractor in charge of the execution of the work, the BSNL will be entitled to recover from contractor the amount of compensation so paid plus five percent processing charge. Insurance coverage for the materials supplied to the contractor must be borne by the contractor for covering the loss if any due to fire, hazardous lifting, explosions, impact by rail / road, Vehicle, animal, riot, strike malicious and terrorist damages. The contractor has to appraise himself of the laws/rules/regulations of the Bangalore Mahanagar  Palike / BDA / CMC and abide by such laws/rules/regulations concerning his work.  Any lapses on this account may lead to penalise  and prosecution for which the contractor will be solely responsible.

5.16	  Penalty to damage stores/materials supplied by BSNL  while laying

5.16.1   	The contractor while taking delivery of materials supplied by the department at the designated place shall thoroughly inspect all items before taking them over.  In case of execution of the work, if any material is found damaged / working unsatisfactorily, then a penalty equivalent to the cost of material plus 10 %(Ten Percent) as penalty shall be recovered from the contractor’s payments/securities.

5.16.2	    In case of damage to PIJF cables, while laying, the cost of number of pairs damaged (including laying charges, transportation/storage charges) plus10 %(ten percent) as penalty shall be recovered from the contractors bill/securities

5.16.3	    However, contractor will not be penalized for any defect in workmanship of the material, which shall be taken up separately with the supplier of the stores.

    - If the contractor fails to provide adequate provision on site for   barricading,  G I sheet, caution sign board, red light etc., then a penalty  @ of 20% of the excavation charges pertaining to the work order  shall be recovered from the bills. All sum payable by way of compensation/ penalties under any of the provision  of the contract are agreed to be considered as reasonable compensation without reference to proof of actual loss or damage sustained and whether or not any damage have been sustained. 								However this would be without prejudice to the right of BSNL,BGTD to raise any further claims as a result of loss or damage sustained by getting the work done at the cost and risk of the contractor.

5.17   	Penalty for delayed Submission of Blls:-

5.17.1 “The bills  ( Running/Final ) complete in all respects submitted by the contractor beyond the       prescribed period mentioned in the previous clauses are liable for penalty at the rate of    0.25% of the amount of the bill for every one week of delay subject to maximum of 5 % of   the amount of the concerned bill”

5.17.2   “The bills  ( Running/Final ) complete in all respects submitted by the contractor after six       months of completion of A/T, will be treated as invalid and no payment will be made on      them. However, in exceptional cases, payment will be authorised with applicable penalties   mentioned in the bid documents by PGM,BSNL,BGTD only, after detailed investigation & on appeal by the contractor.” 	5.18   RESCISSION/ TERMINATION  OF CONTRACT

5.18.1 	      Circumstances for rescission of contract

Under the following conditions the competent authority may rescind the contract :

1.    If the contractor commits breach of any item of terms and conditions of the contract

2.  If the contractor suspends or abandons the execution of work and the engineer in-  charge  of the work comes to conclusion that work could not be completed by due date for     completion or the contractor had already failed to complete the work by that date.

3.   If the contractor had been given by the officer-in-charge of work a notice in writing to rectify/replace any defective work and he/she fails to comply with the requirement within the specified period.

5.18.2	  Upon rescission of the contract the security deposit of the contractor shall be liable to be forfeited and shall be absolutely at the disposal of BSNL as under;

5.18.2.1 Measurement of works executed since the date of measurement and up to the date of rescission of contract shall be  taken in the presence of the contractor or his authorized representative who  shall sign the same in the MB. If the contractor or his authorised representative do not turn up for joint measurement, the measurement shall be taken by the officer authorised for this purpose after expiry of due date given for joint measurement. The measurement taken by the officer so authorised shall be final and no further request for joint measurement shall be entertained.

5.18.2.2  The unused material (supplied by BSNL) available at site shall be transported back by the department to the Telecom Store at the risk and cost of the contractor. If any such material is found damaged/lost then the penalty shall also be recovered from the contractor as per conditions in tender documents /bid

5.18.2.3  The un-executed work shall be got executed through the qualified bidder from amongst the bidders, who participated in the bidding process, by giving them offers in their order of ranking (L1, L2, L3...) at their quoted rates.  If the work was awarded on single tender basis then BSNL shall get the unexecuted work completed through any other contractor approved in BGTD at the approved rates of that particular section or to execute the work departmentally as is convenient or expedient to BSNL at the risk and cost of the contractor.  In such an event no compensation shall be payable by BSNL to the contractor towards any inconvenience/ loss that he may be subjected to as a result or such an action by BSNL.  In this regard, the decision  of  PGM  shall be final and binding. In all these cases, expenses which may be incurred in excess of the sum which would have been paid to the original contractor if the whole work had been executed by him shall be borne and paid by the original contractor and shall be deducted from any money due to him by BSNL under the contract or any other account whatsoever any where in the department or from a security deposit.

5.18.2.4  	 The certificate of the Divisional Engineer in-charge of work as to the value of work done shall be final and conclusive against the contractor provided always that action shall only be taken after giving notice in writing to the contractor.

5.19      	TERMINATION FOR INSOLVENCY

5.19.1	BSNL may at any time terminate the Contract by giving written notice to the Contractor, without  compensation to Contractor,  if the Contractor becomes bankrupt or otherwise insolvent as declared by the competent court provided that such termination will not prejudice or affect any right or action or remedy which has accrued or will accrue thereafter to BSNL.

5.19.2 	         Optional Termination by BSNL (Other than due default of  the Contractor)

5.19.2.1   BSNL ,at any time, at its option cancel and terminate this contract by written notice to the contractor, in which event the contractor shall be entitled to payment for the work done up to the time of such cancellation and a reasonable compensation in accordance with the contract prices for any additional expenses already incurred for balance work exclusive of purchases and/or whole of material, machinery and other equipment for use in or in respect of the work.

5.19.2.2    In the event of the termination of the contract, the contractor shall forthwith clear the site of all the contractor’s materials, machinery and equipments and hand over possession of the work/operations concerned to BSNL or as BSNL may direct.

5.19.2.3     	BSNL, at its option, cancel or omit the execution of one or more items of work under this contract and may part of such items without any compensation whatsoever to the contractor.

5.20      Issuance of Notice:

5.20.1	   The Divisional Engineer in-charge of work shall issue show cause notice giving details of lapses, violation of terms and conditions of the contract, wrongful delays or suspension of work or slow progress to the contractor directing the contractor to take corrective action. A definite time schedule for corrective action shall be mentioned in the show cause notice. If the contractor fails to take corrective action within the stipulated time frame, the Divisional Engineer in-charge shall submit a draft of final notice along with a detailed report to the competent authority who had accepted the contract.

5.20.2	   The final notice for rescission of contract to the contractor shall expressly state the precise 	date and time from which the rescission would become effective. The following safe guards shall be taken while issuing the final notice:

a.	 During the period of service of notice and its effectiveness, the contractor  should not be allowed to remove from the site any material/equipment belonging to the department.

b.	The contractor shall give in writing the tools and plants he would like to take away/remove from the site. Such of the materials as belong to him and which may not be required for future execution of balance work may be allowed by the Divisional Engineer in-charge of work to be removed with proper records.

c.		No new construction beneficial to the contractor shall be allowed.

d.		Adequate departmental security arrangement in replacement of the contractor  watch and ward shall be made forthwith. Expenses on this account are recoverable from the security deposit or any amount due to the contractor.

5.21  TERMINATION OF CONTRACT

5.21.1          In the event of any breach by the contractor of any of the terms and conditions thereof or if the compensation/ penalties  imposed against one or more work orders exceeds the Security Deposit or if the work relating to one work order remains incomplete or if the contractor fails to start the work within 15 days from the date of issue of the work order or if in the opinion of the D.G.M.(CC)/Area Manager/Deputy General Manager(R)(which will be final) the work is not being performed satisfactorily, the concerned Divisional Engineer, thereof shall have the power to adopt any of the following courses as suited to the BSNL.

5.21.2    To terminate the contract at any time, giving 14 days notice and in that case the performance Security Deposit of the contractor shall stand forfeited to the BSNL.

5.21.3  To measure up the work of the contractor and to take such part thereof remaining unexecuted at the hands of the contractor and award of the work to another contractor to complete, and  in case of defects discovered subsequently, to have the defects repaired and removed by another contractor.  In both cases, expenses which may be incurred in excess of what would have been paid to the contractor, if the whole work had been properly executed by him  (the amount of such excess, certified in writing by the Divisional Engineer concerned shall be final and conclusive) shall be borne and paid by the contractor or may be deducted from any money due to him from the company,  under this contract or any other contract or from the Security Deposits at his credit.

5.21.4   If the contractor fails to execute any item of work within the time schedule, or refuses to carry out any work or refuses to follow the work priority for executing any specified work,  BSNL reserves the right to get the work done by other agencies even with higher rates and the differences of the cost will be recovered from the contractors pending bills or Security Deposit as the case may be.

5.21.5 In the event of any of the above course being adopted, the contractor shall have no claim for compensation for any loss sustained by him by reason of his having purchased or procured any material or entered into any engagements or made any advance on account of or with a view to the execution of the work of the performance thereof.

5.22    Indemnities:

5.22.1	The contractor shall at all times hold BSNL harmless and indemnify from against all action, suits, proceedings, works, cost, damages, charges, claims and demands of every nature and descriptions, brought or produced against BSNL, its officers and employees and forthwith upon demand and without protect or demur to pay to BSNL any and all losses and damages and cost (inclusive between attorney and client) and all costs incurred in endorsing this or any other indemnity or security which BSNL may now or at any time have relative to the work or the contractors obligation or in protecting or endorsing its right in any suit on other legal proceeding charges and expense and liabilities resulting from or incidental or in connection with injury, damages of the contractor or damage to property resulting from or arising out of or in any way connected with or incidental to the operations caused by the contract documents, in addition the contractor shall reimburse  BSNL or pay to the BSNL forthwith on demand without protect or demur all  cost,  charges and expenses  and losses and damages otherwise incurred by it in consequences of any claim, damages and actions which may be brought against BSNL  arising out of or incidental to or in connection with the operation covered by the contractor.

5.22.2  The contractor shall at his own cost at BSNL’s request defend any suit or other proceeding asserting  a claim covered by this indemnity, but shall not settle, compound or compromise any suit   or other   finding without first consulting the BSNL.

5.23   FORCE MAJEURE

5.23.1   	  If at any time during the continuance of this contract, the performance in whole or in part by either party or any obligation under this Contract be prevented or delayed by reason of   any War or Hostility, Acts of  Public Enmity,  Fires, Civil Commotion, Sabotage, Effects of Floods, Explosions, Epidemics, Quarantine Restrictions, General Strikes and Bundhs, Acts of God (Hereinafter referred to as Events)  provided notice of happenings, of any such eventuality is given by either party to the other , within 21 days from the date of occurrence  there of ,neither party shall, by reason of such EVENT, be entitled to terminate this Contract, nor shall either party have any claim for damages against the other in respect of such non-performance and work under the contract shall be resumed as soon as practicable after such event may come to an end or cease to exist, and the decision of BSNL as to whether the work have been so resumed or not shall be final and conclusive, provided further that if the  performance , in whole or part of any obligation under this contract is prevented or delayed  by reason of any such event for a period exceeding 60days  either party  may, at his option terminate the contract.

5.23.2     	Provided also that if the contract is terminated under this clause, BSNL shall be at liberty to take over from the contractor at a price to be fixed by BSNL, which shall be final, all unused, undamaged and acceptable materials, bought out components and stores in the course of execution of the contract, in possession of the contractor at the time of such termination of such portions there of as BSNL may deem fit excepting such materials bought out components and stores as the contracts may with the concurrence of BSNL elect to retain.

5.24	  ARBITRATION :

5.24.1   In the event of any question, dispute or differences arising under the agreement or in connection therewith (except as to matter the decision of which is specifically provided under this agreement), the same shall be referred to the sole arbitration of the  Chief General Manager,  Karnataka Circle or in case his designation is changed or his office is abolished then in such case to the sole arbitration of the officer for the time being entrusted whether in addition to the functions of the Chief General Manager ,Karnataka Circle, or by whatever designation such officers may be called (hereafter referred to as the said officer) and if the Chief General Manager, Karnataka Circle, or the said officer is unable or unwilling to act as such to the sole arbitration or some other person appointed by the Chief General Manager, or the said officer.  The agreement to appoint an arbitrator will be in accordance with the Arbitration and Conciliation Act,1996.  There will be no objection to any such appointment that the arbitrator is Government Servant or that  he has to deal with the matter to which the agreement relates or that in the course of his duties as Government Servant he has expressed views on all or any of the matter under dispute. The award of the arbitrator shall be final and binding on the parties.  In the event of such arbitrator to whom the matter is originally referred, being transferred or vacating his office or being unable to act for any reasons whatsoever such Chief General Manager or the said officer shall appoint another person to act as arbitrator in accordance with terms of the agreement and the person so appointed shall be entitled to proceed from the stage at which it was left out by his predecessors.

5.24.2    The Arbitrator may from time to time with the consent of  the parties enlarge the time for making and publishing the award, subject to  aforesaid , Indian Arbitration and Conciliation Act 1996 and the rules made there under and any modification thereof for the time being in force shall  deem to apply to the arbitration proceedings under this clause.

5.24.3  The venue of the arbitration proceedings shall be the office of the Chief General Manager, Karnataka Circle or such other place as the arbitrator may decide.

5.24.4  The following procedure shall be followed.

a)   In case parties are unable to reach a settlement by themselves, the dispute   should    be submitted or arbitration in accordance with  contract agreement.

b)   There should not be a joint submission with the contractor to the Sole    Arbitrator.

c)    Each  party should submit its own claim separately and may oppose the   claim  put forward by the other party.

d)    The onus of establishing his claims will be left to the contractor.

e)    Once a claim has been included in the submission by the contractor,    a   reiteration  or modification thereof will be opposed.

f)     The ”points of defense” will be based on actual conditions of the contract.

g)     	Claims in the nature of ex-gratia payments shall not be entertained by the Arbitrator as these are not contractual.

h)    	The question whether these conditions are equitable shall not receive any   consideration in the preparation of “points of  defense ”

i)    If the contractor includes such claims in his submission, the fact that they are not contractual will be prominently  placed before the Arbitrator.

5.25   Legal Jurisdiction and laws Applicable :

The contract shall be governed by Indian Laws and  Courts  at  Bangalore will have jurisdiction to entertain any dispute(s) or claim(s) arising out of such dispute(s).

The award of the sole Arbitrator shall be final and binding on all the    parties to the dispute.

5.26	  Set Off   Any sum of money due and payable to the contractor (including security deposit refundable to him) under this contract may be appropriated by BSNL or the Govt. or any other person or persons contracting through the Govt. of India and set off the same against any claim of the department or Govt. or such other person or persons for payment of a sum of money arising out of this contract  made by the  contractor with  BSNL or Govt. such other person or persons contracting through Govt. of  India.

THE PRINCIPAL GENERAL MANAGER RESERVES THE RIGHT:

To place the contract with one or more contractors as he may think fit. To allot any work partially or fully as he chooses. To complete the work,   company  referred to in the contract to meet any emergency if he is satisfied that the contractor is not in a position to complete the work within the period required. To split up the work and award it to a  number of contractors  by dividing it  in any fashion that is considered necessary.

NOT TO OFFER THE ITEMS OF WORKS/SUPPLIES TO CONTRACTORS OR WITHDRAW CERTAIN ITEMS DURING THE CURRENCY OF THE TENDER.

To allow two or more  works, simultaneously, to any one contractor.

The Principal General Manager may terminate this agreement at his option at any time giving 14 days (fourteen days) notice and that too without assigning any reason.  In case of bad work, Principal  General Manager may remove the same and have it replaced deducting the value of the work rejected or the cost of replacing the same, as he may think proper from any amount due to the Contractor making this tender.

In the event of any damages sustained by the  company due to the unsatisfactory execution or delays in carrying out the work by the selected contractor the Principal General Manager, besides forfeiting the security deposit as referred, is entitled to recover the cost of damages. The Principal General Manager’s decision shall be final.  The Principal General Manager reserves to himself the right to forfeit the entire security deposit or such portion thereof he may think, for improper reinstatement of consolidation of the road cost made by the contractor.

The Contractor's heirs shall with the consent in writing of the Principal General Manager have the right to continue to perform the duties or engagements of the contract in case of death.  In the event of the contractor with such consent as aforesaid, transferring his business and in the event of the contractor being a company and being wound up at any time during the period of this contract for the purpose and with the object of transferring its business to any person, persons or a company shall continue to perform the duties or engagements of the contractor under this contract and be subject to the liabilities there under.

In the event of the contractor being adjudged insolvent or going voluntarily into liquidation are having/receiving order or other order under Insolvency Act made against or in the case of Company  passing of any resolution or making or any order for winding up whether voluntarily or otherwise or in the event of the contractor failing to comply with any of the conditions herein specified, the Principal General Managershall have the power to declare  the contract as not valid.

Section VI

6.	SPECIAL CONDITIONS OF CONTRACT

6.1	    GENERAL:

6.1.1	The work shall be accepted only after Acceptance Testing carried out by    DOT/DTS    team, designated by BSNL , as  per prescribed schedule and   work  /material passing the test successfully.

6.1.2      BSNL reserves the right to disqualify such bidders who have a record of not meeting contractual obligations against earlier contracts entered  into with the BSNL.

6.1.3     BSNL  reserves the right to blacklist a bidder for a suitable period in case he fails     to honour his    bid without sufficient grounds.

6.1.4      BSNL reserves the right to counter offer  price(s)against price(s) quoted by any    bidder.

6.1.5      Any clarification  issued by BSNL, in response to query raised  by prospective bidders shall form   an integral part of bid documents and it may amount to amendment of relevant clauses of the bid   documents.

6.1.6     All works to be executed under the contract shall be executed under the direction and subject to  the approval in all respects of by the Divisional Engineer or site Engineer -in – charge of work site who shall be entitled to direct at what point or points and what manner they are to be commenced, and from the time to time carried on.

6.1.7	The work in each section may be split up between two or more contractors or accept any tender in part and not entirely if considered expedient by the PGM,BSNL,BGTD.

6.1.8       	If the contractor shall desire an extension of time for completion of the work on the grounds of unavoidable hindrance in execution of work or on any other ground he shall apply in writing to the Divisional Engineer within 3 days of the date of hindrance on account of which he desires such extension as aforesaid.  In this regard the decision of PGM shall be final.

6.1.9      	If at any time after the commencement of the work, BSNL may feel that execution of whole or part of work, as specified in the tender is not required to be carried out, then BSNL shall give notice in writing of the fact to the contractor who shall have no claim to any payment of compensation whatsoever on account of any profit or advantage which he might have derived in consequence of the full amount of the work not having been carried out neither shall he have any claim for compensation by reason of any alterations having been made in the original specifications, drawings, designs and instructions which shall involve any curtailment of the work as originally contemplated.

6.1.10    	Whenever any claims against the contractor for the payment of a sum of money arises out of or under the contract, BSNL shall be entitled to recover such sum by appropriating in part or whole the security deposit of the contractor and to sell any Government promissory notes etc., forming the whole or part of such security or running /final bill pending against any contract with BSNL  In the event of the security being insufficient or if no security has been taken from the contractor, then the balance or the total sum recoverable as the case may be, shall be deducted from any sum then due or which at any time there after may become due to the contractor under this or any other contract with  BSNL. Should this sum be not sufficient to cover the full amount recoverable the contract or shall pay to BSNL on demand the balance remaining due

6.1.11     No official of Gazetted rank or other Gazetted officer employed in Engineering or administrative duties in an Engineering Department or any other Department of the Government of India is allowed to work as a contractor for a period of two years after his retirement from Government service without the previous permission of BSNL. This contract is liable to be cancelled if either the contractor or any of his employee is found at any time to be such a person who had not obtained the permission of BSNL as aforesaid before submission of the engagement in the contractor’s service as the case may be.

6.1.12    	In the event of the contractor being, adjudged insolvent or going voluntarily into liquidation of having received order or other order under insolvency act made against him or in the case of company, of the passing of any resolution or making of any order for winding up whether voluntarily or otherwise, or in the event of the contractor failing to comply with any of the conditions herein specified, the PGM shall have the power to terminate the contract without any notice.

6.1.13   	Without prejudice to any of the rights or remedies under this contract, if the contractor dies, the PGM on behalf of the CMD BSNL can terminate the contact without compensation to the contractor.  However the PGM at his discretion may permit contractor’s heirs to perform the duties or engagements of the contractor under the contract, in case of his death  In this regard the decision of PGM shall be final.

6.1.14    	In the event of the contractor, winding up his company on account of transfer or merger of his company with any other, the contractor shall make it one of the terms and stipulations of the contract for transfer of his properties and business, that such other person or company, shall continue to perform the duties or engagements of the contractor under this contract and be subject to his liabilities there under.

6.1.15     	Interpretation of the contract document:

The representative of the PGM and the contractor shall in so far as possible by mutual consultation, try to decide upon the meaning and intent of the contract document. In case of disagreement the matter shall be referred  to the PGM   whose decision shall be final.  Any change in the contract documents shall be set forth in writing by the representative of the parties hereto. It shall be the contractor’s responsibility to thoroughly familiarize all of his supervisory personnel with the contents of all the contract documents

6.1.16	       Notification

The contractor shall give in writing to the proper person or authority with a copy to the Divisional Engineer such notification as may be mandatory or necessary in connection with the commencement, suspension resumption, performance and /or completion of the contracted work.  All notice shall be given sufficiently in advance of the proposed operation to permit proper co-relation of activities and the contractor shall keep all proper persons or authorities involved and advised of the progress of operations through out the performance of the work and /or with such other information and / or supporting figure and data as may from time to time as directed or required.

6.1.17 	 Shut  down on account of weather conditions

The contractor shall not be entitled to any compensation whatsoever by reason of suspension of the whole or any part of the work made necessary by BSNL or deemed advisable on account of bad whether conditions or other Force Majure conditions.

6.1.18. After the issue of LOI the successful bidders shall produce the list of labours to be engaged by him.

6.2	      Stores Supplied by BSNL:

6.2.1     At no point of time the contractor shall be issued stores of value more than the contractors material security. If at all the work requires more amount of materials to be issued to the contractor, then the security shall suitably be revised before the issue of the store and the contractor will not have any objection to it

6.2.2	  The contractor shall transport (including loading and unloading ) all stores issued to him from the District Telecom Store, to the site of work at his own cost. BSNL shall not pay any transportation charges to the contractor.

6.2.3	   All materials supplied to the contractor by BSNL shall remain the absolute property of  BSNL and shall not be removed from the site of the work except for use in the work and shall be at all times open to inspection by the representative of the PGM .  In case the materials like cable and accessories are taken delivery of by the contractor and stored at the site office/store of the contractor such site office / store will also be treated as site for this purpose. Any such materials remaining unused at the time of the abandonment, completion or determination of the contract shall be returned to BSNL at a place informed to him by BSNL, failing which the cost of the unused materials shall be deducted from the contractor’s material security or any of his pending bills or from any other security.

6.2.4	    The contractor shall be responsible for the transportation of store, storage and safe custody of all material supplied to him by BSNL, which in the contractor’s custody whether or not installed in the work. The contractor shall satisfy himself regularly the quantity and quality of the materials supplied to him and he will be responsible for any subsequent deterioration and discrepancy (inclusive of theft) in the quality and quantity of the materials.

6.2.5	    The contractor shall submit a proper account every month of all the materials supplied to him by  BSNL and those consumed for items of work any discrepancy of difference between the materials issued to the contractor and those consumed in the work as per the “BSNL’s calculation”(which shall be final ) will be charged to the contractor or deducted from his bills at 1.5 times of prevailing standard price including freight, handling charges ,storage charges etc.

6.2.6        	The contractor shall ensure that only the required materials are issued to him. Upon completion of work, the contractor shall return to BSNL  at the later designated store in good condition, free of charges, any unused materials that  were supplied by BSNL.

6.2.7	           Insurance coverage

Without limiting any of his other obligations or liabilities, the contractor shall, at his own expense, take and keep comprehensive insurance including third party risk for the plant, machinery, men, material etc. brought to the site and for all the work during the execution.  The contractor shall also take out workmen’s compensations insurance as required by law and under take to indemnify and keep indemnified the Government from and against all manner of claims and demands and losses and damages and cost (including between attorney and client ) charges and expenses that may arise in regard the same or that the Government may suffer or incur with respect to  and / or incidental to the same .  The contractor shall have to furnish originals and /or attested copies as required by the department of the policies of insurance taken within 15 days of being called upon to do so together with all premium receipts and other papers related thereto which the department may require.

    - Employee’s Provident Fund and Miscellaneous Act 1952

As per the recent guidelines from BSNL Headquarters, BSNL contractors have to pay EPF by cheque and produce proof to BSNL.

Employee means any person who is employed for wages in any kind of work anual or otherwise , in or in connection with the work of  an establishment and who gets his wages directly or indirectly from the employer and includes any person employed by or through a contractor in or in connection with the work of the establishment.

Under Section 8A of the Act:

PF contributions in respect of employees employed in or through a contractor should be recovered by the Principal Employer from the contractor either by deduction from any amount payable to  the contractor under any contract or as a debt  payable by the contractor and paid to the Provident Fund Commissioner by the Principal Employer.

Under para 36B of the EPF Scheme , 1952 :

The Contractor shall within seven days of the close of every month submit to the Principal   Employer a statement showing  the recoveries of  contributions in respect of employees employed by or through him and shall also furnish to him such information as the Principal Employer is required to furnish under the provisions of the scheme to the Commissioner.

6.3   	Easements , Permits, Licenses  and other facilities

    - The contractor shall obtain /provide at his own cost all easements, permits and license necessary to do its work including the following

“Right of User” easements and permits,   Railway and Highway crossing permits including  bridge.,Canal/stream crossing permits.

6.3.2	The contractor shall be fully responsible for angling and obtaining all necessary easements, permits and licenses, for  moving all necessary equipments, tools, supplied materials and men across Railways and Highways across public or private road as well as premises of any public utility within the right of user and for bearing all costs, that may be incurred in respect of the same.

6.3.3	The contractor is to confine his operation to the provided construction work “Right of User” unless it has made other arrangements with the particular property owners and /or tenants such other arrangements shall be entirely at the responsibility of the contractor as to cost and arrangements as also breach and claim and shall be entitled with a copy to the Divisional Engineer.

6.3.4	The contractor will not be entitled to extra compensation for hardship and increase in cost by the cable trench being routed adjacent to or across other pipeline ,Highways ,Railways, Telephones or poser poles and wires or guy wires, embankments, cliffs, streams or other obstacles  which may physically or otherwise in any manner, restrict or  limit the use of the construction “Right of User”. Some construction and such contingency shall be deemed to have been providing for in the rates.

    - At location where the  UG cable trench is routed across or along railways or roads the contractor shall without extra cost provide and maintain such detours and road controls as are required by the railways or Government or local agencies having jurisdiction.

    - Contractor has to get road  cutting permissions from local authorities viz BDA, BBMP, CMC etc. BSNL BGTD will apply for Road permission to the concerned authorities  and do the payments  that is estimated by the above authorities after getting in writing. The contractor has to liaison with the local authorities for getting these permissions. Contractor has to survey the route for buried utilities, liaison with other agencies for locating their utilities and should get their clearance before starting the execution of the work.

    - If the contractor is not in position to obtain the permission due to restrictions, ban etc imposed by local authorities, EOT will be considered on getting the written request with sufficient proof.

    - The contractor has to liaison with the local authority viz BDA,BMP,CMC etc in getting the permissions for which BSNL will apply seeking right of way permission and the estimated payment for the same will be paid by BSNL after getting in writing.

    - Reinstatement Charges will be paid after getting  certificate from the appropriate local authority.

6.4  	Quality of work

6.4.1	        BSNL shall be the final judge of the quality of the work and satisfaction of BSNL in respect thereof set forth in the contract documents. Laxity or failure to enforce compliance with the contract documents by BSNL and /or its representative shall not manifest a change or intent of waiver, the intention being that, not withstanding the same, the contractor shall be and remain responsible for complete and proper compliance with the contract documents and the  specification therein.  The representative of the PGM has the right to prohibit the use of men and any tools, materials and equipment which in his opinion do not produce work or performance meet the requirement of the contract documents.

6.5   	Taxes and duties

6.5.1	Contractor shall pay all rates , levies, fees royalties, taxes and duties payable or arising from out of ,by virtue of or in connection with and /or incidental to the contract or any of the  obligations of the parties in terms of the contractor documents and /or in respect of the works or operations or any part thereof to be performed by the contractor and the  contractor shall indemnify and keep indemnified BSNL from and against the same or any default by the contractor in the payment thereof.

6.6   	PROTECTION OF LIFE AND PROPERTY AND EXISTING FACILITIES

The contractor is fully responsible for taking all possible safety precaution during preparation for and actual performance of the works and for keeping the  construction site in a reasonable safe condition. The contractor shall protect all life and property from damage or losses resulting from his  construction operations and shall minimize the disturbance and inconvenience to the public.

6.6.1	If the  excavation of the trench alters the contours of the ground around  road and highway crossing in such locations dangerous to traffic, the contractor shall at his own cost, take all necessary precautions to protect public and shall comply with all BSNL regulations as to placing of warning boards (Minimum size 3’ X 2’ )  traffic signals, barricades, flags etc. at such location. If the contractor does not put the warning signal as per above directions, then a penalty of Rs.500/- per day shall be levied on the contractor, till the directions are complied by the contractor. The contractor shall take due precautions to avoid damages to other pipe lines, water mains, sewers, telephones, telegraphs and power conduits, laid wires poles and guy wires, railways, highways, bridges or other underground or above ground structure and / or property crossing or adjacent to the  cable trench being  excavated.

6.6.2	    Attention of the contractor is drawn to the rules regarding   laying of cable at road crossing, along Railway Bridges, Highways safety precautions while working in public street. The contractor in writing shall obtain the detailed engineering instructions from the Divisional Engineer of the area.

6.6.3	The contractor shall be solely responsible for location through approved non-destructive means and ensuring the safety of all existing underground pipeline, electrical cables and / or other structures.

6.6.4	The contractor shall be solely liable for all expense for and in respect of repairs and/or damage occasioned by injury of or damage to such underground and above structures or other properties and  undertake to indemnify BSNL, from and against all actions, cause of actions, damages, claims and demands what so ever, either in law or in equity and all losses and damages and costs (inclusive between attorney and client), charges and expenses in connection therewith and / or incidental thereto.  The contractor shall take all responsibilities and risk in crossing other pipelines and cables and shall be responsible for protecting all such existing pipelines, poles, electric lines, sewers, cables or other facilities from damage by the contractor’s operation in connection with the work. The contractor without cost of BSNL shall promptly repair any damage incurred.

6.6.5	The current market value of any commodities lost as a result of any damage to the aforesaid existing  facilities  shall be paid by the contractor together with such additional sums necessary to liquidate the personal of property damages, resulting there from.

WORK AND LABOUR:   The normal working hours shall be between 8 AM  to 6 PM  on all working days

( 0800  and  1800 hours) but it may be necessary for the contractor to work longer hours for carrying out work at night in busy thoroughfares, of which due advance verbal notice will be given and recorded in the log book kept at site.   The contractor may have to work sometimes only during night hours if the situation so demands.  Work on Sundays and public holidays shall also be carried out when necessary. No additional payment will be made on this account. No labour below the age of 12 years shall be employed on the work.   The contractor shall pay his labourers not less than wages fixed under Minimum wages act. In every case, in which by virtue of the provisions of section 12, sub-section (1) of the workmen' s compensation Act 1923, BSNL is obliged to pay compensation’s  the amount of compensations paid and Without prejudice to the right of BSNL shall be at liberty to recover such amount or any part thereof by deducting it from the security deposit or from any sum , due by BSNL to the contractor(s) whether under this contract or other wise .BSNL shall not be bound to contest any claim made against it under section 12 sub-section (1) of the said act except on the written request of the contractor(S) and upon his/their giving to BSNL full security for all cost for which BSNL might become liable in consequence of contesting such claims. The contractors shall at his own responsibility arrange to obtain necessary license required under "Contract Labour (Regulation and Abolition) Act. 1970” and abide by the provisions of the said Act. The contractor shall at all times hold the BSNL harmless and indemnify against all claim, cost, charges and incur or pay on account of his negligence or misconduct of the contractor or his servants or any of them and of any person under his control whether in respect of injury to the person or damage to the property of any member of the public or any other concern on account of any defect or want of repair in such works or in the equipment used by the contractor in connection there with or otherwise and against all claims and demands in respect thereof.

If damage is caused to persons or assets or private parties or other such electric, gas or water supply utilities etc., during the course of the work, the damage shall be made good by the contractor to the person or party at the cost of the contractor as demanded.  The contractor will also be responsible to comply with all laws including those relating to the labour etc., in force at the time.  The contractor is responsible to comply with Contract Labour (Regulation & Abolition) Act 1970 and the Contract Labour (Regulation & Abolition) Central Rules 1971 as amended from time to time.  A log book will be kept at the work site, all observations and instructions will be recorded therein.  The contractor is required to note the contents which will also be verbally explained to the representative of the contractor at the work site.  The contractor will however be responsible  all such remarks, instructions etc., and  take necessary action and remedy defect and/or comply with instructions.  His noting the log book cannot be considered as sufficient ground for non compliance of instructions. The contractor shall not charge any extra amount for traveling, overtime allowance and charges for any materials used by him and will not be entitled to get compensation for any damage  or losses in the course of execution of works for any extra payments i.e, charges for labour that he will employ at his own deterioration of materials.

6.7	   Labour Welfare measures and workman compensation

6.7.1	      Obtaining license before commencement of work.

The contractor shall obtain a valid labour license under the Contract Labour (H&A)Act,1970 and the Contract labour (regulation and abolition)  Central rules 1971, before commencement of the work, and continue to have a valid license until the completion of work.  The contractor shall also abide by the provisions of the Child Labour (Prohibition and regulation ) Act 1986. Any failure to fulfill the requirement shall attract the penal provisions of this contract arising out  of the resultant non- execution of work.

6. 7.2 	Contractors  Labour Regulations:

6. 7.2.1  Working Hours

Normally working hours of an employee should not exceed 9 hours a day . The working day shall be so arranged that inclusive of interval for rest, if any , it shall not spread over more than 12 hours on any day.

6.7.2.2	   When a worker is made to work for more than 9 hours on any day or for more than 48 hours  in any week he shall be paid over time for the extra hours put in by him.

6.7.2.3	   Every worker shall be given a weekly holiday normally on a Sunday, in accordance with the provisions of  Minimum Wages (central) Rules 1960, as amended from time to time, irrespective of whether such worker is governed by the Minimum Wages Act or not.

6.7.2.4	  Where the Minimum Wages prescribed by the Government, under the Minimum Wages Act, are not inclusive of the wages for the weekly day of rest, the worker shall be entitled to rest day wages, at the rate applicable to the next preceding day, provided he has worked under the same contractor for a continuous period of not less than 6 days.

6.7.2.5	  Where a contractor is permitted by the Engineer-in-charge to allow a worker to work on a normal weekly holiday, he shall grant a substituted holiday to him for the whole day, on one of the five days, immediately before or after the normal weekly holiday, and pay wages to such worker for the work performed on the normal weekly holiday at the overtime rate.

6.7.2.6	  Display of Notice Regarding Wages Etc.

The contractor shall , before he commences his work on contract, display and correctly maintain and continue to display and correctly maintain, in a clear and legible condition in conspicuous places on the work, notices in English and in local Indian languages spoken by the majority of the workers, giving the minimum rates of the wages fixed under Minimum Wages Act, the actual wages being paid, the hours of work for which such wage are earned, wages periods, dates of payments of wages  and other relevant information.

6.7.3	 Payment of Wages.

6.7.3.1	 The contractor shall fix wage periods in respect of which wages shall be payable.

6.7.3.2	   No wage period shall exceed one month.

6.7.3.3	   The wages of every person employed as contract labour in an establishment or by a contractor, where less than one thousand such persons are employed, shall be paid before the expiry of seventh day and in other cases before the expiry of tenth day after the last day of the wage period in respect of which the wages are payable.

6.7.3.4    	Where the employment of any worker is terminated by or on behalf of the contractor, the wages earned by him shall be paid before the expiry of the second working day from the date on which his employment is terminated.

6.7.3.5   	All payment of wages shall be made on a working day at the work premises and during  the working time and on a date notified in advance and in case the work is completed before the expiry of the wage period, final payment shall be made within 48 hours of the last working day.

6.7.3.6  Wages due to every worker shall be paid to him direct or to other person authorised by him in this behalf.

6.7.3.7   All wages shall be paid in current coin or currency or in both.

6.7.3.8   Wages shall be paid without any deductions of any kind except those specified by the Central Government by general or special order in this behalf or permissible under the Payment of  Wages Act 1956.

6.7.3.9   	A notice showing the wages period and the place and time of disbursement  of wages shall be displayed at the place of work and a copy sent by the contractor to the Engineer-in-charge under acknowledgement.

6.7.3.10   It shall be the duty of the contractor to ensure the disbursement of wages in presence of   the site Engineer-in-charge who will be required to be  present at the place and time of  the disbursement of wages by the contractor to workmen.

6.7.3.11   The contractor shall obtain from the site Engineer or any other authorised representative of the Engineer-in-charge, as the case may be, a certificate under his signature at the    end of the entries in the “Register of Wages “ or the “Wage-cum-Muster Roll”, as the case may be, in the following form : “Certified that the amount shown in the column No………….. has been paid to the workman concerned in ,my presence on………..at………”

6.7.4    Fines and deductions which may be made from wages

The wages of a worker shall be paid to him without any deduction of any kind except the following:-

Fines, Deductions for absence from duty i.e. from the place or the places where by the terms of his employment he is required to work. The amount of deduction shall be in proportion to the period for which he was absent,. Deductions for damage to or loss of goods expressly entrusted to the employed person for custody, or for loss of money or any other deductions which he is required to account, where such damages or loss is directly attributable to his neglect or default., Deduction for recovery of  advances or for adjustment of overpayment of wages, advances granted shall be entered in a register., Any other deduction, which the Central Government may from time to time allow.

6.7.4.1	  No fines should be imposed on any worker save in respect of such acts and omissions on his part as have been approved of by the Labour Commissioner.

6.7.4.2  	No fine shall be imposed on a worker and no deduction for damage or loss shall be made from his wages until the worker has been given an opportunity of showing cause against such fines or deductions.

6.7.4.3	  Every fine shall be deemed to have been imposed on the day of the act or omission in respect of which it was imposed.

6.7.5	   Labour  records:

6.7.5.1		After the issue of LOI the successful bidders shall produce the list of labours to be engaged by him along with ESI and EPF particulars.

6.7.5.2  	The contractor shall maintain a Register of Persons employed on work on contract in form XIII of the contract Labour (R & A ) central Rules 1971.

6.7.5.3   	The contractor shall maintain a Muster Roll register in respect of         all workmen employed by him on the work under Contract in form XVI of the CL (R&A) Rules 1971.

6.7.5.4   The contractor shall maintain a Wage Register in respect of all workmen employed by him on the work under contract in form XVII of the CL (R & A) Rules 1971.

6.7.5.5 	The contractor shall maintain the ESI and EPF records of workmen employed by him.

6.7.6    Register of accidents:

The contractor shall maintain a register of accidents in such form as may be convenient at the work place but the same shall include the following particulars:

Full particulars of the labourers who met with accident.

Rate of wages. Sex,. Age ,.Nature of accident and cause of accident,. Time and date of accident,. Date and time when admitted in hospital,. Date of discharge from the hospital,. Period of treatment and result of treatment,. Percentage of loss of earning capacity and disability as assessed by Medical Officer,. Claim required to be paid under Workmen’s Compensation Act,. Date of payment of compensation,. Amount paid with details of the person to whom the same was paid.,. Authority by whom the compensation was assessed,,. Remarks.

6.7.6.1	The contractor shall maintain a Register of Fines in the form XII of the CL (R & A) Rules 1971 The contractor shall display in a good condition and in a conspicuous place of work the approved list of  acts and omission for which fines can be imposed.

6.7.6.2	    The contractor shall maintain a Register of Deductions for damage or loss in form XX of the CL (R & A) Rules 1971.

6.7.6.3	    The contractor shall maintain a Register of Advances in form XXIII of the CL(R & A) Rules 1971.

6.7.6.4	    The contractor shall maintain a Register of Overtime  in form XXIII of  the CL (R & A) Rules 1971.

6.7.7	      Attendance card-cum wage slip

6.7.7.1   	The contractor shall issue an Attendance card cum wage slip to  each workman employed  by  him.

6.7.7.2	   The card shall be valid for each wage period.

6.7.7.3    	The contractor shall mark the attendance of each workman on the card twice each day, once at the commencement of the day and again after the rest interval, before he actually starts work The card shall remain in possession of the worker during the wage period under   reference. The contractor shall complete the wage slip portion on the reverse of the card at least a day prior to the disbursement of wages in respect of the wage period under reference.

The contractor shall obtain the signature or thump impression of the worker on the wage slip at the time of disbursement of wages and retain the card with him.

6.7.8     Employment  Card

The contractor shall issue an Employment Card in the form XIV of CL (R&A) Central  Rules 1971 to each worker within three days of the employment of the worker.

6.7.9    Service certificate  : On termination of employment for any reason whatsoever the contractor shall issue to the workman whose services have been terminated, a Service Certificate in the form XV of the CL (R&A) central Rules 1971.

6.7.10   Preservation  of  labour  records:  The labour records  and records of Fines and deductions shall be preserved  in original for a period of three years from the  date of last entries made in them and shall be made available  for inspection by the Engineer-In –Charge or labour Officer or any other  Officers  authorized by the Ministry of Communication in this behalf.

6.7.11    	Power of  labour officer to make investigations or enquiry  : The labour officer or any person authorised by the Central Government on their behalf shall have power to make enquiries with a view to ascertaining and enforcing due and proper observance of Fair Wage Clauses and provisions of these Regulations. He shall investigate into any complaint regarding the default made by the contractor in regard to such provision.

6.7.12	    Report of investigating officer and action thereon  :The Labour Officer or other persons authorised as aforesaid shall submit a report of result of his investigation or enquiry to the Engineer-in-charge indicating the extent, if any to which the default has been committed with a note that necessary deductions from the contractor’s bill be made and the wages and other dues be paid to the labourers concerned. The Engineer-in-charge shall arrange payment to the labour concerned within 45 days from the receipt of the report from the Labour Officer or the authorised officer as the case may be.

Inspection of Books and Slips. :The contractor shall allow inspection of all the prescribed labour records to any of his workers or to his agent at a convenient time and place after due notice is received or to the Labour Officer or any other person, authorised by the Central Government on his behalf.

Submission of Returns :The contractor shall submit periodical returns as may be specified from time to time.

6.7.15	    Amendments :  The Central Government may from time to time add to or amend the regulations and on any question as to the application / interpretation or effect of those regulations.

6.8	  COMPLIANCE WITH LAWS AND REGULATIONS :  During the performance of the works the contractor shall at his own cost and initiative fully comply with all applicable laws of the land and with any and all applicable by laws, rules, regulations and orders and any other provisions having the force of law made or promulgated or deemed to be made or promulgated by the Government, Governmental Agency or department, municipal board, Government of other regulatory or Authorised body or persons and shall provide all certificates of compliance therewith as may be required by such applicable law. By laws, rules, regulations, orders and/ or provisions. The contractor shall assume full responsibility for the payment of all contributions and pay roll taxes, as to its employees, servants or agents engaged in the performance of the work specified in the contractor documents. If the contractor shall require any assignee or sub contractor to sham any portion of the work to be performed hereunder may be assigned, sub- leased or sub contracted to comply with the provisions of the clause and in this connection the contractor agrees as to undertake to save and hold the Government harmless and indemnified from and against any/all penalties, actions, suits, losses and damages, claims and demands and costs (inclusive between attorney and client) charges and expenses whatsoever arising out or occasioned, indirectly or directly, by failure of the contractor or any assignee or subcontractor to make full and proper compliance with the said by - laws, Rules, Regulations, Laws and Order and provisions as aforesaid.

6.9     TOOLS   and   PLANTS  :The contractor shall provide at his own cost all tools, plants appliances, Implements, measuring instruments etc. required for proper execution of the works. The contractor   shall also supply without charge the requisite number of persons with the means and materials necessary for the purpose of setting out works, counting, weighting assisting the measurements for examination at any time and from time to time. The contractor shall be responsible to make all arrangements, at his own cost for dewatering of trenches  / ducts and de-gasification of the ducts before carrying out   the work. The contractor shall also be responsible to make arrangements, at his own cost, for water required for carrying of works at sites including curing of CC / RCC works. Failing his so doing the same may be provided by the engineer- in - charge at the expense of the contractor and the expenses shall be deducted from any money due to the contractor under this contract or otherwise.

Section VII

7.          SCOPE OF WORK AND JURISDCTION OF CONTRACT

7.1      SCOPE  OF WORK -UNDER GROUND CABLE CONSTRUCTION ACTIVITIES

: The items of work involved in UG cable construction are as under:-

Excavation of trench  up to a depth such that the top of the cable is one meter below the    normal ground level according to the construction specifications. ,Laying of Cables in Trenches or through Pipes/Ducts/Walk through trenches. ,Placing of RCC Pipes/ Stone slabs /Pre Cast RCC slabs/ Layer of Bricks as per specifications., Back filling and compacting of  the excavated trenches according to construction Specification and removal of excess earth from the site. ,Construction of pillar Foundations, erection, painting and sign writing of pillars. ,Erection, termination, painting and sign writing of D.Ps. ,Termination of cables in MDF, Pillars and DPs. ,Jointing and end-to-end Testing of cables-Correspondence and Electrical tests. ,Fixing, Painting and sign Writing of Route and Joint Indicators,. Documentation.

7.2    SCOPE OF WORK FOR MAINTENANCE WORKs

This contract is meant for tracing of the fault in the underground  copper cables locating the exact fault location by trenching or HDD as per the requirement, restoration of the surface and making joint pit, helping the cable splice and carrying out the night watchman duty, etc.

  - The Work Order to the approved contractor will be issued by the respective AGM (Maintenance) in charge of the area indicating the location and identity of the cable with size, etc., after  testing the faulty cable from the MDF or pillar as the case may be.

  - The location and the fault distance indicated will be approximate and the contractor has to make effort to locate the actual faulty location in the following manner.

a) The contractor should make a few trial pits perpendicular to the cable route to locate the alignment of the cable and after identifying the cable, dig along the cable to locate the actual physical damage to the cable, if any.

b) After locating the damage, a jointing pit need to be made for making a splicing of the damaged cable.  The site Engineer will indicate the location of the pit.  While doing the pilot pit and trenching along the cable, all possible care should be taken not to damage the existing cables or any other utilities.

c) The damaged /faulty cable portion shall be replaced by laying of new cable by trenching /HDD method as per the requirement at the site

d)   The labourers should not use crow bars for digging but only shovels to excavate the mud or a small pick-axe to excavate the soil to expose cables.

e)   The pilot pit normally should be of 1’ (one foot) width and 2’ to 3’ length perpendicular to the cable route.

f)  The contractor should provide labourers to assist the cable splicer while carrying the splicing to restore the faulty cable.

g)   If jointing pit and cables are exposed without closing overnight, then a watchman should be arranged throughout the night to prevent theft and safeguard the cables.

h)    All the dug up area should be restored by refilling the mud and ramming by stages if it is unpaved foot path;  if it is paved foot path, with cobble stone or  concreted, then the same has to be restored as per the specification of B.M.P/Municipal authorities.

I)     All the excess debris and soil should be removed from the work spot and to be disposed off.

( i )     While carrying out the restoration job, the area should be suitably  barricaded and warning lamps, flags, etc., should be deployed.  A display board indicating that it is BSNL work mentioning the name of the Contractor and the SDE in-charge with telephone numbers.

(ii)The stores required for restoration like cables, jointing kits, etc., will be issued at the store depot.  Necessary transportation to the site has to be organized by the contractor.  The balance stores after completion of the work should be returned to the store in-charge under acknowledgement.

    - In case of planned digging in a particular route by other agencies, SDE in-charge would like to deploy the patrolling men for this route on 24 hours basis to prevent accidental damages by other agencies as well as to prevent theft and pilferage, contractor should provide patrolling party.

    - If a length of cable to be replaced, the same has to be collected from stores depot and to be laid on the trenches at a standard depth.

7.3	   	 EXCAVATION OF TRENCHES:

- Trenches for cable laying will depend upon the requirements and number of cables to be laid.  The width may be increased as per BSNL  requirement.  The payment for final reinstatement will be done strictly as per the   type of   surface & width of the trenches and/or size of manholes, hand holes  mentioned  in the  permission letter of BMP and work order of BGTD.  Payment for road reinstatement will  be allowed, strictly, as per these measurements and no deviation will be permitted.

- The cable will be laid by HDD method where manual trenching can not be done.

- Trenching  limit -  200 mtrs

  - ALLIED ACTIVITES:

7.4.1 Transportation of materials:

The materials required for executing  the work entrusted  to the Contractors against a work order shall be made available at District Stores Depot at  BGTD  In some cases the materials may be available at  Sub - divisional store go down.  The Contractor shall be responsible for transporting the materials , to be supplied by BSNL or otherwise to execute the work under contract, to site at his/their own cost.  The costs of transportation are subsumed in the Standard Schedule  Rates and therefore no separate charges are payable on this account.

    - Disposal of Empty Cable Drums:  The Contractor shall be responsible to dispose of the empty cable drums after laying of the cables. The cost of various sizes of empty cable drums recoverable from the Contractor has been fixed taking into account  the prevailing market rates as mentioned in this document.

It shall be obligatory on part of the contractor to dispose of the empty cable drums at his/ their level and the amount fixed for various  empty  cable drums shall be recovered from the bill for the work for which the drum (s) was / were issued or from any other amount due to the contractor or the Security Deposit.

The Contractor shall not be allowed to dump the empty cable drums in Govt / Public place which may cause inconvenience to the department / Public.  If the Contractor does not dispose of the empty cable drums within 3 days of becoming empty,  BSNL shall be at liberty to dispose off the drums in any manner deemed fit and also recover  double the  amount of cost of empty cable drum from the bill / security deposit / any other amount due to the contractor.

7.4.3  Supply of Material: There are some materials required to be supplied by the contractor for execution of works under this contract like Bricks, Cement, Wire mesh and Steel for protection, etc, besides using other consumables which do/don’t become the part of the asset.  The Contractor shall ensure that the materials  supplied are of best quality and workmanship and shall be strictly in accordance with the specifications.

7.5   VOLUME OF WORK:     The estimated cost of work is as mentioned in the Notice Inviting Tenders which has been worked out based on standard scheduled rates mentioned in this tender document. the actual value of work may vary based on the actual requirement but generally being limited to +/- 50% of the indicated value.

| Name of the SDCA | Underground cable | 5Pair Cable |
| --- | --- | --- |
| Network operation West area of BGTD | 30 Kms | 30 Kms |

7.6    JURISDICTION OF CONTRACT: The jurisdiction of the contract shall be  the telephone exchange areas in Network operation  West area of BGTD. If any additional telephone exchange is planned, the same shall be included in the zone in the vicinity of concerned exchange keeping in view the logistics of carrying out the work.

Scope of work includes jobs relating to   road cutting,  excavation in trenches, laying required cables/pipes  through trenches, placing of bricks for identification and safety, refilling the trenched area as per specification and to the satisfaction of the Divisional Engineer. The excavation may have  to be carried out in different type of soils for which rates would remain the same. It may be required to lay either RCC or GI Pipes in road crosses or at other  required places as per the requirements of BSNL and draw the cables through the pipes. The scope of work , also includes the road reinstatement works under the jurisdiction of Bangalore Mahanagara Palike  BBMP/BDA to be carried out as per Technical Specifications of BMP,BDA. The acceptance of such works, completely rests with BBMP,BDA authorities. The works will be required to be carried out within the areas served by Bangalore Telecom District covering Urban  and Rural limits as notified by BGTD, from time to time. The contractor(s) shall execute the work(s) entrusted to them   within the period, either  stipulated in the work order issued by the Divisional Engineer or stipulated in the road cutting permits issued by BMP,BDA. It is the responsibility of the contractor to employ sufficient men for the works ordered so that the targets, for completion of work as prescribed shall be met.

SOIL/ Surface of earth and rates :   Rate offered  for road cutting, trenching & refilling with excavated earth  is common for all type of soils. Rate offered for refilling with sand, brought from outside, shall be as per specifications of BMP,BDA. Rate offered for reinstatement work, shall be as per the classifications of  BMP,BDA and their specifications. The contractor is required to quote “percentage rate ” At par or above  or below the estimated rates, only  one “Percentage rate”  for all items in each group.  The rates quoted should be inclusive of all charges, taxes, required to carryout the work or supply of item, completely and satisfactorily. The rates quoted abnormally below / above, the estimated rates are liable for rejection summarily. Subject as herein after mentioned, the BSNL does not guarantee any definite volume of work   or any particular pattern of service at any time or through out the period of the contract.  The mere mention of any item of work in this contract does not by itself confer any right on the contractors to demand that the work relating to all or any item thereof should necessarily or exclusively be entrusted to them.  The BSNL will also have the exclusive right to appoint one or more contractors for any or all the services mentioned hereunder and to divide the work as between such contractors in any manner that the BSNL may decide and no claim shall lie against the BSNL by reason of such division of work. The contractor may be awarded work order in continuation, if the performance of the contractor is good.  The performance of the contractor shall be judged on the quality of the work done within the stipulated period and complaint received from the public or other utility agencies like Traffic Police, BMP, CMC, PWD, BDA, KEB, BMT and other private service providers, and the damages caused on the existing underground services

If the Work Awarding Authority finds that performance of the contractor is not up to the mark, then no further work may be allotted. The quantum of work may vary within a limit of 25% plus or minus depends upon the permission given by BMP for the road cutting and hence no fixed quantum /regular flow of work can be guaranteed and some of the items may not be required to be performed.  For example, the tenderer may be asked to carry out only laying of the cable in the trenches In such case, the tenderer will not have any type of claim whatsoever for other item of works .

TECHNICAL - SPECIFICATIONS & BRIEF DESCRIPTION OF WORKS

EXCAVATION OF TRENCHES:  Trenches for cable laying will depend upon the requirements and number of cables to be laid.  The width may be increased as per BSNL  requirement.

The payment for final reinstatement : The   tenderers must note that the quantum of the work in BMP limits largely will be done strictly as per the   type of   surface & width of the trenches and/or size of manholes, hand holes  mentioned  in the  permission letter of BMP and work order of BGTD.  Payment for road reinstatement will  be allowed, strictly, as per these measurements and no deviation will be permitted.

PRECAUTIONS: Use cable drum jack and spindle for paying out the cables. Rotate the cable drums in the direction of the arrow indicated on the flange. See that the mazdoors who pull cable do not cluster at one point and that they are distributed through out the length of the pulling portion of the cable. While laying, never bend the cable to a radius smaller than 9 times the overall cross sectional diameter of the cable.  Trench should be cleaned for any fallen stones etc., before actual laying. While pulling cable through pipe make sure that cable is not damaged at the mouth of the pipe.  Use grease on the cable to reduce friction. Place warning bricks continuously over the cable. Get the activities of "Putting soft earth and placing warning bricks" acceptance tested. Replace the warning bricks of other utility services if they got disturbed while trenching.

ROAD CROSSING PIPE LAYING:  Pipes of 250 mm diameter shall be laid in the road crossing trenches.  In some cases GI Pipes 50 mm sizes to 100 mm sizes dia may have to be laid.  Pipe laying work involves jointing of collars and lowering the same in the trench and filling up the trenches and leveling the road and making the road road-worthy without any humps or depressions in the out surface.

BACK FILLING AND  CONSOLIDATION:  Marker bricks are first to be placed through out the length of the trench over the portion occupied by the cables.  The bricks are to be placed length wise and breadth wise as per the instructions of the Officer-in-Charge of the work or by his authorised representatives.  Semi circular RCC Pipes (not bricks) are to be placed over HDPE Pipes for OFC laying as per company standards.

Bricks & Semi-circular pipes will be supplied by the contractor(s) themselves. After laying of the cables/bricks/pipes,  the trenches are to be back filled by the soil excavated, wherever the refilling is required to be done with course sand, fresh sand should be brought from outside and refilled. If excavated sand is used for refilling  then no payment will be allowed. The final reinstatement  will have to be done by the contractor as per  specifications and to the satisfaction of the respective corporation/municipalities within the targeted period of completion.

DAMAGES TO THE EXISTING INSTALLATION AND TRIAL PITS:  The contractor shall take all precautionary methods to avoid any damage to the existing installation in the places where the trenches are to be made.  The contractors are responsible for any or all damage caused to the existing cables or the pipe lines of Karnataka Electricity Systems,   Bangalore Water Supply and Sewerage Systems.  The contractors will have to make good the  damage at his own expense.  If the contractors fail to do so, the Divisional Engineer will arrange to repair and the cost of such repairs will be deducted from the contractor's bill. The  Divisional Engineer as a sole judge will  decide the cost of such repair.  In order to  avoid such damages, it is necessary to dig "TRIAL PITS" before start of trenching work.  These trial pits will be of the size of approximately 30 cm wide and 60 to 120 cm length (at right angles to the length of the cables) with a depth of 1 meter at a suitable interval of cable route.   If it is a slab surface, two slabs may be removed and trial pits may be made.  The company shall not make any separate payments for trial pits and this expenditure may be included under the cost of trenching and reinstatement.

TOOLS AND OTHER AMENITIES OF LABOURERS:   The contractor shall provide at his cost all tools, caution boards & barricades tackle, danger lights and flags and other requirements for efficient and speedy progress of the work.  For safety purposes, it is recommended to use pickaxe below one for the surface of the soil so that damages to existing cables can be avoided.  It is the responsibility of the contractor to provide tents, lights and water for their labourers in the area where tents will be pitched for work.  The contractors are responsible for the movement of their crew from one place to another place.

SUPERVISION:   The contractor shall provide sufficient and suitable labourers and supervisors to ensure that all the instructions are properly and promptly carried out.  The work is to be carried out with due diligence and in the professional manner.  The contractor will organise his labour and supervision in such a manner as excavation, cable laying and reinstatement works are carried out without interruption on each day.  No cable trenches are to be left open normally, after the day's work is completed.  If in the event of a length of open trench is left, the contractor shall be responsible for the provision at his expense of proper guarding and danger lighting of the trenches to avoid accidents and damage to third parties.  The contractors shall be able to execute the work between 2 and 3 locations simultaneously by keeping adequate number of persons at his disposal for speedy execution of works entrusted to him.

PROCEDURE TO CARRYOUT WORK, ITS COMPLETION & PRECAUTIONS:  The Divisional Engineer shall issue a work order for 1 to 10 Kms of works or less with the assignment of supervisory staff.  The contractor shall arrange to mobilize his team to their work spot.  Though the drawing, which will be accompanied a work order will be a sketchy one, the company engineer shall mark the exact location of the work.  After starting the work, the trial pits to be made for the clearance and the company supervisors will mark the required area of the trenching.  After the completion of the required trenching for the type of cable is to be laid, the company shall take the  measurement of the trenches and enter in the approved measurement book.  Then the laying of cables, placing of bricks and reinstatement will start.  After the completion of the reinstatement work, the company will write the length of the cable laid and complete the measurement book with the signatures of both company representative and contractor for having accepted the measurements.  Before the start oft the work, the BSNL shall obtain necessary permission from Corporation, Municipality, Electricity Company, Water and Sewerage Company, Police authorities for their clearance for night work, particularly for controlling the traffic.  In addition to trenching, cable laying and reinstating, the following supplies and works are also being offered to the contractors.

FLOODING OF TRENCHES BY CARRYING WATER TO SITE:  Whenever trenches are dug on existing cables, flooding of the trench is to be done by carrying water to the spot at contractor's cost.  Flooding should formally be done so as to ensure that 10 to 15 cms of water remain on the top of the existing cables for at least 8 hours.

CONCRETING ATOP PIPES:  In some cases cement concreting in the proportion 1:2:4 (Cement+ Sand+ Jelly) is to be done on top piles for extra protection to cables.

Contractors are to quote rates for this item of work also.  The work will involve carriage of materials to site, concreting and curing also to the satisfaction of the supervisory officer.  A sketch for the work carried out should accompany the bill.

Section –VIII

8. CABLE CONSTRUCTION  SPECIFICATIONS

8.1 UNDER GROUND CABLE CONSTRUCTION PRACTICES

The guidelines in the form of Engineering Instructions (E.Is) on construction Practices of underground Cable   are issued by  T & D wing of BSNL from time  to time . However, the present practices are summarized here under, from the point of view of describing  scope  of work under various item of work.

8.1.1 General: The underground Copper Cables are extensively used in outdoor  network  of an exchange system . The  cables are laid  from Telephone Exchange  up to Distribution Points (D.Ps).  For the purpose of  flexibility, pillars are introduced in the  network. The primary cables, which are in higher size, are laid from Telephone Exchange to pillars. The Distribution Cables are  laid from Pillar to D.P. The capacity of Pillars and D.Ps. are decided in accordance with the demand and size of the network. The Planning of U.G. cable network is guided by the Planning guidelines of BSNL for external plant issued  from  time  to time. The major  portion  of  investment in telecom network goes  into  construction of U.G. cable  network.  Further,  the quality  of construction of U.G. cable network decides  the quality and reliability of Telecom Services delivered to the customers to a large  extent. Therefore, the construction practices of U.G. cables should be of very high quality, strictly in accordance with construction specifications.

8.1.2    The works involved: The underground cables are buried to a depth such that the top of the cable is   one meter (100 cms) below the normal ground level.  The item of work involved in U.G. cable  laying are  as under:-Excavation    of trench upto to a depth such that the top of cable is one meter below the normal      ground level  according to the construction specifications. Laying and pulling of cables in trenches or through Pipes/Ducts. Placing of half round RCC Pipes/Stone slabs/Pre cast RCC slabs/ Layer of  Bricks as per    specifications. Back filling and compacting of the excavated trenches according to construction specifications and    removal of excess earth from the site. Construction of pillar foundations, erection, painting and sign writing of pillars. Erection , termination, painting and sign writing  of D.Ps. Termination of cables  in MDF and pillars. Jointing and end to end Testing of cables Correspondence  and  Electrical tests. Supply, Fixing, Painting & Sign writing of  Route and Joint Indicators. Documentation.

8.1.3         Construction specifications

Classification of Soil strata: For the purpose of trenching, the  soil strata shall be categorized as    under:

8.1.3.1    NON SURFACED STRATA

8.1.3.1.1        Non Rocky:  This will include all types of soils – soft soil/hard soil/ morrum i.e. any strata, such   as  sand, gravel, loam,  clay, mud, black cotton morrum, shingle, river or nallah bed boulders, soling of       roads, paths , densely pebbles/stones etc., lime concrete, mud concrete and their  mixtures which for excavation yields to the  application of picks, showels, sacriflers, ripper and other manual digging   implements including chiseling. Resorting to light blasting/electro mechanical breakers for  loosening  the material does not in    any  way entitle the strata to be classified as rocky.

8.1.3.1.2        Rocky:  Strata means  generally  any rock or boulder, for the excavation of which  hand tools can not be used and  blasting  / electro mechanical breakers is required, such as  quartzite , granite, basalt, reinforced cement concrete (reinforcement to be cut  through  but not separated from concrete) and the like.

8.1.3.2  SURFACED STRATA: The surfaced strata  shall  cover the following  irrespective  of    strata    encountered  below the surface.

8.1.3.2.1     Footpaths:

Tarmac (Asphalt) Foot Path : means  foot path  with tarmac surface with and without compacted strata below the  tarmac  surface , irrespective of thickness of  Tarmac/Metal.

Kharanja:   means Foot path covered with bricks with or without compacted strata   below  the surface, irrespective  of thickness of  bricks.

Tiled Foot Path : means Foot path covered with various types of tiles/stone slabs with and without compacted strata below the tiled surface, irrespective of thickness of tiles/stone slabs.

Cement Concrete Foot Path : means the  surface on footpath covered  with CC (cement concrete) with or without compacted strata below the surface, irrespective of thickness of  Cement  Concrete.

8.1.3.3     Along Road  Side :Trenching along road on carpeted surface may be necessary in   certain    stretches where roads have  been  metalled edge to edge and there  is no un –  metalled  corridor  or footpath available for  trenching and laying the cables.

Tarmac (Asphalt) Road: means   roadside with tarmac/asphalt surface with or without compacted strata below the tarmac surface, irrespective of thickness  of     Tarmac/ Metal.

Kharanja Road: means road covered with various types of bricks with or

without  compacted  strata  below the tiled road  surface, irrespective of thickness of bricks.

Tiled Roads: means   road covered with the various types of tiles/bricks/stone

slabs  with or without compacted strata below the tiled road  surface, irrespective of thickness  of tiles/bricks/stone slabs.

Cement Concrete Road: means CC (cement  concrete ) road with  compacted strata  below the surface on road, irrespective of thickness of Cement Concrete.

8.4.3.2.3   Road crossings:

“Tarmac Or Asphalt Road” means the road surface, which is metal led  by  asphalt/tarmac  normally having compacted strata below the metal led surface,  irrespective of  thickness of asphalt/ tarmac.

Kharanja Road means road covered various types of bricks with or without  compacted  strata below the tiled road surface ,irrespective of thickness of bricks.

Tiled/CC Road means road made of tiles of any type/stone slabs/bricks or CC road normally having compacted strata below the tiled/CC surface, irrespective of thickness of tiles/CC.

RCC Road  means the surface made of cement concrete duly reinforced with steel bars normally having compacted strata below RCC, irrespective of thickness of RCC. At road crossings, the trenches shall be so dug that top of RCC pipe  shall be at one meter depth from ground level.

8.1.4       Excavation of Trenches

Excavating trenches of required width including excavation for sockets and dressing of sides and ramming of bottoms depth upto 1.10 m including getting out excavated soil and then returning the soil as required n layers not exceeding 20 cm in depth including consolidating each deposited layer by ramming, watering etc., and disposing of surplus excavated soil.  Filling available excavated earth in trenches in layers not exceeding 20 cm in depth consolidating each deposited layer by ramming and watering and lift upto 1.10 m

Before excavation of trenches the route should be marked for trenching. Care    should be taken to see that the route of the trench to excavate is reasonably straight avoiding the existing   underground services. The contractor should take trial pits to locate the underground services before commencement of actual trenching. These trail pits   shall be 30 cms. wide,120 cms. deep and 120 cms long  at right angles to the proposed trench at an interval of 20 to 50 Mtrs along the proposed cable route. If slab is encountered, the same may be removed and triall pits may be made. In city  areas , the trench will  normally follow the footpath of road  except where it may have  to  come to the edge of the carriage way or cutting across roads  with the specific permission from the concerned authorities maintaining the road (such permission shall be obtained by BSNL   Outside the city limits, the trench will normally follow the boundary of the roadside land.  .However  where the roadside land is full of burrow pits or afforestation or when the cables  have to cross   culverts/bridges or streams, the trench may come closer to the road edge or in some cases, over the embankment or shoulder of the road (Permission for such deviations for cutting the embankment as   well as shoulder of the roads shall be obtained by BSNL).The alignment of the trench will be decided by a responsible BSNL  official, not below the  rank of  Junior  Telecom  Officer.  Once the alignment is marked, no deviation from the alignment is   permissible except with the approval of Engineer- in – charge. While making the alignment only the   central line will be marked and the contractor shall set out all other works to ensure that the excavated    trench is as straight as possible . The  contractor  shall  provide  all necessary assistance and labour, at his  own cost for marking the alignment. The  contractor  shall  remove  all  bushes , undergrowth,  stumps , rocks  and  other obstacles  to facilitate marking the center line  without any extra charges. It   is to be  ensured that  minimum  amount of  bushes and shrubs  shall be removed to clear the way  and the contractor shall give all consideration to the preservation of the trees.  The line up of the trench must be such that  cables shall be laid  in a straight line except at locations where it has to necessarily take a bend because  of change in the alignment or gradient of the trench.

8.1.4.1      Methods of Excavation  : In city limits as well as in built up areas,  the contractor shall  resort  to  use of  manual labour  only to ensure that no damage is caused to any underground or surface installations belonging to other Public Utility Services and / or private  parties.

However, along the Highway and cross country routes, there shall be no objection to the contractor   resorting  to mechanical  means  of excavation , provided  the no underground  installations  exist in  the path of excavation , if any,  are damaged. There shall be no objection to resort to horizontal boring to bore a hole of required size and to push    through G.I. Pipe through horizontal bore at road crossing or rail crossing or small hillocks etc.  In rocky strata excavation shall be carried out by use of electro mechanical means like breakers or by  blasting wherever permissible with express permission from the competent authority.

Necessary barricades, night lamps, warning boards  and required watch man shall be provide by the  contractor to prevent any accident to pedestrians or vehicles. While carrying out the blasting  operations, the contractor shall ensure adequate safety by cautioning the vehicular and other traffic.  The contractor shall employ sufficient manpower for this with caution boards, flags, sign writings etc. When trenches are excavated in slopes, uneven ground, inclined portion, the lower  edge shall be  treated as normal level of the ground for the purpose of the measurement of depth of the trench.  In certain locations, such as uneven ground , hilly areas and all other places, due to any  reason what so ever it can be ordered to excavate beyond standard depth of 100 cms. above the cable to keep the  bed of the trench as smooth as possible.  If excavation is not possible  to the minimum depth of 100 cms.  above the cable, as detailed above, full  facts shall be brought to the notices of the Engineer – in – charge in writing giving details of  location and reason for not being able to excavate that  particular portion.  Approval shall be granted  by the competent authority in writing under genuine  circumstances.  The contractor shall be responsible for all necessary arrangements to remove or pump out water form   trench.  The contractor should survey the soil conditions encountered in the section and make his   own  assessment about dewatering arrangements that may be necessary. Wherever the soil is hard   due to dry weather conditions, if watering is to be done for wetting the soil to make it loose, the same  shall be done by the contractor.

For excavation in hard rock, where blasting operations are considered necessary, the contractor shall obtain the approval of the  Engineer –  In – Charge in writing for resorting to blasting operation.  The contractor shall obtain  licence from the competent authority for undertaking blasting work as well as for obtaining and storing the explosive as per the Explosive Act, 1884 as amended up to date and  the explosive rules, 1983. The contractor shall purchase the explosives, fuses, detonators, etc. only from licensed dealer.  Transportation and storage of explosives at site shall conform to the aforesaid Explosive Act and   Explosive  Rules. The contractor shall  be  responsible  for  the safe custody and  proper accounting of the explosive materials. Fuses and detonators shall be stored separately and  away  from the explosives. The Engineer–in–Charge or his authorised representative shall have right to check the contractor’s store and  account of explosives. The contractor shall provide necessary   facilities for  this.  The contractor shall be responsible for any damage arising out of accident to workmen, public or properly due to storage, transportation and use of explosive during blasting operation. Blasting operations shall be carried out under the supervision of a  responsible  authorised agent of the  contractor (referred subsequently as agent only), during specified hours as approved in writing by the  Engineer-in-charge. The agent shall be conversant with the rules of blasting.  All procedures and safety precaution for the use of explosives drilling and loading of explosives before    and after shot firing  and disposal of explosives shall be taken by the contractor as detailed in IS: 4081 safety code for blasting and related drilling operation.

8.1.4.2      Trenching Near Culverts /Bridges:  Item code –  GIP

At bridge and culverts the cable shall be laid in GI of suitable size with the permission of concerned   authorities maintaining the roads/bridges . While carrying out the work on bridge and culverts, adequate  arrangement  for cautioning the traffic by way of caution boards during day time and danger lights  at night    shall  be provided.   Of late the bridge construction authorities are providing ducts below the footpath on the bridge for  various services. The telecom officer need  to maintain goods liaison with the concern authority to get  one side of the duct allotted for Telecom Cables. In such  ducts G.I. pipes can be coupled and laid for pulling  the cables. It would be pertinent to mention  here  that  close  liaison  with  bridge  construction   authorities would be of immense advantage in ensuring provision of ducts on one or both the sides of  the bridges as per  future  requirements.  However,  for  laying Cables on existing bridges, where duct  arrangement does not exist, one of the following methods may be adopted.

8.1.4.3    Where the cushion on top of the arch of the culvert is 45 Cms. or more, the pipe to carry the cable  may  be  buried  on the top of  the  arch adjoining the parapet wall by digging close to the wheel guard. Every precaution shall be taken to see that no damage occurs to the arch of the culvert.  After  burying the GI pipe, the excavated surface on the arch shall be restored.

8.1.4.4   When the thickness of the cushion is less than 45 cms., the pipe to carry the cable may be  buried  under  the wheel  guard  masonry. After   burying  the pipes, wheel guard should be re-  built.

8.1.4.5         Item code - RCC

8.1.4.5.1      Item code -  PCC

If neither of the two methods mentioned above is possible, the pipe should be  clamped  to the out side of the parapet wall of the culvert or bridge with the help of clamps, nails, nuts, bolts screws of suitable size  to ensure that the pipe is  securely fixed. The GI clamps should be of minimum 2.5mm width and 3 mm thickness and should be fixed at an interval of 50 cms. If   necessary , the pipe should be taken  to the parapet walls at the  ends where the wall diverges way   from the roads. The work should be carried out in consultation with the authorities       concerned  maintaining  the roads and bridges. After burring  the  G.I.  Pipes, the  wheel  guards  or  arch  may require repairing by concreting  at site. For carrying  out  protection by concreting at site, the nominal dimension of concreting shall  be according  to the requirements of the site. Cement concrete Mixture used shall be   of  1:2:4 composition i.e. 1: 53 grade  cement of  a reputed  company, 2: Coarse Sand, 4: Graded Coarse Stone aggregate of 6 mm nominal size, reinforced with MS weld   mesh.  As the RCC is cast at site, it is imperative to ensure that special  care is taken  to see that proper curing arrangements are made with adequate supply of water .  The  contractor   shall  invariably  use  mechanical mixer at site for providing RCC protection, to ensure consistency of the mix.   In  case  of small  bridges  and  culverts,  where  there  is  a  likelihood  of  their  subsequent  expansion  and  remodelling, the cable should be laid with some curve on both of the culvert or  the bridge to make some  extra  length available  for readjustment of the cable at the time  of reconstruction  of culvert   or the bridge.

Excavation in Surfaced Strata:

8.1.4.6.1  Excavation on Footpath

The  excavation of trenches  in all type of footpaths including dismantling of asphalt/all type of tiles/CC and WBM shall be done upto a depth  such that the top of the cable is 1.0 m below the normal ground level .  The excavation  on  the  footpaths  will  be done manually. The contractor shall have to provide shoring wherever necessary, in case the depth of  trench is more than one meter. It is expected that the other  services   may be  present  below  the  footpath,  therefore ,  extra  care  need to be exercised while    excavation of trenches. 8.1.4.6.2 Excavation of Trenches along  the roads  ( which are carpeted end to end) The excavation of trenches along the roads which are carpeted from end to end including dismantling of asphalt, concrete and WBM shall be done upto a depth such that the top of the cable is 1.0 M below the normal ground level.  The excavation along the roads shall be done manually .  The contractor shall have to provide shoring wherever necessary, in case the depth of trench is more than one meter.  It is expected that the other services may be present below the roads, therefore, extra care need to be exercised while  excavation of trenches.

8.1.4.6.3  Excavation at Road Crossings/ Railway Crossings:   The excavation of   trenches  in all  types of  roads  including  dismantling of  asphalt/all type of tiles/CC and WBM shall be done upto  a depth  such that the top of the RCC pipe is 1.0 meter below the normal   ground level . After excavation of trench, RCC  pipes of 100mm/ 150mm/225mm/ 300mm  dia shall be laid   at  the  road crossings. On minor roads  which can be  temporarily closed to traffic, it is possible to open up across the entire width of the road, the pipes should be installed  quickly in the trench  which should    then  be  filled in, there by reducing the time  to a minimum for which the road is required  to be closed.    The roads, which are  broad,  may be  opened   for  half  their  width , allowing  the other  half  for use of     vehicular  traffic. The second half of the  width  should be opened after laying pipes and reinstalling the first  half of  the  trench.  Pipes  laid in the second half should be coupled firmly with those laid in the first half.   Care must be taken to couple the  pipes fully. The  pipes  should   be  laid with a slight slope  from the center to the sides of the road to prevent collection of water, 8 mm  PP  rope  shall be  drawn  through  the laid  pipes to  facilitate cleaning  and cable  pulling at a later date    before closing the trench. As the work on road crossings creates lot of inconvenience to vehicular traffic and pedestrians, it is    desirable   to  bury  extra  pipes  for  future  expansion at the initial stage itself. The spare pipes must be   sealed   properly at both the ends  of the road to obviate  the  possibility of pipe getting chocked due to settlement  of  sedimentation etc.  The  contractor shall  have  to provide shoring, wherever necessary,  in case the depth of  trench is more than one meter. Necessary barricades, night lamps, warning boards  and  required watchman  shall be provided  by the contractor to prevent  any accident to pedestrians or  vehicles. The excavation within the railway property should be taken up after getting express permission from  Railway   Authorities.  When  a  cable   has  to  cross  a  railway track, it should be laid in iron pipes at a    minimum depth of 1.25 m below rail level. The iron pipes of the  requisite type shall be supplied by  BSNL or   Railway Authorities as mentioned in the permission  letter.  If the pipe are supplied  by the railways, cost shall be borne by BSNL. The pipeline should extend on both sides of the Railways track for a sufficient distance to enable repairs to the cable, whenever necessary without   disturbing  the formation under the railway track. The 8 mm  PP  Rope shall be drawn through the laid  pipes to facilitate cleaning and cable pulling at a later date. It is desirable to bury extra pipe for future  expansion at the initial stage itself. The spare pipes must be sealed properly at both the ends to obviate the possibility of pipe getting chocked due to settlement of sedimentation etc.

5  Pair Cable Specifications

DIGGING AND TRENCHING :

The width should be 30cms top and 25cms bottom  and depth should be 60cms.  Wherever not possible due to technical reasons, to reach 0.6 mts, payments will be made on prorata basis.

Inside  the compound the trench should be at 10 cms depth and cable should be taken through PVC pipes.  The surface inside the compound should be reinstated to the original status neatly up to the satisfaction of the customers  ( under such circumstances, where original status could not be maintained, at least caution should be taken to bring to status of the surface nearer to the originality so as to avoid dis-satisfaction of the customer). Wherever necessary, PVC pipes are to be laid in advance with tees / bends with a rope, so that the cable can be pulled when needed without disturbing the surface inside the compound.  PVC pipes should be taken to the appropriate level ( about 1.5m)on the wall neatly fixed with saddles at regular intervals.  Care should be taken to see that minimum holes are drilled and nicely covered, and neatness of the wall is maintained; so as to avoid complaints.

Back filling should be done in stages to bring back to normal condition up to surface level for all types of surface along the road, all types of footpaths irrespective of all types surfaces and reinstatement as per BMP specifications

Construction of mini pillar bed/ foundation, erection  :- Specifications

Pillar beds as per diagram enclosed should be constructed with 1:2:4 cement concrete.  The charges include labour charges / earth work excavation  of all types of soil and also supply of required material such as cement, sand, course aggregate etc, charges should be inclusive of curing and plastering in 1:6 cement mortar and also transportation of all materials.   The department will supply required bolts and nuts.   The excess soil / debris also should be removed to the location as per BMPs guidelines.

Mini pillar bed (1:2:4) Cement/Sand/Stone strips of measurement  1000mm X 360mm X 1000mm  with excavation 1000mm X 360mm X 500mm and steel reinforcement at 100kg/Cum as shown in the diagram

SIGN WRITING :  Letters of 20 mm size in English, in white paint with the following details i.e. BSNL logo, Bangalore Telecom District ,Mini pillar No……, Name of the Exchange , Stick no bills should be painted on the pillar.  The rates quoted should include supply of materials and labour charges  and transportation charges.

Dismantling of Poles: Removal of erected poles from sites, dismantling of accessories like G.I pipe, DPs, clamps, Sockets, Drop wire, Drop wire accessories, removing stay wire and depositing removed items at Divisional Stores.

8.1.5     Classification of Trenches: The trenches have been categorized based on its size required for  laying   different sizes and number of cables as under:

| SL No. | Type of trench | Trench size in cms |  |  | Required for |
| --- | --- | --- | --- | --- | --- |
|  |  | Width |  | Depth above cable/pipe |  |
|  |  | Top | Bottom |  |  |
|  | A | 45 | 30 | 100 | - single cable of any size or - laying any number of cables below 400 pairs * or - laying two cables of 400 pairs and above with/without any number of additional small size cables. |
|  | ### B | 60 | 45 | 100 | Laying three cables of 400 pairs and above with/without any number of additional small size cables.* |
|  | ### C | 75 | 60 | 100 | Laying four cables of 400 pairs and above with/without any number of additional small size cables.* |
|  | ### D | 90 | 75 | 100 | Laying five cables of 400 pairs and above with/without any number of additional small size cables. |

- The bottom width is mandatory.

- In  case of large number of cables to be laid in a trench, the type of trench can be upgraded to higher type of trench by the DGM in – charge considering  site  conditions.

- Where more than one cable is being laid in a trench  there  should be a gap of  5 cms. in between the  Cables. No cable should be laid one-over the other.

8.1.6       Laying and pulling of   cables:   Item code -  PLT

The normal methods used in BSNL  for laying underground cables are:

- Laying direct in the  ground

- Pulling  through Ducts

8.1.6.1   Laying direct in the ground : After excavation of trenches, approximately 5  Cms thick bed of soft   soil / or sand (in case the excavated material contains sharp pieces of  rock/stones) is laid before directly  laying the cable. Adequate care shall be exercised while laying the cables so that the cables are not put to undue tension/ pressure as this may adversely affect the electrical characteristics  of cables with passage of time. The cables shall invariably be laid in the trenches through jack and spindle at appropriate position for  easy unwinding, putting cable rollers in the trenches, if   required at  a  regular  interval  of  approx. 20   mtrs. under proper supervision.

Adequate overlaps shall be left for jointing 2 successive lengths of cables as under:

Size of the cable                                    Length of overlap.

1200 pairs and above                             1.5 meter

800  and 1000 pairs                                1.4 meter

400 and  600  pairs                                 1.2 meter

below 400 pairs                                      1.0 meter

In  case  the  previous  length  ends  in  the middle of  a carriage way / foot path /road crossing / bridge/ culvert, it should be negotiated out of the carriage way/ foot path / road crossing/ culvert by laying   the next length early and removing the excess overlap cable and depositing to the stores under proper  receipt.

Where more than one cable  are laid in the same trench the jointing locations shall be suitably staggered. When a cable is to be terminated in a pillar,  the length of cable for such termination shall be equal to        (jointing length +  height of the pillar).

Sharp bends shall be avoided. Bends, if any, the radius of curvature should be more than at least six times the diameter of the cable.  After the completion of laying, sand/sieved earth, free of stones  etc. shall be placed over the cable to a height of 7.5 Cms. duly  leveled and rammed lightly to form a bedding for warning bricks or half round RCC pipes/stone slab/ pre cast RCC slab for mechanical protection. The cables may be required to be pulled through RCC/GI pipes at road crossings, railway crossings, bridges  and culverts. Extra care should be taken to avoid damage to the cable while pulling through   pipes   which may occur due to kinks. The contractor should have the required tools and equipments for the purpose to complete the job in a professional manner.   When trenches are excavated up to  specified depth, properly dressed and leveled and the cable(s) is/are laid, joint  measurement  of  depth  above  cable  shall be  taken by representative of contractor and   Engineer-in-charge. Measurements shall be recorded in measurement book with the signature. Trenches  for which  measurement are recorded in measurement book shall be considered as approved trenches. The contractor shall ensure that trenching and cable laying activities are continuous,  without leaving  patches or portions incomplete in between.  When there are number of cables of the same size in the same trench it becomes difficult to identify the particular cable at time of maintenance. Therefore,  identification   collars  bearing L.I. number of the cable  shall be tagged to all the cables. The identification collars shall be provided at an interval of not more than    2 meters.

8.1.6.2  Cable Pulling through ducts:  Item code –  PLD

Before starting the cable pulling work, the duct and manholes/hand must be cleaned and made free from  obstructions so that cable is not damaged while hauling. The contractor shall be adequately equipped  with tools and the equipments   like-continuous steel rod, winch machine, cable hauling rope fittings,  swivels, hauling eyes, cable grips etc. to carry out the cable pulling work through ducts in a professional manner. As the cable pulling through ducts is a specialized work and any damage to cable in duct may   lead to development of faults progressively with the passage of time, it is imperative that the work force and the supervisors responsible to carry out this work are fully trained and have sufficient experience.

8.1.6.3     Placing of Half Round RCC Pipes/Stone Slabs/PreCast RCC slabs /Layer  Of    Bricks

Item code – WPL

After laying of cables, it is covered by a consolidated layer of 8 Cms  of soft earth (or sand in special   cases where excavated material contains sharp stones/objects) which should be free from stones or    other   sharp objects,  carefully pressed and  lightly tamped.  On this layer of soft  earth, a layer of half   round  RCC pipes (100/150 mm dia )/ stone slabs/ pre cast RCC slabs/bricks is placed as a warming layer  and also a mechanical protection, as the telecom cables are vulnerable to damages due to excavations    by other agencies. The warning/ protection layer of half round RCC pipes/ stone slabs/  pre cast RCC slabs/ bricks is laid         as per following  schedule depending upon the size of the cables and depth of trench.

| SL | Size of cable | Depth (In Cms.) | Warning Layer / Protection |
| --- | --- | --- | --- |
| 1. | 200 pairs & below | All depths. | Bricks /stone slabs |
| 2. | 400 pairs & above | Upto 80 cms. | Bricks/ stone slabs |
| 3. | 400 pairs and above | Below 80 cms. | Half round RCC Pipes/stone Slabs/Pre cast RCC slabs /Bricks |

The choice for protection layer out of half round RCC Pipes, stone slabs and pre cast RCC slabs or    bricks may be decided based on availability and comparative cost. Regarding half round RCC Pipes,  up to 400 pairs cable 100mm  dia RCC Pipe and above 400 pairs cables 150mm dia RCC Pipes shall  be required.

8.1.6.4   Layer of  Bricks:

Well burnt non-modular bricks of nominal size 229 mm (+/- 4mm)x 114 mm (+/- 3mm)  x 70 mm of minimum compressive  strength of 75 kgf per square cm shall be used as a warning / protection layer. Bricks shall be used   longitudinally  over  the cables up to 400 pairs and transversely over cables above 400 pairs or two cables of size upto 400 pairs.  Approximately 4400 bricks  per kilometre shall be   required for laying longitudinally and 9000 bricks per Km. shall be required for laying transversely.  SDE in-charge of work shall get the bricks tested from a reputed laboratory for compressive strength.   One test sample shall be got tested for a lot of 50,000 bricks or part thereof. The test certificate shall    be attached along with the final bill.

8.1.6.5         Back Filling and Compacting of the Excavated Trenches:

After laying the cables and providing warning/ protection layer as per specification,  the  remaining  portion of the  trench shall be filled in and well tamped in steps. The trench  should be back filled  in  layers not exceeding 20 cms. each at a time and rammed. The contractor shall remove the excess earth  from the site and leave only a crown of earth rising approximately 5 cms in the centre. This allows for   natural  subsidence.  When  digging on footpaths, along roads and road crossings, care should be taken   to see that the road is made motor-able as soon  as the work is completed. The permanent reinstatement of roads and pavement shall be done by the local authorities or by the contractor, if the local authorities insists for the same  at the rate approved for the different surface reinstatement.

8.1.7  Erection of Pillars:

The pillars should be installed in safe places on footpaths at suitable location convenient and accessible for  maintenance. The   positions close to the edge of  footpaths, near transformers or below Electric Lines particularly H.T Lines must be avoided. The location of pillar, which may obstruct the view of drivers of  vehicles as on kerb lines at street intersections, locations in which the doors of the pillar when opened constitute a danger to pedestrians or traffic must be avoided. In  general , the pillar  shall be  so located that reasonable  and safe working conditions to the staff are possible  throughout the year. The  height of the pillar shall be such that the pillar does  not get submerged during rains.

8.1.7.1 Construction of  RCC Plinth for Pillars and Erection of Pillars :

Item code -  COPP

The Plinth for erection of pillars shall be made of  RCC cast at site. The dimensions of the pits for  casting     the foundation of the plinth shall be as under:

Length  = W+ 30cms.,       Width   = D + 30cms.,  Depth   = 110 cms

Where W = Width of the  pillar shell, D = Depth of the Pillar  Shell.

After digging the pit for casting the plinth of the pillar, a G.I. plate of  size 300 mm x 300 mm and 4mm  thickness bolted to copper wire of 7/18 size (2 meter length ) with the help of lug shall be buried in the bottom of   the trench  to form earth to the pillar. The copper wire shall be embedded in  RCC work with one end coming out on top of the plinth to be terminated in the  C.T. box mounting  frame  inside the pillar shell.

The  earth in  bottom  of  the plinth  shall  be well rammed. The concrete base  for the  pillar should  be   dimensioned to suit the particular pillar shell dimensions. The R.C.C. for the  pillar foundation should   be  in the  ratio of 1:2:4( 1 cement of 53 grade of reputed brand, 2 coarse sand, 4 graded stone aggregate    of  20 mm nominal size). The height of  the pillar plinth shall be such that the bottom of  pillar shell  should normally remain   45 cms  above the normal ground level.  However, in localities, which are subjected to flooding during  the rainy season, the height of the base shall be suitably raised so that the bottom of the pillar is kept   well above  the high flood level. The plinth shall be cast as per the approved drawings and with the use  of proper form work. After the RCC work is settled and cured, the plinth shall be finished with cement   mortor in proportion of 1:3 (1cement of 53 grade of reputed brand 3 fine sand ) of  6 mm thickness. The   contractor shall arrange water for curing the plinth for a least 7 days to give necessary strength. The  sides   of  the  RCC  formwork  shall  be  filled  with  the  excavated earth and rammed properly to give it  necessary strength so that  the plinth does not tilt and loose its verticality at a later date. Finally the plinth  above the ground level shall be painted with black oil paint.

Erection of pillar shall be done by fixing the pillar  boxes on the plinth with 10mm bolts embedded in RCC formwork firmly and terminating the earth wire on the C.T. Box mounting frame inside.

8.1.7.2     Painting and sign Writing of Pillars:

The pillar shell should be cleaned  thoroughly and one  coat of  red oxide primer shall be applied on all    surfaces i.e. inside  and out side surfaces. After  it is dried up, spray painting shall be done with battle  ship  grey paint of reputed brand on  all  surfaces. Once the grey paint dries up, the sign writing shall be  done after cleaning the surface with dry cloth, with white enamel paint of reputed brand. Sign writing      shall be   carried out in capital letters of height 10cms. and width 7.5 cms.(4” x 3”) and as per instructions  of Engineer-in-charge. The following contents shall be sign written on the face of the shell:

- Logo of  BSNL

- Name of  Telecom District

- Number of the pillar which will carry abbreviated 3-4 digit alphabetical code of the exchange system followed by the number of the pillar.

Erection of D.Ps        Item code -  DP

The  distribution  points  (D.Ps) are fitted on poles, walls or in the staircase walls easily accessible for   maintenance, to terminate distribution cables coming from pillars.    There are two types of D.Ps which   are required to be erected.a)External  D.Ps  b)    Internal  D.Ps

The items of work involved  in erection of a D.P are as under:

External  D.Ps  :

- Fitting of post with all components i.e. Hamilton tubes (normally A4BC  or  BC), socket cap and spikes.

- Digging pit for the post.

- Fitting sole plate  in the assembled tube and lowering the assembled post inthe  pit.

- Re-instating and consolidating after making the post upright and rigid.

- Preparation and installation  of stay(s).

Pulling the L.I. cable (5 pair/10 pair /20 pair) through 20/32 mm dia G.I pipe and terminating the cable pairs  in D.P box and fixing of D.P box on the post with the help of fixtures (either  steel tapes & accessories such as buckles, pole rings, pole  Brackets, Retainer clamps & Hooks, Drive bolts wall rings, Plastic Plugs etc. or set of three  G.I.  clamps, saddles, brackets etc.).

Painting  & sign writing  of the D.P post. The D.P post shall be  painted with enamel paint of reputed brand in three coloured bands of ten inch each (Red , Blue and Red). The painting of lower red band will start at five feet  from ground. The sign writing will be done in the middle of the Blue band with white enamel paint of reputed brand. The contents of the sign writing are given below.

- Abbreviated code of name of  SSA

- Abbreviated code of exchange system

- Numbering of the D.P.

- The height of the letters and contents according to  numbering   scheme of DPs in the SSA will be   given   by  Engineer-in-charge.

Internal D.Ps : The items of work in erection of internal D.Ps are as under :  Fixing of 20/32 mm G.I pipe with the help of clamps, nail and saddles at every  30cms  The clamps should be made of 25 mm wide and  3 mm thick  G.I. strips properly galvanized.

Pulling of  L.I. cable  ( 5 pairs/ 10 pairs/ 20 pairs/ 50  pairs  through  20/32 mm  dia G.I  pipe  of approximately 7 to  10 ft and terminating the cable pairs in D.P. box and fixing of  D.P.box ont he  wall  with the help of suitable raw plugs/ wodden  gitti and screws.

Painting & sign writing of the D.P . The sign shall be done on the wall near the  D.P.box.  The sign writing shall be done on blue background of 300 mm x 200 mm with sign writing in white colour. Enamel paint of reputed brand shall be used for painting and sign writing. The  contents of the  sign writing are given below.

- Abbreviated code of name of SSA

- Abbreviated code of exchange system

- Number of  the D.P.

The height of the letters and contents according to numbering scheme of  D.Ps.   in the SSA will be   given by Engineer-in-charge

8.2       Termination of cables In MDF   &  Pillars

The U.G. cables are terminated on tag blocks on line side of the MDF. The MDF consists of iron                 frame work and line side tag blocks are fitted on verticals. In BSNL, depending upon the  Height of the MDF room,  MDFs of different sizes are erected. For simplicity and uniformity, a standard   numbering scheme of verticals, tag blocks and tag numbers in the tag block is followed. From   the  non-growing end, the verticals are numbered as 01, 02 and so on. The tag blocks in a verticals  are numbered 01,02 and so on from top to bottom. In the tag block, which is of 100 pairs, tags are numbered as 01 to 100 from top most left corner to bottom most right corner.  The U.G. cables are terminated on MDF from top to bottom on a vertical. The cables in pillars are terminated   in the tag blocks of 100 pairs each. For the sake of simplicity and uniformity, a standard    numbering scheme of tag blocks in a pillar is followed. The verticals in pillar are numbered as A,B,C& D. The tag   blocks  are counted  from top to bottom  in a column as A1,A2….;B1, B2…..; C1  ,C2…..& D1 ,  D2…. The tag in a tag blocks of 100 pairs are counted as 01, 02…. 100 from top most left corner to   bottom most right corner. The A and  C column tag blocks are thus  terminated  primary cables  and B & D column tag blocks are used for terminating the distribution cables.  While terminating the cables in MDFs and pillars, the correspondence of pairs shall be maintained   from the point of view of counting  of pillar  and  maintenance of the cables. In case of armoured  cables, the armour of the cable shall be  connected to the  C.T.  box mounting frame  in the pillar and to the verticals of MDF, which are earthed.  For terminating the cables in pillars, the joints at the foot of the pillar should be avoided and the cable  should be directly led into the pillar through bottom inlet of the pillar shell. The sheath of the  cable  should be removed inside the pillar and the bunches of the pairs shall be terminated on tag blocks after  cleaning and lacing neatly. The termination of cables of MDF and pillars ( and of course in D.P. also)

should be dine using only the standard tools.

The work of “ termination on MDF and   pillars “  includes:   Fixing of tag Blocks on MDF vertical/ C.T. boxes in pillars., Drawing the cable into the pillar and removing the cable sheath for required length., Providing earth continuity with the armour of the cable(s).,Cleaning the insulated conductors and covering the formed bunches with PVC sleeve /tape. ,Termination of cable pair in tag blocks/C.T. Boxes., Sign writing with white enamel paint of reputed  brand on inner panel of the pillar shall be done indicating the termination details. On MDF  the written labels shall be  put in place & provide for it indicating the termination details. The details of sign writing shall be given by  The Engineer-in-charge.   The termination of cables should be done using standard tools.

8.3   Jointing of cables and End to End testing

“ A chain is as strong as its weakest link “, hence. The quality of  external plant is depends upon                quality  of jointing work to a huge extent. As mention elsewhere, the external plant using U.G Copper              Cables entails huge investment to the tune of Rs.10,000/- per pair  on an average. If some pair are lost   in one joint, the pairs is not only loss of capital but also the department looses the potential revenue   by  not  able to provide the connections. In view   of these  facts, the quality of jointing work is of   immense importance and therefore,  the  jointing work should be done by experienced jointer using  standard  tools and accessories.  The work of cable jointing involves jointing of pairs by twisting or machine jointing using modular   connectors. The quality of  joint is vital for overall electrical characteristics and  quality of transmission  of the subscriber   loop and therefore, the same has to be done meticulously.

There are three different   types of joints;

- straight joint: for connecting all the pairs of two cables

- Branch joint : for connecting pairs of one cable to two or more different cables branching out  at the joint.

iii) Teeing joint: teeing of cable is done at the time of area transfer or re –arrangements of cables  in the external plant.

The items of work involved in jointing are as under:

8.4    Straight and   Branch Joints :

- Digging the pit for the joint

- Preparation of cable ends for jointing.

- Jointing of cable conductors by twisting or by machine jointing using modular    connectors.

- Closing the joint & flooding of the  joint *( flooding of joints shall be mandatory.)

- Providing protection to the joint with half round RCC pipe/ stone slab / pre cast RCC  slabs.

- Back filling and compacting.

- Providing joint indicators and noting distances from three permanent points for future  reference to locate the joints.

8.5     Teeing work involved in Area Transfer/Re-arrangement work

The following works are involved in teeing for Area Transfer/ Re-arrangement work.,

Digging pit for the joint.. Operating the cable and numbering out,. Putting sleeves with indicator slip on cable pairs,. Jointing with new cable i.e Tee joint. ,Conducting correspondence test between  old D.P and new D.P on MDFs., Closing the joint by Thermo shrinking if required before releasing the Tee.

- Release of Tee after Area Transfer., Closing the joint by thermo shrinking after release of Tee. And  flooding of the joint *(flooding of joints shall be mandatory.),Providing protection to the joint with half round RCC pipe/stone slabs/pre cast RCC slabs., Back  filling and compacting., Providing joint indicators and noting distances from three permanent points for future reference to locate the joints

For are transfer work, it is  preferable to award teeing and cable construction work from new MDF to    the  teeing point covering laying, jointing and termination of cables on new MDF to a single contractor  to facilities smooth completion and testing.   The contractor shall make hundred percent pairs available from end-to-end. To ensure the availability  of 100% pairs end-to-end it is a good practice not to close the joints until all the pairs are tested from MDF to pillar for primary cable work and from pillar to D.P for  distribution cable work. “An ounce of Prevention is worth a pound of cure “. In case of some pairs missing, the defects should be rectified  at this stage itself, as the joints are still kept open. Once all the pairs are available, joint shall be closed   properly using jelly and other accessories as per instructions. Proper and adequate filling of jelly in the   joints is of importance as any water ingress and trapped  in the cavities will result into low insulation  fault at later date. Before closing the joint the contractor is required to place a slip inside the joint, indicating the following

Name of the contractor

Name of the official of BSNL supervising the work

Date of joint

8.6     End-To-End Testing : The cables are to be tested for continuity of pairs and electrical and transmission

characteristics of the cable pairs, between MDF and pillar in case of primary cables and pillar and D.Ps. in  case of distribution cables separately. The test parameters should conform to the A.T. standards   of BSNL issued by T  & D circle.   Broadly the following parameters are tested  (I) insulation  (ii) cross insulation  (iii)continuity (iv) loop resistance  (v) transmission loss (vi) cross talk level.

8.7  Cable Route  &  Joint Indicators:	Item code – RJF

Cable route and joint indicators are to be provided to indicate the cable route and location joints. The  route and joint indicators are to be used for cables laid in rural  areas as availability of landmarks over   wide expanse of lands is scanty. The route indicators are to be placed at every 200 meters and at every place where the cable changes direction. Joint indicators are to be provided at all joints. For the sake    of  uniformity and from viewpoint of identification of cable at later date for maintenance, the route  indicators shall be provided in the alignment of the trench and Joint Indicators should be provided in the alignment of the trench  2 meter towards exchange from the location of joint to obviate removal of joint indicator at the time of operating the joint.   The route and joint indicators are of  RCC of trapezoidal shape having base of approximately 250 mm  X  150 mm and top 200mm x 75 mm and height 1000mm. The indicators shall be supplied by BSNL. For fixing the route/ joint indicators, the pits of size 60 cms x 60 cms. And 75 cms depth   shall be dug. The indicator shall be secured in upright position by ramming with stone and  murrum    upto  a depth of 15 cms and concreting the remaining portion of 15 cms by concrete mix of 1:2:4 ( 1 Cement,  2 Coarse sand and Stone aggregate of 20mm nominal  size). Necessary curing shall be carried  for the concreting structure with sufficient amount of water for reasonable time to harden the structure.

The route/joint indicators shall be painted with Primer before painting with Oil Paint. The route indicators  shall be painted with yellow paint and joint indicators shall be painted with red paint.

Item code – PVC  :     Laying  and fixing of 20 mm PVC Pipe on the walls of multi storied buildings to pull 10 pair/ 20 pair UG  cable for Block Wiring.

8.8  Documentation :   Documentation for U/G		Item code - DOC

The documentation , consisting of route Diagrams, depicting joint Locations, Termination details of cables on MDF , pillars and D.Ps , is of immense help at the time of maintenance or undertaking any re-arrangement  work in the external plant. The details available in documentation prove to be of huge value in subsequent planning and construction activities in the external  plant. These documents are also useful   in coordinating excavating activities by other agencies thus saving out huge investment from getting damaged and also avoiding disruption of services. The documentation shall be prepared primary cable wise for one  or more than one primary cables with all its pillars shown and for all its pillars the distribution cables shown pillar wise, for the works ordered against a work order. The scope of work in documentation shall include the following:

Route Diagrams: Preparation  of  route  diagram  depicting  alignment  of  cables on roadsides on a    geographical map of the pillar area/ exchange area. Though it is desirable to prepare these diagrams on     geographical maps to the scale but in case geographical maps are not available, the maps should be   constructed  to a  reasonable  accuracy   by  taking  details from the local bodies of the area. On this    diagram , besides showing alignment of the cable, the topographical details of the road, location of   pillars and landmarks along side should also be shown to locate the cable(s) easily as and when required.    These diagrams shall be prepared on A-3 sheets 80 GSM.

Joint offsets:   The joints offsets will, inter – alia  show the locations of  joints by showing distances from three permanent points so that the  joints can be located easily as and when required. Besides  showing the location of joints, it shall also show details of distribution of pairs in the joint in case of branch joint. These joint offsets shall be prepared in A-4 size sheets of 75 GSM.

Pillar cards: The pillar cards shall show the termination details of primary as well as distribution    cables in the pillar. These cards shall be prepared in A-4 size sheets of 75 GSM.

MDF Termination Cards :The  MDF termination cards shall provide details of termination of  cable depicting full details of MDF vertical, tag block numbers and pair numbers of the cable terminatedon the MDF and  its correspondence with termination in pillars. These cards shall be prepared in A-4 size sheets of 75 GSM.

The route diagrams, joint offsets, pillar cards and MDF termination cards shall be prepared by the  contractor through an experienced draughtsman or these may be computerized. The utility of the documentation will be enhanced if the existing cables are also shown on these diagrams being prepared  for the new work. The contractor shall be bound to implant the details on the  documents if supplied by Engineer-in-charge timely, without any extra cost. All the diagrams/cards/joint offsets shall bear the signatures of the contractor, the Engineer-in-charge and the A.T. officer as a proof   of accuracy of the diagram.   All the above documents (i to iv) pertaining to a pillar area/exchange system (in case of small  exchange system ) shall be bound in A-4 size. The cover sheets shall be of 110 GSM and laminated. The  front cover shall have the following details.

- Name of the SSA

- Name of the exchange system

- Name of the contractor

- Name and number of the pillar/exchange system

- Work order No.

- Date of commencement of work

- Date of completion of work

The contractors shall supply 6 copies of bound documents as one set of Documentation the rate for one set of documentation is given in standard schedule rates.

8.9    Preparation of Documents in general

The documents should be prepared in the bound sets which will contain the following.

The route diagram indicating the road, Hand holes, Number of Pipes, Important land marks in one sheet.

The detailed profile of the Cable Construction route  to be drawn in A4 sheet indicating the following details

The offset – every 10 m interval

Land marks – minimum one per 30 m

The depth of the trenching  profile – every 10 m interval

Hand holes

Number of Pipes / Cables and colour.

Other utilities running parallel or crossing the route.

The documents should be prepared for each route of 1 KM in  computer using  drawing  tools of MS Office and six bound copies as a set should be made over along with  a soft copy. The drawings will be accepted  by the Engineer in charge after verifying  the correctness, usability.

Specification for laying Underground cable

by Horizontal Directional Drilling

The contractor is responsible  to carry out the underground Cable  laying for a small stretch /road crossings  by using mole machinery wherever trenching could not be done.

8.10   SAFETY  PRECAUTIONS :

Safety Precautions when excavating or working in excavations close to electric cables

The Engineer-in-charge of the work should get full information from Electricity  undertaking regarding  any  electric cables, which are known or suspected to exist near  the  proposed excavation and  unless  this is done, excavation should not be carried out in  the section concerned. The electricity  undertaking should be asked to send a representative and work should be preceded with close   Consultation with them.

Only wooden handled  hand tools should be used until the electric cables have been completely exposed. Power cables, not laid in conduits, are usually protected from above by a cover slab of   concrete, brick or stone. They may or may not be protected on the sides. It is safer, therefore, always  drive the point of the pickaxe downwards then uncovering a cable, so that there is less chance of  missing such warning slabs. No workman should be permitted to work alone where there are electric cables involved. At least  one more man should be working near by so that help can be given quickly in case of an accident. If disconnection of power could be arranged in that section it will be better. No electric cables shall be moved or altered without the consent of the  electric Authority and they should be contacted to do  the needful. If an electric cable is damaged  even slightly, it should be reported to the  electric Authority and any warning bricks disturbed during excavation  should be replaced while back filling the trench. Before driving a spike into the ground, the presence of other underground properties should be checked. Information  on plans regarding the location  of power cables need not to be assumed as wholly accurate. Full precautions should be taken in the Vicinity until the power cable is uncovered. All electric cables should be regarded as being live and consequently dangerous. Any power is generally dangerous, even low voltage proving fatal in  several cases.

Electric shock – Action and treatment :   Free the victim from the contact as quickly as possible. He should be jerked away from the live conductors by dry timber , dry rope or dry clothing. Care should be taken not to touch with bare  hands as his body may be  energised while in contact. Artificial  respiration should begin immediately   to restore breathing even if life appears to be extinct. Every  moment of delay is serious, so  in the  meanwhile, a doctor should be called for.

Safety precautions while working in public street and along railway lines

Where a road or footpath is to be opened up in the course of work, special care should be taken to see that proper protection is provided to prevent any accidents from occurring. Excavation work should be done in such a manner that it will not unduly cause inconvenience to pedestrians or occupants of buildings or obstruct road traffic. Suitable bridges over open trenches should be so planned that these are required for the minimum possible time. Where bridges are constructed to accommodate vehicular traffic and is done near or on railway property, it should be with the full consent and knowledge of the competent railway authorities.

Danger from falling  material :  Care should be taken to see that apparatus, tools or other excavating implements or excavated   materials are not left in a dangerous or insecure position so as to fall or be knocked into the trench  there  by injuring any workman who may be working inside the trench.

Care when working in Excavations :    Jumping into a trench is dangerous. If it is deep, workmen should be encouraged to lower them selves. Workers should work at safe distance so as to avoid striking each other accidentally with tools. If the walls of the trench contain glass bits, corroded wire or sharp objects they should be removed carefully. If an obstruction is encountered, it should be carefully uncovered and protected   if necessary . care must be taken to see that excavated material is not left in such a position that it is likely to cause any accident or obstruction to a roadway or waterway. If possible the excavated   material  should be put between the workmen and the traffic without encroaching too much on the  road.

Danger of cave in :  When working in deep trenches in  loose soil, timbering up/ shoring the sides will prevent soil subsidence. The excavated material should be kept at sufficient distance from the edge of the trench or pit, vehicles or heavy equipment must not be permitted to approach too close to the Excavation. When making tunneled opening, it should be ensured that the soil is compact enough to prevent cave in even under adverse conditions of traffic. Extra care should be taken while excavating near the foundations of buildings or  retaining  walls. In such cases, excavation should be done gradually and as far as possible in the presence of the owners of the property.

Protection of Excavations :

Excavations in populated areas, which are not likely to be filled up on the same day should be  protected by barriers or other effective means of preventing accidents and the location  of all such openings must in any event be indicated by red flag or other suitable warning signs. During  the hours from dusk to dawn  adequate number of red warming lamps should be displayed.  Supervisory officers should ensure that all  excavations are adequately  protected in this manner as serious risk and responsibility is involved. Notwithstanding adoption of the above mentioned precautions, works involving excavations should be so arranged as to keep the extent of opened  ground and the time to open it  to a minimum.

Precautions while working on roads :  The period between half an hour after sun-set and half an hour before sunrise, and any period of abnormal darkness may also be considered as night for the purpose of these instructions, for the purpose of providing the warning signs. Excavation liable to cause danger to vehicles or the public must at all times be protected with fencing of rope tied to strong upright or bamboo  poles at a suitable height or by some other effective means. Any such temporary erection which   is likely to cause obstructions and which is not readily visible should be marked by posts   carrying red flags or boards with a red background by day and by continuously lighted lamps  at night. The flags and the lamps should be placed in conspicuous positions  so as to indicate the    pedestrians and drivers of vehicles the full expanse i.e. both width and length of the obstruction. The distance between lamps or between floors should   not generally exceed 1.25m along the width and  6m along length of the obstruction in non-congested areas, but 4 metres along the length in congested areas. If the excavation is extensive, sufficient notice to give adequate warning of the danger, should be displayed conspicuously not less than 1.25m above   the ground and closed to the excavation. Where any excavation is not clearly visible for a distance of  25m to traffic approaching from any direction or any part of the carriage way of the road in which the excavation exists, a warning notice should be placed on the kerb or edge of all such roads from which the excavation or as near the distance as is practicable but not less than  10m from the junction of an entering  or intersecting road in which the excavation exists. All warnings, in these should  have a red  background and should be clearly visible  and legible. All  warning   lamps should exhibit a red light, but white lights may be used in addition to facilitate working at night. Wherever required a passage for pedestrians with footbridge should be provided.   At  excavations, cable drums, tools and all materials likely to offer obstructions should be properly folded round and protected. This applies to jointer’s tents as well. Leads, hoses etc. stretched  and across the carriageway  should be guarded adequately for their own protection and also that of the public.

Traffic Control :   The police authorities are normally responsible for the control of traffic and may require the setting  up of traffic controls to reduce the inconvenience occasioned by establishment of a  single line of traffic due to restriction in road width or any other form of obstruction caused  by the work. As far as possible, such arrangements should be settled in advance. If there are any specific regulations imposed by the local authorities, these should be followed.

Work along Railway Lines :  Normally all works at Railway crossing is to be done under supervision of the railway authorities concerned, but it is to be borne in mind that use of white, red or green flags by BSNL staff is positively forbidden   to be used when working along a railway line as this  practice  may  cause an accident through engine drivers mistaking them for railway signals. When working along a double line of railway, the men should be warned to keep  a sharp look on both the “UP” And “DOWN” lines to avoid the possibility of any accident when trains pass or happen to cross one another near the work spot.

Procedure and Safety precautions for use of explosives during blasting for trenching:  In areas where the cable trench cannot be done manually on account of boulders and rocks, it is necessary to blast the rocks by using suitable explosives. The quality of explosive to be  used  depends on the nature of the rocks and the kind of boulders. A few types of explosives fuses and detonators normally used for making trenches for cable works are detailed below :

Gun power, Nitrate Mixture, Gelatin, Safety fuse, Electric Detonator, Ordinary Detonator.

Procedure

A detailed survey of the route is to be done  to assess the length of the section where trenching  is to be done with the help of  blasting. A route diagram of the rocky section may be prepared   indicating  the length of the route where the explosives are to be used. For the purpose of obtaining License, a longer length of route  should be given  in the application as in many cases,  after digging, rocks  appear were blasting was not initially anticipated. Next a license will have to be obtained for use and storing of explosive in that section. If  the area   falls under a police commissioner, the authority for granting such license is the police commissioner   of  the  concerned area. When the route does not fall in the jurisdiction of a  police commissioner, the authority for issuing license  is the District Magistrate. The concerned authority should be applied in prescribed form with a route map. The concerned  Authority will make an enquiry and issue a  license for using/ storing explosives for cables trenching  work. Such license will be valid for 15 days only. The license should be got renewed if the blasting   operation  need to be extended. Once the license is granted, it is the responsibility of the holders of the license for the proper use of explosives, its transportation and storing.

Method  of using :   The safest explosive is the gelatin and electric detonator. Gelatin is in the form of stick. Electric Detonator is a type of fuse used for firing the explosive electrically. Holes are made at suitable Intervals on rocky terrain or boulders either by air compressor or by manual chipping. The depth of the holes should be 2 to 3 ft. Fill up the holes with small quantity of sand for about 6”. First the electric detonator is to be inserted into the gelatin and the gelatin is to be inserted into the holes keeping the +ve  and –ve wirings of electric detonators outside the holes. Again  refill the holes with sand. These +ve  and –ve insulated wires of detonator are then extended and finally connected  to an EXPLODER kept at a distance of not less than  100m.Now the explosive is ready for blasting. But,  before connecting wires to exploder for blasting, all necessary precautions for stopping the traffic, use of red flags, exchange of caution signals, etc. should be completed and only then Exploder should be connected and operated.

Operation of exploder  (IDL Schaffer type 350 type exploder ):  The type 350 blasting machine consists of a bearing block with blasting machine system and the Explosion proof light – alloy injection moulded housing. The exploder is held with the left hand. The twist handle is applied to the drive pin, clapped with the right hand turned in the clockwise direction in continuous measurements  at the highest speed from the initial position until it reached  to a stop. At this stage an indication lamp will glow. When the indication lamp glows “press button switch” should be pressed. This will extend the electric current to detonator and the gelatin will be detonated. The rock will be blasted out of trench. Number of holes can be blasted in a single stroke by connecting all such detonators in series connection and finally to the exploder. After blasting  again mazdoors are engaged on the work to clear the debris. If the result of the first  blasting is not  satisfactory,  it should be repeated again on the same place.

Warning:  There  may be two reasons for unsatisfactory results of the blasting. a)Misfire of gelatin due to leakage of current from detonator. b)  Overloading because of overburdens. Never pull the broken wire pieces from the holes in such case.  Attempt should not be made to re-blast the misfired gelatin.The safest way is to make a fresh hole by its side and put fresh gelatin in that hole and blast it.

Precautions:  The abstract of Explosives Rules 1983 which are relevant to our work is given below.

Restriction of delivery and dispatch of explosives: No person shall  deliver or dispatch any explosives  to any one other than a person who is the holder of a licence to possess the explosives or the agent of a holder of   such a licence duly  authorised by him in writing on his behalf    or  is entitled under these rules to possess the explosives without licence. The explosives so delivered or dispatched shall in no case exceed the quantity which the person to whom they are delivered or dispatched is authorised to possess with or without a  licence under these rules. No person shall receive explosives from any person other than the holder of a licence granted under these rules.  No person shall receive from or transfer explosives to any person for a temporary storage or safe custody in a licensed premise unless prior  approval is obtained from the Chief Controller. Person holding  license for possession of explosives granted under these rules shall store the explosives only in the premises specified in the license.

Protection from lightening during storing: Every magazine shall have attached there to one or more efficient lightening conductors designed and erected in accordance with the specification laid down in Indian Standard Specifications No. 2309 as amended from time to time.  The connections to various parts of earth resistance of the lightening conductor terminal on the building to the earth shall be tested at  least once in every year by a qualified electrical engineer  or any other competent person holding a certificate of competency in this behalf from the State Electricity Department.  A certificate showing the results of such tests and the date of the last test shall be hung in conspicuous place in the building.

Precaution during thunder-storm: When a thunder - storm appears to be  imminent in the vicinity of a magazine or store house every person engaged in or around such magazine  and store house shall be withdrawn to a safe distance from such magazine or store house and the magazine and the store house shall be kept closed and locked until the thunder storm has ceased or the threat of it has passed.

Maintenance of records: Every person holding a license granted under these rules for possession, sale or use of explosives shall maintain records in the prescribed forms and shall produce such record on demand to an  Inspection Officer.

Explosives not to be kept in damaged boxes: The licensee of every magazine or store house shall ensure that, the explosives are always kept in their original outer package. In case, the outer package gets damaged so that the explosive contained there in cannot be stored or transported, such explosives shall  be repacked only after the same are examined by controller of explosives.

Storage of explosives in excess of the licensed quantity: The quantity of any kind of explosives kept in any licensed magazine or store house shall not exceed the quantity entered in the license against such kind of explosives.  No explosives in excess of the licensed quantity shall be stored in the magazine or store house unless a permit in this behalf is obtained from the licensing authority by a letter or telegram.

Precautions to be observed at Site:  The  Electric power at he blasting site shall be discontinued as far as practicable before charging the explosives.  No work other than that associated with the charging operations shall be carried out within 10 meters of the holes unless otherwise specified to the contrary by the licensing authority. When charging is completed, any surplus  explosives detonators and fuses shall be removed from the vicinity of the holes and stores at a distance which should prevent accidental detonation in the event of a charge detonating prematurely in any hole.  The holes which have been charged with explosives shall not be left unattended till the blasting is completed.  Care shall be taken to ensure that fuse or wires connected to the detonation are not damaged during the placing of stemming materials and tamping.

Suitable warning procedure to be maintained :The  licensee or a person appointed by the licensee to be in charge of the use of explosives at the site shall lay down  a clear warning procedure consisting of warning signs and suitable signals and all persons employed in the area shall be made fully conversant with such signs and signals.

Precautions to be observed while firing: The end of the safety fuse(if used in place of a detonator should be freshly cut before being lighted.  The exploders shall be regularly tested and maintained in a fit condition for use in firing.  An exploder shall not be used for firing a  circuit above its rated capacity.  The electric circuits shall be tested for continuity before firing.  All persons other than the shot-firer and his assistant, if any, shall be withdrawn from the site before testing the continuity.

For the purpose of jointing, the ends of all wires and cables should have the insulation  removed for a maximum length of 5 cms and  should, then be made clear and bright for a minimum length of 2.5 cms  and the ends to be joined should be twisted together so as to have a positive metal contact.  Then these should be taped with insulation to avoid leakage when in contact with earth. In case of blasting with dynamite or any other high explosive, the position of all the bore holes to be drilled shall be marked in circles with  white paint.  These shall be inspected by the Contractor’s agent.  Bore holes shall be of a size that the cartridge can easily pass down.  After the drilling operation, the agent shall inspect the holes to ensure that drilling has been done only at the marked locations and no extra hole has been drilled.    The agent shall then prepare the necessary charge separately for each bore hole.  The bore holes shall be thoroughly cleaned before a cartridge is inserted.  Only cylindrical wooden tamping rods shall be used for tamping.  Metal rods or rods having pointed ends shall never be used for tamping.  Metal rods or rods having pointed ends shall never be used for tamping.  One cartridge shall be placed in the bore hole and gently pressed but not rammed down.  Other cartridges shall then be added as may be required to make up the necessary charge for the bore holes.  The top most cartridge shall be connected to the detonator which shall in turn be connected to the safety fuses of required length.  All fuses shall be cut to the length required before being inserted into the holes.  Joints in fuses shall be avoided. Where joints are unavoidable, a semi circular niche shall be cut in one piece inserted in to the niche.  The two pieces shall then be wrapped together with string.  All joints exposed to dampness shall be wrapped with rubber tape.

The maximum of eight bore holes shall be loaded and fired at one occasion. The charges shall be fired successively and not simultaneously.   Immediately before firing, warning shall be given and the agent shall see that all persons have retired to a place of safety.   The safety fuses of the charged holes shall be lignite in the presence of the agent, who shall see that all the fuses are properly in ignited. Careful count shall be kept by the agent and others of each blast as it explodes.,  In case all the charged bore holes have exploded, the agent shall inspect the site soon after the blast  but in case of misfire the agent shall inspect the site after half an hour and mark red crosser( X ) over the holes which have not exploded.  During his interval of half and hour, nobody shall approach the misfired holes.  No driller shall work near such bore until either of the following operations have been done by the agent for the misfired boreholes.

a.The Contractor’s agent shall very carefully (when the tamping is damp dry extract the tamping with a wooden scraper and withdraw the primer and detonator.

b.The holes shall be cleaned for 30 cm of tamping and its direction ascertained by placing a stick in the hole.  Another  hole shall then be drilled 15 cm away and parallel to it.  This hole shall be charged and fired.  This misfired holes  shall also explode along with the new one.

Before leaving the site of work, the agent of one shift shall inform the another agent relieving him for the next shift, of any case of misfire and each such location shall be jointly inspected and the action to be taken in the matter shall be explained to the relieving agent. The Engineer-In-Charge shall also be informed by the agent of all cases of misfire, their causes and steps taken in that connection.

General Precautions:  For the safety of persons red flags shall be prominently  displayed around the area where blasting operations are to be carried out.  All the workers at site, except those who actually lignite the fuse, shall with draw to a safe distance of at least 200 meter for the blasting site.  Audio  warning by blowing whistle shall be given before igniting the fuse.

Blasting work shall be done under careful supervision and trained personnel shall be employed.  Blasting shall note be done within 200 meters of an existing structure, unless specifically permitted by the Engineer-in-Chief in writing.

Precautions against misfire: The safety fuse shall be cut in an oblige  direction with a knife.  All saw dust shall be cleaned from inside of the detonator.  This can be done by blowing down the detonator and tapping the one end.  No tools shall be inserted into the detonator for this purpose.

If there is water present or if the borehole is damp, the junction of the fuse and detonator shall be made water tight by means of tough grease or any other suitable material.  The detonator shall be inserted into the cartridge so that about one-third of the copper tube is left exposed outside the explosive.  The safety fuse just above the detonator shall be securely   tied in position in the cartridge.  Waste proof fuse only shall be used in the damp borehole or when water is present in the borehole.

If a misfire has been found to be due to defective fuse, detonator or dynamite , the entire consignment from which the fuse, detonator or dynamite was taken shall be got inspected by the Engineer-in-chief or his authorised representative before resuming the blasting or returning the consignment.

Precaution against stray currents:  Where electrically operated equipments is used in locations having conductive ground or continuous metal objects, tests shall be made for stray current to ensure that electrical firing can proceed safely.

8.11   FINAL REINSTATEMENT

For final reinstatement the following are the description and specifications of works for  different surfaces as per the Bangalore  Mahanagara  Palike requirements which are to be met  strictly .

Note 1: The type of surface, width and length shall invariably be mentioned in the permission granted by BMP,BDA and in the work order issued by BGTD.

Note 2: Whenever refilling with coarse sand is involved, the required quality of sand shall be  brought from outside.  The work of refilling shall be done in the presence of site engineer only.

Specifications for back filling of trenches up to slab base :

Footpaths

a. Using available  red earth   The excavated red earth / murrum shall be refilled and well compacted using mechanical compactors / pneumatic tampers in layers of 15 cm, watering the layers to optimum moisture content.

b.  Using sand The trench shall be back filled with sand when the earth met with is not red earth or murrum, using coarse sand in the FM range of 2.5 to 3 and well compacted using mechanical compactors in layers of 15 cm, watering the layers to optimum moisture content etc. complete as per detailed specification.  The trench shall be never flooded to achieve compaction of sand.

c. Burnt stone slab Reinstatement of base and super structure for    foot   paths

Reinstatement of footpath paved with Burnt stone slab including compacting the surface before relaying and setting the stones and bringing the surface to grade and line to adjoining surface and pointing the joints with 1.3 mortar, curing etc.

d. Interlocking blocks Reinstatement of foot paths paved with interlocking blocks including spreading sand to the required thickness compacting and laying the blocks and bringing the surface to grade and line to adjoining surface also supplementing  sand and interlocking blocks if required etc

e. Chequered cement concrete  tiles  Reinstatement of footpaths paved with Chequered cement concrete Tiles including providing base concrete of 75mm thick compacting and fixing tile in Cement Mortar of 1:3 proportion and bringing the surface to grade and line to adjoining surface, also supplementing base concrete and chequered tiles if required etc.

Road surfaces     The trench in carriage way shall be back filled with only sand using coarse sand in the FM range of 2.5 to 3  and well compacted using mechanical compactors in layers of 15 cm, watering the layers to optimum moisture content etc.

a.Water bound Macadam surface  Relaying of water bound macadam (WBM) surface by providing,  laying, spreading and compacting stone aggregates of specific size to water bound macadam specification for thickness not less than 20 cm including spreading in uniform thickness and compacting using mechanical tamper in layers adding requisite type of screening / binding materials to fill up the interstices of course aggregates, watering etc.

b.Mix seal Surfacing   Reinstatement of Mix Seal surfacing by providing, laying, mix seal surfacing with specified graded crushed aggregate premixed with bituminous binder of 80/100 grade, in hot mix plant laying to the required thickness compacting with mechanical tamper with all material labour etc.

c.Bituminous macadam   Reinstatement of Bituminous macadam by providing, laying, Bituminous Concrete with specified graded crushed aggregate premixed with bituminous binder of 80/100 grade , in hot mix plant, laying to the required thickness compacting with mechanical tamper , with all material labour etc.

d. Dense Bituminous Macadam Reinstatement of Dense Bituminous Macadam by providing, laying, Bituminous Concrete  with specified graded crushed aggregate premixed with bituminous binder of 80/100 grade, in hot mix plant laying to the required thickness compacting with mechanical tamper with all material labour etc.

e.  Bituminous Concrete Reinstatement of Bituminous Concrete by providing, laying, Bituminous Concrete  with specified graded crushed aggregate premixed with bituminous binder of 80/100 grade, in hot mix plant laying to the required thickness compacting with mechanical tamper with all material labour etc.

CONCRETE:Providing and laying granite or basalt or trap jelly cement concrete using 40 mm and down size jelly for foundation laid in 15 cms thick layer and well compacted including curing etc., complete in CC 1:2:4. Providing and laying granite or basalt or trap jelly cement concrete using 20 mm and down size jelly including mixing, laying, tamping, curing and finished for exposed faces with necessary centering form work etc., complete (CC 1:3:6).  Depending upon the area where road crossings have to be done and also permission from police authorities to be obtained.  This work may have to be carried out in the night and the work has to be completed before next day morning, so as not to disrupt traffic.  In case of very large road crossings, it has to be done in portion and the portion that has been done has to be completed before the next day morning.

SUPPLY OF MATERIAL AT SITE:

Bricks (Table molded) of `B' class 9" x 4.5 " with ISI No IS-107/76-III Revision with stipulated tolerance and RCC Hume pipes and collars and also semi-circular pipes conforming to ISI No 458/1988.  The rates are to be quoted by the contractors.  Pipes should be of 2 meters length.  If less,  proportionate rates will be paid.  For covering joints one meter length semi-circular pipes will be required.

TRANSPORTATION OF CABLE DRUMS TO WORK SPOT:

- Transportation of cable drums from stores to work site also will be the responsibility of the contractor including loading and unloading.  The following operations must be carried out very carefully and it must be ensured that no cable is damaged under any circumstances. Use always lorries for transporting the cable drums. Use crane for loading and unloading cable drums from lorry. If crane is not available, use ramp/tripod with chain pulley for loading and       unloading. Do not drop cable drum to the ground under any circumstances. Check the condition of the cable whenever any cable drum is received from the stores. f a cable drum is to be transported to a short distance (Say a few yards) roll the drum always in the direction of arrow indicated on the drum.

SPECIAL NOTE & PRECAUTIONS TO CONTRACTORS REGARDING CABLE CONSTRUCTION/ROAD REINSTATEMENT/REPAIR WORKS TO BE DONE TO THE SATISFACTION OF THE RESPECTIVE CORPORATION/MUNICIPALITIES. The percentage rate quoted shall be inclusive of clearance of site prior to commencement and after completion of the work in all respects and will hold good for the work under all conditions of sites, moisture and weather etc. All the works should be carried out in accordance with the standard specification of the Indian  Standard Institute, National Building Code and other specifications of the corporation/municipality and as per directions of the Officer-in-Charge of the work. The contractors  at his own cost will supply materials at site. The Percentage rates should be inclusive of all  leads, lifts, loading, unloading and incidental charges and taxes (local or general).All materials should conform to ISI standard specifications and such other standards as may be prescribed by the BSNL and or the corporations or municipalities. The percentage rates quoted shall be inclusive of providing barricades, putting up danger signs/lights, watchman etc., till  completion of work. Following guidelines and precautions are to be followed for trenching and cable laying:

TRENCHING:After getting the work orders, the work site should be surveyed along  with the construction unit personnel permit from proper authorities should be collected along with traffic police permit wherever necessary. Pilot pits should be taken at suitable points. Trench should be marked and trenching should be taken to lay cable below all the other installations except power cables and care should be taken to identify power cables. Caution Board, red flags and Road barricades should be used liberally.  In addition flickering lamps or red lamps should be provided during night along with number of cone reflectors.  Necessary wooden/steel plates may be provided at intervals across the trench for public to cross conveniently. Restrict the use of crowbars only to the removal of hard upper crust of the earth and for levering stones. Use pick axes and pharaohs for further trenching. Take care not to damage the existing underground plant/services  while trenching. Intimate to the concerned utilities if any of their plant/services are damaged while trenching. Power cables should be avoided. Trench should be straight as far as possible and stack the excavated earth properly. Get the trench acceptance tested.  A/T should be informed  24 hours well in advance.

TRENGHING ACROSS ROADS: PRECAUTIONS: Use road crossing pipes to lay cables across roads and streets. Requirement of RCC pipes should be ascertained and collected in advance. Providing flicker lamps, continuously lighted lamps and red flags while working on roads. In case of broad roads, complete the pipe laying for the first half of the road and then the second half to allow smooth flow of traffic. Bury the pipes sufficiently deep (the axis of the pipe alignment should be 1 meter below the road surface).Leave guide wires inside spare  pipes. PAYING OUT AND LAYING CABLES: Use cable drum jack and spindle for paying out the cables. Rotate the cable drums in the direction of the arrow indicated on the flange. See that the mazdoors who pull cable do not cluster at one point and that they are distributed through out the length of the pulling portion of the cable. While laying, never bend the cable to a radius smaller than 9 times the overall cross sectional diameter of the cable.  Trench should be cleaned for any fallen stones etc., before actual laying. While pulling cable through pipe make sure that cable is not damaged at the mouth of the pipe.  Use grease on the cable to reduce friction. Put soft earth for 6 inches over the cable. Replace the warning bricks of other utility services if they got disturbed while trenching. Measurements should be taken and entries made in the Measurement Book by Construction Officer.  The contractor or his representative should sign in the Measurement Book having accepted the measurement. Use the correct key to lift manhole covers.  Obtain assistance to lift heavy covers. Place manhole guards or barricades around all open manholes.

Do not locate equipment where it is likely to cause interference or injury to   the public.

Special conditions of contract : PGM, BGTD reserves the option of awarding the Reinstatement of Road/ Foot Path etc.as per BMP specification along with cable laying to the same contractor or to any other separate agency.

Certificate for Downloaded Document

The following certificate should be submitted  in the case of downloaded tender document

The downloaded tender document as published at the website (bangaloretelecom.com ) has been used for bidding in this tender. It is certified that  no modification has been done to the contents of the document.

Date :                                                                                Signature of the Bidder

RATES OF EMPTY CABLE DRUMS ( Fixed Rates)

These are  the rates of the empty cable drums which have to be deducted from contractors bills as per terms and conditions of tender  documents.

| Sl.No. | Size of drum | Rate of Disposal |
| --- | --- | --- |
| 1 | 1200 pairs and above | 550.00 |
| 2 | 800 pairs | 500.00 |
| 3 | 400 pairs | 375.00 |
| 4 | 200 pairs | 250.00 |
| 5 | 100 pairs | 150.00 |
| 6 | 50 pairs | 125.00 |
| 7 | 20 pairs | 100.00 |
| 8 | 10 pairs/ 5 pair | 75.00 |

Note: These are fixed rates and no negotiation shall be acceptable from these rates.

- DECLARATION

(INDEMNITY BOND ON 100/- RUPEE STAMP PAPER)

- (IN CASE OF PARTNERSHIP FIRM/PROPRIETOR OF FIRM/ COMPANY)

- I.-------------------------------------------son of /wife of Shri ----------------------------------and proprietor/ Director/Partner of M/s -------------------------------------------------------------------------------------------do hereby solemnly affirm and declare as under:

- 1.		 That I am the sole prop./partner/Director of M/s---------------------------------------------has never ever been debarred and/ or blacklisted by any Dept.of Central Govt./State Govt./ PSU/Public bodies/Municipalities and not having any on going litigation or court case pending or any other money suits also state that the bid is not submitted in the name of this firm while being Director or partner or proprietor of such firm which is either debarred, black-listed or has entertained litigation or having on going litigation or court cases pending.

- 2. 	In case the above declaration is found to be incorrect or wrong , the contract if awarded to the firm shall be terminated immediately and the firm shall be liable to be blacklisted / debarred for future works/contract with BSNL. Any such action shall however be without prejudice to BSNL’s   rights under the law.

- Signature of Proprietor/Partner/Director

- (Shri/Smt./Ms-------------------------------

- Note: The signatory should not affect any variation in the text of declaration. Declaration in any other form shall not be acceptable and render the bidder for penal action as decided by competent authority.

SECTION  IX

# MATERIAL SECURITY BOND FORM

Where as …………………(hereafter called “the Contractor”) has been awarded the contract of  Cable   Construction Works, as per Tender  number ……………….   , Name of the SDCA..................

KNOW ALL MEN by these Presents that  WE ……………….. of…..............having our registered office at ………………………..(hereinafter called the “the Bank”) are bound unto …………….(hereinafter called “ BSNL” ) in the sum of ……..............for which payment will and truly to be made of the said BSNL, the Bank binds itself, its successors and assigns by these presents.

THE CONDITIONS  of the obligations  are :

- If the Contractor is unable to keep stores issued to him, properly, i.e  the store provided to the contractor, by BSNL are damaged or

- The stores issued to the contractor by the BSNL are stolen or

- The Contractor is not able  to provide proper account of the stores issued to him/her/them by BSNL.

We undertake to pay to BSNL up to the above amount upon receipt of its first written demand without BSNL having to substantiate its demand, provided that in its demand, BSNL will note that the amount claimed by it is due to it owing to the occurrence of one or two or all of three conditions specifying the occurred condition or conditions.

This guarantee will remain in force up to and including One hundred and eight (180) days after the Period of Contract validity, and any demand in respect thereof should reach the bank not later than the above date.

Signature of the Bank

Signature of Witness

Name

Address of Witness

### BID SECURITY (Bank Guarantee) FORM

Whereas ....................... (hereinafter called “the Bidder”) has submitted its bid dated............for the work of ....................... vide Tender No………………dated............ KNOW ALL MEN by these presents that We ....................... of .................... having our registered office at .................(hereinafter called “the Bank”) are bound unto Bharat Sanchar Nigam Limited (hereinafter called “BSNL”) in the sum of Rs.................. for which payment will and truly to be made of the BSNL, the Bank  binds itself, its successors and assigns by these present.

THE CONDITIONS of the obligation are :

1. 	If the Bidder withdraws his bid during the period of bid validity specified by the Bidder on the Bid form or

2. 	If the Bidder, having been notified of the acceptance of his bid by BSNL during the period  of bid validity

(a)	fails or refuses to execute the Contract, if required; or  (b)	fails or refuses to furnish the Performance Security, in accordance with the instructions to Bidders.

We  undertake  to pay to BSNL up to the above amount upon receipt of its first written demand, without BSNL having to substantiate its demand, provided that in its demand, BSNL will note that the amount claimed by it is due to it owning to the occurrence of one or both of the two conditions, specifying the occurred condition or conditions.

This guarantee will remain in force as specified   in    Section II of the Bid Document upto and including THIRTY (30) days after the Period of bid validity and any demand in respect thereof should reach the Bank not later than the specified date/dates.

Signature of the Bank Authority

Name                                                                                                                                        				Signed in Capacity of

Full address of Branch                                                                                                                                                                                 Tel No. & Fax Number of Branch

Name & Signature of witness

Address of witness

PERFORMANCE SECURITY GUARANTEE Bond

1.  In consideration of the CMD, Bharat Sanchar Nigam Limited (hereinafter called ‘BSNL’) having agreed to exempt ___________(hereinafter called ‘the said contractor(s)’  ) from the demand under the terms and conditions of an agreement vide Tender No.____________ dated __________ made  between BSNL and __________________ for the work of  __________________ (hereinafter called  “the said  agreement ”),  of security deposit for the due fulfillment by the said contractor (s) of the terms and conditions contained in the said Agreement, on production of the bank guarantee for Rupees………………..we, (name of the bank) __________(hereinafter refer to as “the bank”) at the request of ____________  (contractor(s)) do hereby undertake to pay to the BSNL an amount not exceeding  Rs________ against any loss or damage caused to or suffered or would be caused to or suffered by BSNL by reason of any breach by the said Contractor(s) of any of the terms or conditions contained in the said Agreement.

2.   We (name of the bank)__________ do hereby undertake to pay the amounts due and payable under this guarantee without any demure, merely on a demand from the BSNL by reason of breach by the said contractor(s) of any of the terms or conditions contained in the said Agreement or by reason of the contractors(s) failure to perform the said Agreement. Any such demand made on the bank shall be conclusive as regards the amount due and payable by the Bank under this guarantee where the decision of BSNL in these counts shall be final and binding on the bank. However, our liability under this guarantee shall be restricted to an amount not exceeding Rs______________.

3.   We under take to pay to the BSNL any money so demanded notwithstanding  any dispute or disputes raised by the contractor(s) in any suit or proceeding pending before any court or tribunal relating thereto  our liability under this present being absolute and unequivocal. The payment so made by us under this bond shall be valid discharge of our liability for payment there under and the contractor(s) shall have no claim against us for making such payment.

4.   We( name of the bank)…………………. further agree that the guarantee herein contained  shall  remain in full force and effect during the period that would be taken for the performance of the said agreement and that it shall continue to be enforceable till all the dues of the BSNL under or by virtue of the said Agreement  have been fully paid and its claims satisfied or discharged or till Divisional Engineer of BSNL certifies that the terms and conditions of the said Agreement have been fully or properly carried out by the said contractor(s) and accordingly discharges this guarantee. Unless a demand or claim under this guarantee is made on us in writing on or before the expiry of TWO YEARS (as specified in the Letter of Intent ) from the date hereof, we shall be discharged from all liabilities under this guarantee thereafter.

5.   We (name of the bank)_________________ further agree with the BSNL that the BSNL shall have the fullest liberty without our consent  and without affecting in any manner our obligations hereunder to vary any of the terms and conditions of the said Agreement or to extend time of performance by the said contractor(s) from time to time or to postpone for any time or from time to time any of the powers exercisable by the BSNL against the said Contractor(s) and to forbear or enforce any of the terms and conditions relating to the said agreement and we shall not be relieved from our liability by reason of any such variation, or extension being granted to the said Contractor(s) or for any forbearance, act or omission on the part of the BSNL or any indulgence by the BSNL to the said Contractor(s)  or by any such matter or thing whatsoever which under the law relating to sureties would, but for this provision, have effect of so relieving us.

6.    This guarantee will not be discharged due to the change in the constitution of the Bank or the Contractor(s).

7.    We (name of the bank) ____________________ lastly undertake not to revoke this guarantee during its currency except with the previous consent of the BSNL in writing.

Dated   the _________ day  of _______

For ______________________________

(Indicate the name of Bank)

SECTION – X

AGREEMENT  ( Rs 200/- Stamp Paper )

The successful Tenderer shall have to execute the following agreement:

This agreement  made on this-------day of  ( month)-------    (year)------------between   M/s -------------------herein after called “The Contractor” ( Which expression shall excluded by or repugnant to the context, include its successors, heir, executors, administrative representative and assignee) of the one part and Chairman & Managing Director , BSNL here in after referred to as BSNL, of other part.

Where as the contractor has offered to enter into contract with the said BSNL for the execution of work of Trenching, U/G Cable laying,  Fixing, painting and sign writing of route/joint indicators,  Pillar Construction, DP fitting,   Reinstatement and other  associated works  in Name of the Area ………….  Vide Tender No………….on the terms and conditions herein contained and the rates approved by BSNL (copy of rates annexed) have been duly accepted and where as the necessary security deposits have been furnished in accordance with the provisions of the tender document and where as no interest will be claimed on the security deposits.

Now these presents witness and it is hereby agreed and declared by and between the parties to these presents as follows:

1) 	The Contractor shall during the period of this Contract that is to say from ................to..................... or completion of work whichever is earlier or until this contract shall be determined by such notice as is hereinafter mentioned, safely carry out, by means of labour employed at his own  expenses and by means of tools, implements and equipments etc., to be supplied by him to his labour at his own expenses, all  Trenching,  U/G Cable laying,  Fixing, painting and sign writing of route/joint indicators, Cable jointing, Pillar Construction, DP fitting,  Reinstatement and other  associated works  as described in tender documents, when BSNL or the PGM or any other persons authorised by the PGM in that behalf require.  It is understood by the Contractor that the quantity of work mentioned on the schedule is likely to change as per actual requirements as demanded by exigencies of service.

2) 	The NIT (notice inviting tender), Bid documents (Qualifying and Financial ), letter of intent, approved rates, annexed hereto and such other additional particulars, instructions, drawings, work orders as may  be found requisite to be given during execution of the work shall be deemed and taken to be an integral part of the contract and shall also be deemed to be included in the expression “The Agreement” or “The Contract” wherever herein used.

3)	The Contractor shall also supply the requisite number of workmen with means & materials as well as tools, appliances, machines , implements, vehicles for transportation, cartage etc. required for the proper execution of work within the time prescribed in the work order.

4)	The Contractor hereby declares that nobody connected with or in the employment of the BSNL  shall not ever be admitted as partner in the contract.

5)	The Contractor shall abide by the terms and conditions, rules, guidelines, Construction practices, safety precautions etc. stipulated in the tender document including any correspondence between the contractor and BSNL having bearing on execution of work and payments of work to be done under the contract.

In witness whereof the parties presents have here into set  their respective hands and seals the day and year

in---------

Above written:

Signed Sealed & Delivered          by  the above named Contractor in the presence of

Witness:

1.

2.

Signed & Delivered on behalf of the Chairman and Managing Director, BSNL  by the

Witness:

1.

2.

Section- XI

- LETTER OF AUTHORISATION FOR ATTENDING BID OPENING

Tender No :

Subject :  Authorisation for attending bid opening on _________________(date)

- To

Divisional Engineer

Sir,

Following persons are hereby authorised to attend the bid opening for the tender mentioned  on behalf of  ________________________(bidder) in order of   preference given below.

Order of Preference			Name				Specimen Signature

## I

II

- Alternate Representative

- Signature of bidder  Or    Officer authorised to sign the bid documents on behalf of the bidder.

Name of the Contractor

Complete Address

Telephone Number

Fax Number

- Note:

- 1. Only one representative will be permitted to attend bid opening.   Alternate  Representatives will be permitted when regular  representatives are not to attend.

- 2. Permission for entry to the hall where bids are opened, may be refused  in case  Authorisation as prescribed above is not recovered.

- SECTION – XII

- Format for Experience Certificate

- (Company/Organisation LOGO/Office Address)

- To Whom It May Concern

- This is to certify that M/s ---------------------------------------------(Name & Address) has taken up the work of Underground Cable laying including all other allied works for this organization in----------------------------------------------( name the nature of work performed by the bidder) for a period of ----------Months in the year ----------&------------.  The performance of the contractor/firm /Company in respect of discharge of work assigned to them and their over all conduct were found satisfactory.

- The details of work performed and its value are as follows:

  - Name of Work / Quantum of Work

  - Value of Work

  - Period of Work Performance

  - An over all assessment of Quality of Performance

  - Comments on Conduct.

- Name & Designation of Issuing Authority

- (Not below the Rank of STS/Gr.A Officer/Vice President of TSP or its Equivalent Authority who had issued work order

- Contact Telephone Numbers

- & Address of Issuing Authority

- Section XIII

Schedule of Rates

|  | Rates for Trenching Items for 10 pair cable and above |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Sl | Item code | Item | Unit |  | Offered SR (in Rupees) |
| 1A | Excavating trenches of A Type including backfilling, Compacting (After laying the cable) and removing excess earth from site. |  |  |  |  |
|  | 1A1 | In non-surfaces strata |  |  |  |
|  | 1A1.1 | All kinds of soils | Per meter |  | 35.46 |
|  | 1A1.2 | Rocky strata |  |  |  |
|  |  | a. Ordinary rock | Per meter |  | 60.65 |
|  |  | b. Hard rock | Per meter |  | 117.71 |
|  | 1A2 | Surfaced Strata |  |  |  |
|  | 1A21 | Footpaths |  |  |  |
|  | 1A21.1 | Tarmarc/Asphalt | Per meter |  | 35.43 |
|  | 1A21.2 | Kharanja | Per meter |  | 34.88 |
|  | 1A22.3 | Tiled | Per meter |  | 38.87 |
|  | 1A22.4 | Cement Concrete | Per meter |  | 41.56 |
|  | 1A22 | Along RoadSide |  |  |  |
|  | 1A22.1 | Tarmarc/Asphalt | Per meter |  | 36.06 |
|  | 1A22.2 | Kharanja | Per meter |  | 34.88 |
|  | 1A22.3 | Tiled | Per meter |  | 38.87 |
|  | 1A22.4 | Cement Concrete | Per meter |  | 46.99 |
|  | 1A23 | Road crossings |  |  |  |
|  | 1A23.1 | Tarmarc/Asphalt | Per meter |  | 36.06 |
|  | 1A23.2 | Kharanja | Per meter |  | 34.07 |
|  | 1A23.3 | Tiled | Per meter |  | 38.87 |
|  | 1A23.4 | Cement Concrete | Per meter |  | 46.99 |
| 1B | Excavating trenches of B Type including backfilling, Compacting (After laying the cable) and removing excess earth from site. |  |  |  |  |
|  | 1B1 | In non-surfaces strata |  |  |  |
|  | 1B1.1 | All kinds of soils | Per meter |  | 48.93 |
|  | 1B1.2 | Rocky strata |  |  |  |
|  |  | a. Ordinary rock | Per meter |  | 84.21 |
|  |  | b. Hard rock | Per meter |  | 164.10 |
|  | 1B2 | Surfaced Strata |  |  |  |
|  | 1B21 | Footpaths |  |  |  |
|  | 1B21.1 | Tarmarc/Asphalt | Per meter |  | 48.86 |
|  | 1B21.2 | Kharanja | Per meter |  | 48.21 |
|  | 1B21.3 | Tiled | Per meter |  | 53.43 |
|  | 1B21.4 | Cement Concrete | Per meter |  | 57.03 |
|  | 1B22 | Along Road Side |  |  |  |
|  | 1B22.1 | Tarmarc/Asphalt | Per meter |  | 49.26 |
|  | 1B22.2 | Kharanja | Per meter |  | 48.21 |
|  | 1B22.3 | Tiled | Per meter |  | 53.43 |
|  | 1B22.4 | Cement Concrete | Per meter |  | 64.11 |
|  | 1B23 | Road crossings |  |  |  |
|  | 1B23.1 | Tarmarc/Asphalt | Per meter |  | 49.26 |
|  | 1B23.2 | Kharanja | Per meter |  | 48.21 |
|  | 1B23.3 | Tiled | Per meter |  | 53.43 |
| Sl | Item code | Item | Unit |  | Offered SR (in Rupees) |
|  | 1B23.4 | Cement Concrete | Per meter |  | 64.11 |
| 1C | Excavating trenches of C Type including backfilling, Compacting (After laying the cable) and removing excess earth from site. |  |  |  |  |
|  | 1C1 | In non-surfaces strata |  |  |  |
|  | 1C1.1 | All kinds of soils | Per meter |  | 62.41 |
|  | 1C1.2 | Rocky strata |  |  |  |
|  |  | a. Ordinary rock | Per meter |  | 107.77 |
|  |  | b. Hard rock | Per meter |  | 210.48 |
|  | 1C2 | Surfaced Strata |  |  |  |
|  | 1C21 | Footpaths |  |  |  |
|  | 1C21.1 | Tarmarc/Asphalt | Per meter |  | 62.29 |
|  | 1C21.2 | Kharanja | Per meter |  | 61.94 |
|  | 1C22.3 | Tiled | Per meter |  | 68.00 |
|  | 1C22.4 | Cement Concrete | Per meter |  | 72.51 |
|  | 1C22 | Along RoadSide |  |  |  |
|  | 1C22.1 | Tarmarc/Asphalt | Per meter |  | 63.12 |
|  | 1C22.2 | Kharanja | Per meter |  | 61.94 |
|  | 1C22.3 | Tiled | Per meter |  | 68.00 |
|  | 1C22.4 | Cement Concrete | Per meter |  | 81.23 |
|  | 1C23 | Road crossings |  |  |  |
|  | 1C23.1 | Tarmarc/Asphalt | Per meter |  | 63.12 |
|  | 1C23.2 | Kharanja | Per meter |  | 61.94 |
|  | 1C23.3 | Tiled | Per meter |  | 68.00 |
|  | 1C23.4 | Cement Concrete | Per meter |  | 81.23 |
| 1D | Excavating trenches of D Type including backfilling, Compacting (After laying the cable) and removing excess earth from site. |  |  |  |  |
|  | 1D1 | In non-surfaces strata |  |  |  |
|  | 1D1.1 | All kinds of soils | Per meter |  | 75.88 |
|  | 1D1.2 | Rocky strata |  |  |  |
|  |  | a. Ordinary rock | Per meter |  | 131.33 |
|  |  | b. Hard rock | Per meter |  | 256.85 |
|  | 1D2 | Surfaced Strata |  |  |  |
|  | 1D21 | Footpaths |  |  |  |
|  | 1D21.1 | Tarmarc/Asphalt | Per meter |  | 64.69 |
|  | 1D21.2 | Kharanja | Per meter |  | 74.87 |
|  | 1D21.3 | Tiled | Per meter |  | 82.57 |
|  | 1D21.4 | Cement Concrete | Per meter |  | 87.98 |
|  | 1D22 | Along RoadSide |  |  |  |
|  | 1D22.1 | Tarmarc/Asphalt | Per meter |  | 76.65 |
|  | 1D22.2 | Kharanja | Per meter |  | 74.87 |
|  | 1D22.3 | Tiled | Per meter |  | 82.94 |
|  | 1D22.4 | Cement Concrete | Per meter |  | 98.34 |
|  | 1D23 | Road crossings |  |  |  |
|  | 1D23.1 | Tarmarc/Asphalt | Per meter |  | 76.65 |
|  | 1D23.2 | Kharanja | Per meter |  | 74.87 |
|  | 1D23.3 | Tiled | Per meter |  | 82.57 |
|  | 1D23.4 | Cement Concrete | Per meter |  | 98.34 |
| Sl | Item code | Item | Unit |  | Offered SR (in Rupees) |
| 1E | Excavating for fault tracing including backfilling, Compacting (After laying the cable) and removing excess earth from site. |  | Per Cubic Meter |  | 109.78 |
| HDD | Laying PLB pipe by HDD method using mole machine wherever trenching could not be carried out |  |  |  |  |
|  | Up to 60 mm /1 PLB |  | Meter |  | 285.56 |
|  | 61 to 100 mm/ laying 2 PLB |  | Meter |  | 356.95 |
| Trenching items for 5 Pair Cable Construction works |  |  |  |  |  |
| 1.1 | Excavating trenches of A type with dimensions of trench as Top width 30 cms, bottom width 25 cms and depth up to 60 cms including backfilling, Compacting (after laying the cable(s) and removing excess earth from site |  |  |  |  |
|  | A | In non surfaced strata |  |  |  |
|  |  | All kinds of soils | meter |  | 15.24 |
|  |  | Rocky Strata |  |  |  |
|  |  | a. Ordinary rock | meter |  | 29.67 |
|  |  | b. Hard rock | meter |  | 52.49 |
|  | B | Surfaced strata |  |  |  |
|  |  | Footpaths |  |  |  |
|  |  | Tarmarc/Asphalt | meter |  | 21.32 |
|  |  | Kharanja | meter |  | 16.17 |
|  |  | Tiles | meter |  | 21.14 |
|  |  | Cement concrete | meter |  | 23.83 |
|  | C | Along Road side |  |  |  |
|  |  | Tarmarc/Asphalt | meter |  | 19.07 |
|  |  | Kharanja | meter |  | 16.17 |
|  |  | Tiled | meter |  | 21.14 |
|  |  | Cement Concrete | meter |  | 20.46 |
|  | D | Road Crossings |  |  |  |
|  |  | Tarmarc/Asphalt | meter |  | 19.07 |
|  |  | Kharanja | meter |  | 16.17 |
|  |  | Tiled | meter |  | 21.14 |
|  |  | Cement Concrete | meter |  | 20.46 |
| Rates for Items other than trenching (Materials will be made available at District Stores Depot) |  |  |  |  |  |
| 1.2 | IGIP | Laying and fixing of GI pipes on Bridges and Culverts |  |  |  |
|  | IGIP 1 | Up to 40 mm dia |  | Meter | 8.01 |
|  | IGIP 2 | Above 40 mm & upto 80 mm dia |  | Meter | 9.30 |
|  | IGIP 3 | Above 80 mm dia |  | Meter | 10.59 |
|  | BSNL will supply only GI pipes in lengths of aprox. 6m |  |  |  |  |
| Sl | Item code | Item | Unit |  | Offered SR (in Rupees) |
| 1.3 | IRCC | Laying & Fixing and sealing of full round RCC pipes on Road Crossings |  |  |  |
|  | IRCC 1 | Upto 150 mm dia |  | Meter | 7.31 |
|  | IRCC 2 | Above 150 mm upto 250 mm dia |  | Meter | 9.08 |
|  | IRCC 3 | Above 225 mm dia |  | Meter | 10.81 |
| Contractor will supply full round RCC pipes in lengths of 2 meters with collars at the approved rates. The clamps, sealing cement & other accessories required for sealing and coupling the pipes and PP rope will be arranged by the contractor |  |  |  |  |  |
| 1.4 | PCC | Providing protection at site reinforced by Weld Mesh |  | CUM | 1893.42 |
|  | PCC | Plain cement concrete |  | CUM | 1829.48 |
| Materials including water for curing required for the work shall be arranged by the contractor |  |  |  |  |  |
| 2 | 2PLT | Pulling and laying of cables in Trenches and Pipes |  |  |  |
|  | 2PLT 1 | up to 50 pairs |  | Meter | 2.22 |
|  | 2PLT2 | 100/200 pairs |  | Meter | 3.03 |
|  | 2PLT3 | 400 pairs |  | Meter | 11.12 |
|  | 2PLT4 | 800 pairs |  | Meter | 15.31 |
|  | 2PLT5 | 1200 pairs and above |  | Meter | 15.75 |
|  | BSNL will supply only U.G. Cables |  |  |  |  |
| 2.1 | 2RLT | Recovery of old directly buried cables / pipes |  |  |  |
|  | 2RLT 1 | up to 50 pairs |  | Meter | 2.00 |
|  | 2RLT 2 | 100/200 pairs |  | Meter | 2.49 |
|  | 2RLT3 | 400 pairs |  | Meter | 10.41 |
|  | 2RLT4 | 800 pairs |  | Meter | 13.79 |
|  | 2RLT 5 | 1200 pairs and above |  | Meter | 14.06 |
| 2.2 | 2PLD | Pulling of cables in Ducts |  |  |  |
|  | 2PLD 1 | 400 pairs |  | Meter | 16.15 |
|  | 2PLD 2 | 800 pairs |  | Meter | 17.62 |
|  | PLD 3 | 1200 pairs and above |  | Meter | 18.11 |
|  | BSNL will supply only U/G cables |  |  |  |  |
| 2.3 | 2BLD | Back filling of cables in Ducts |  |  |  |
|  | 2BLD 1 | 400 pairs |  | Meter | 13.97 |
|  | 2BLD 2 | 800 pairs |  | Meter | 14.68 |
|  | 2BLD 3 | 1200 pairs and above |  | Meter | 14.95 |
| 3 | 3WPL | ProvidingWarning/Protection Layer |  |  |  |
|  | 3WPL 1 | Placing Half round RCC Pipes |  | Meter | 2.79 |
|  | 3WPL 2 | Providing and laying Longitudinal Brick |  | Meter | 9.79 |
| Sl | Item code | Item |  | Unit | Offered SR (in Rupees) |
|  | 3WPL 3 | Providing and laying Transverse Brick |  | Meter | 19.54 |
|  | Contractor will supply HR RCC Pipes/stone slabs/pre-cast RCC slabs at the approved rates Bricks shall be supplied by the Contractor. Protection layer may be adopted for UG cable of 100 pairs & above only |  |  |  |  |
| 4 | 4COPP | Construction of Plinth for Pillar |  |  |  |
|  | 4COPP1 | For pillar up to 1000 pairs |  | Unit | 1821.24 |
|  | 4COPP2 | For pillars above 1000 pairs |  | Unit | 2728.91 |
|  | 4ERP | Erection, Painting and Sign writing of Pillars |  |  |  |
|  | 4ERP 1 | For pillars up to 1000 pairs |  | Unit | 267.00 |
|  | 4ERP 2 | For pillars above 1000 pairs |  | Unit | 329.30 |
|  | BSNL will supply only pillar shells. Other materials including G.I pipes, Copper wire, Enamel paint, RCC materials and water for curing shall be arranged by the contractor. |  |  |  |  |
| 5 | 5DP | Erection, Termination, Painting and Sign writing of DPs. |  |  |  |
|  | 5DPE | External DPs |  |  |  |
|  | 5DPE1 | 10 pairs |  | Unit | 184.63 |
|  | 5DPE2 | 20 pairs |  | Unit | 206.08 |
|  | 5DPN | Internal DPs |  |  |  |
|  | 5DPN1 | 5/10 Pairs |  | Unit | 150.94 |
|  | 5DPN2 | 20/50 pairs |  | Unit | 158.42 |
| BSNL will supply only post material G.I.pipes, DP boxes with modules. Fixures, accessories, clamps for DPs are supplied by the contractor. For termination of cables in DPs, the contractor will arrange the terminating and fixing tools. The contractor will supply the Enamel paint for Sign writing of DPs |  |  |  |  |  |
| 6 | Termination of Cables on Pillars |  |  | Per100Pr | 171.77 |
|  | Termination of Cables on MDF |  |  | Per100Pr | 171.77 |
| The BSNL will supply only CT Boxes for pillars. The contractor shall arrange standard tool and equipments and consumables required for carrying out the work |  |  |  |  |  |
| 7 | Jointing of cables (Straight and Branch Joints) and end to end Testing |  |  |  |  |
|  |  | 5pair |  | Per joint | 33.82 |
|  |  | 10 pairs |  | Per joint | 67.64 |
|  |  | 20 pair |  | Per joint | 135.28 |
|  |  | Upto 50 pairs |  | Per joint | 338.20 |
|  |  | 100 Pairs |  | Per joint | 408.60 |
|  |  | 200 Pairs |  | Per joint | 480.11 |
| Sl | Item code | Item |  | Unit | Offered SR (in Rupees) |
|  |  | 400 Pairs |  | Per joint | 623.21 |
|  | Above 400 Pairs additional rates payable per 100 pairs in excess |  |  |  | 71.47 |
| The BSNL will supply only jointing kits and modular connectors. The contractor shall arrange tools other materials, viz pvc sleeves, consumables etc |  |  |  |  |  |
| 8 | Teeing work, testing and removal of Tee |  |  |  |  |
|  |  | Teeing |  | Per pair | 3.47 |
|  |  | Release of Tee |  | Per pair | 3.47 |
| 9 | 8RJF | Fixing and Painting of Route / Joint indicators |  | Indictor | 62.30 |
|  | The route / joint indicators shall be supplied by the contractor as per approved rates. |  |  |  |  |
| 10 | 9DOC | Documentation(6 Copies of bound documents = 1 Set) with soft copies per route. |  | Set | 445.00 |
|  | The documentation shall be done as per specifications and scope defined |  |  |  |  |
| 11 | PVC | Laying and fixing of 20 mm PVC/PLB Pipe on the walls of multi storey buildings to pull 10 pair/ 20 pair UG cable for Block Wiring. |  | Meter | 3.56 |
| Different items of work in pole less OD network |  |  |  |  |  |
| 1 | Construction of Mini pillar bed/Foundation , Erection. |  |  | Each | 1395.38 |
| 2 | Documentation of termination details |  |  | Pillar | 89.00 |
| 3 | Laying in side the compound 5pr/10pr cable and laying of PVC rigid pipes with suitable nylon rope/ pulling wire for cable pulling including the cost of nylon rope |  |  | meter | 1.78 |
| 4 | Laying and fixing PVC pipe on the wall for 5Pr/10pr DP erection. |  |  | meter | 2.67 |
| 5 | 5pr/10 pr DP fixing on the wall and Termination of 5pr/10pr cable in the DP |  |  | DP | 106.80 |
| 6 | Cable laying in the trench Per cable 5pr/10/pr/20pr. |  |  | meter | 0.89 |
| 7 | Removing the erected pole from site, dismantling the accessories like GI pipe, DPs, Clamps, drop wires, Drop wire accessories, Brackets etc and depositing at Divisional stores |  |  | Pole | 106.80 |
| 8 | Documentation of cables laid, termination , DPs erected per 1Km of 5air cable |  |  | plot | 445.00 |
| 9 | Making holes in the wall up to 40mm dia for leading in PVC conduits and refilling with plastering |  |  | hole | 3.56 |

| REINSTATEMENT Charges As Per BMP Specifications |  |  |  |  |
| --- | --- | --- | --- | --- |
| Sl | Type of Road | Per Unit | Rate | Offered SR (in Rupees) |
| 1 | All kinds of Soil(reinstatement by excavated earth) | Cum meter |  | 26.41 |
| 2 | Gravel Surface | Sq.Mtr |  | 17.35 |
| 3 | Burnt Stone Slab | do |  | 40.64 |
| 4 | Interlocking Blocks | do |  | 201.42 |
| 5 | Chequered Cement Concrete Tiles | do |  | 274.47 |
| 6 | Waterbound Macadam (A,B,C Category Road) | do |  | 108.37 |
| 7 | Waterbound Macadam(D Category Road) | do |  | 76.03 |
| 8 | Asphalt Surface(A Category) | do |  | 625.20 |
| 9 | Asphalt Surface(B Category) | do |  | 549.52 |
| 10 | Asphalt Surface(C Category) | do |  | 398.16 |
| 11 | Asphalt Surface(D Category) | do |  | 86.95 |
| 12 | RCC Reinstatement | Cum |  | 1774.34 |
| Supply of materials at site including all charges & taxes |  |  |  |  |
| Sl | Type of Road | Per Unit | Rate | Offered SR (in Rupees) |
| 1 | RCC Hume Pipe 2 mtr long NP II class conforming to ISI No 458/1988 |  |  |  |
|  | I. RCC Pipe 150 mm dia |  |  | 242.08 |
|  | II. RCC Pipe 250 mm dia | Each |  | 277.68 |
| 2 | RCC Collars`A’Class NP-II Machine made with ISI Specifications | Each |  |  |
|  | I. 150 mm dia | Each |  | 21.36 |
|  | II. 250 mm dia | Each |  | 35.60 |
| 3 | RCC Semicircular Pipes NPII class confirming to ISI No |  |  |  |
|  | I. RCC Pipe 150 mm dia (1 meter long) | Each |  | 60.52 |
|  | II. RCC Pipe 250 mm dia (1 meter long) | Each |  | 69.42 |
| 4 | Nylon Rope 1. 4mm | Meter |  | 0.89 |
|  | Nylon Rope 2. 8mm | Meyer |  | 3.29 |
| 5 | Flexible Pipe |  |  |  |
|  | i) 25mm or 1 inch dia , 2mm thick | Meter |  | 12.24 |
|  | ii) ¾ inch dia, 2mm thick | Meter |  | 11.35 |
| 6 | Route / Joint indicator | Indicator |  | 64.08 |
| 7 | Backfilling of trench with Sand /filling MH &HH | Cum |  | 712.00 |

Note: The rates are exclusive of Service Tax . Service Tax as applicable

will be paid extra on production of necessary bills

Section  XIV

FINANCIAL BID

Underground copper Cable  works

Network operation  West area of BGTD.

To

The Principal General Manager,

BSNL,BGTD.

Subject:   Our Financial Bid for trenching, laying and maintenance of Underground/ 5 pair/Primary  and Distribution cable and reinstatement etc  in network  operation   West area of BGTD for the year 2012-2013

Ref:

Dear Sir,

Having examined the tender documents, terms and conditions stipulated  therein, specifications of work etc., we the under signed offer to execute the  Cable Construction Works in   conformity with the said specifications and conditions of contract at the percentage ( Below / At Par / Above) with respect to  the schedule rates given at  Section XIII. ( The Schedule of rates  at section XIII  is  exclusive of service tax)

BELOW

In figures.........................................................%.

In words...............................................................percent

OR

AT PAR

In words...............................................................

OR

In figures............................................................%

ABOVE

In words..............................................................percent

If our Bid is accepted, we shall submit the securities as per the conditions  mentioned in the contract. We agree to abide by this Bid for a period of 150 days and also  for further extension of 120 days vide clause 4.11.2 of the tender document  from the date of opening of the  qualifying bid and it shall remain binding upon us and may be accepted at any time before the expiry of that period.

Date

Signature of the Tenderer……………………

Name of the Tenderer……………………

Note: If the bidder desires to quote below or above the schedule of rates,   percentage   quote   is to be mentioned in figures as well as in words in the appropriate columns .

In case he is quoting at par with respect to the schedule of  rates , the same should be mentioned in words “At Par” at the respective column.